JAL REKHA PROJECT

Module-Wise Work Done Summary

April – July 2026

Client: Govt. of MP – PHED (Jal Nigam)  |  Contract: MPSEDC/MPSSDI(GIS)/2025/00423

Prepared by: Dheeraj Motiyani, Sr. Business Analyst

Source: MD Sir MoM (28-Apr / 19-May / 9-Jun / 16-Jun 2026) & CR Log Cycle 4-5 (Jun-Jul 2026)

Overall Progress: 80 of 123 items completed (65%)

# Module Status Overview

| S.No | Module Name | Completed | Total | % Complete |
| --- | --- | --- | --- | --- |
| 1 | O&M Billing | 15 | 33 | 45% |
| 2 | SVS - Har Ghar Jal (PHE) | 19 | 19 | 100% |
| 3 | Sahbhagita | 7 | 12 | 58% |
| 4 | Vistrit / Master | 7 | 10 | 70% |
| 5 | Cube Testing | 8 | 8 | 100% |
| 6 | Master | 6 | 7 | 86% |
| 7 | Dhara | 3 | 7 | 43% |
| 8 | O&M Billing (Aaklan) | 2 | 5 | 40% |
| 9 | Anushravan | 1 | 3 | 33% |
| 10 | Anushravan / Cube / Material Testing | 3 | 3 | 100% |
| 11 | Jal Samadhan | 0 | 3 | 0% |
| 12 | UI/UX | 1 | 2 | 50% |
| 13 | Parinaam (FHTC) | 2 | 2 | 100% |
| 14 | Material testing and cube testing | 0 | 2 | 0% |
| 15 | Cross-Module | 1 | 2 | 50% |
| 16 | Web Reports (CGM/PMU) | 1 | 1 | 100% |
| 17 | Asset Mapping | 1 | 1 | 100% |
| 18 | Bharosa | 1 | 1 | 100% |
| 19 | DWSR Public Report | 1 | 1 | 100% |
| 20 | User Manual | 1 | 1 | 100% |
|  | TOTAL | 80 | 123 | 65% |

# Module-Wise Work / Task Done (Detailed)

## 1. O&M Billing   (15/33 completed)

- Dhara report data integrated into O&M Billing module

- Census population added to Scheme Master (GM side report)

- Redundant reports removed; DWSR made clickable (hyperlink)

- GM final-approval-only workflow with mandatory Concern Remark

- Power Consumption, Water-Supply-During-Construction columns completed

- O&M Villages list (under-construction/approved) finalised

- 10% Pump-Transformer deduction logic implemented

- Mandatory document upload gate (Submission Letter/Tax Invoice) before Contractor can forward a bill

- Residual Pressure & Complaint Redressal screens redesigned per report format

- Bill generation (64 schemes), Contractor summary report, Abstract generation, multi-doc PDF merge, Document Upload screen, GST integration, CDAC e-Sign, TL E-Office letter, billing workflow redesign

## 2. SVS - Har Ghar Jal (PHE)   (19/19 completed)

- New GP/PHE daily water-supply entry form built (District/Block/GP/Village, connections, date picker)

- Water Supply Status (Yes/No/Partial) with reason dropdown and remarks added

- Login-specific auto-filled District/Block/GP

- Hindi (MP Shashan) bilingual interface delivered

- JJM ID, Village Status & 'hand-over-to-community' fields removed

- LGD code and household data joined in Excel export

- Partial-entry edit option added

- All items confirmed complete as of 16-Jun MoM

## 3. Sahbhagita   (7/12 completed)

- RA Bill functionality enabled on ISA/CP Manager login after activity approval (with edit option)

- Pagination added on approval screens

- RA bill routing moved from CP Manager to ISA

- FE visibility restricted to their assigned ISA

- ISA password-reset option added

- Save-as-Draft for video/image/document uploads completed

- Village/Combined activity abstract report with V/C/A filter, multi-select RA(1)-RA(12) dropdown with Withhold option, Village Activity Document hyperlink/preview, AI photo duplicate-detection (future scope)

## 4. Vistrit / Master   (7/10 completed)

- WTP Meter Mapping given new columns (Date, Scheme, PIU)

- Standard meter naming convention enforced (e.g. Narela-WTP-01)

- Intake Mapping enriched with Meter Name/OHT connections/District/Block/GP

- Scheme Village Mapping validation applied to Testing & Permitted fields

- OHT visibility bug (deactivated entries) fixed

- All Vistrit reports made visible (read-only) on Contractor dashboard

- OTP verification for GM login on Master edit/delete, SMS+OTP auth for Vistrit reports, Pipeline Master pages

## 5. Cube Testing   (8/8 completed)

- Structural components added per component type

- RFI-loop costing dates (7th/28th day) captured

- Filter Bed added as WTP sub-component

- Mandatory multi-image upload with Save-as-Draft enabled on FE mobile inspection form

- Cube ID now generates before image upload

- Rejected records surfaced back to Contractor for correction

- Module fully complete – no pending items

## 6. Master   (6/7 completed)

- Scheme/PIU/Village master completed

- OHT village master completed

- Bulk-consumer master and bulk-consumer-to-OHT/WTP mapping completed

- Duplicate village-mapping validation delivered

- Consolidated Mapped Status report (Vidhan Sabha/district-wise) delivered

- Lock Scheme/Village/OHT Master records once linked to live Dhara/O&M/Asset Mapping transactions

## 7. Dhara   (3/7 completed)

- New Dhara report rolled out on all Jal Rekha logins

- GM-Approved-Reports & Contractor-Dispute view released

- GP-wise village reading report completed

- Lock approved report data (GM PIU can add, not edit)

- Make Remark/Photo-Upload/Forward/Backward optional platform-wide

- Fix Mohkhed multi-source meter-reading replication bug (critical)

- Contractor KL-reading objection workflow with 3-day auto-approve

## 8. O&M Billing (Aaklan)   (2/5 completed)

- Dhara report data completed and released into O&M Billing for Aaklan use

- Contractor discrepancy-raising window against Dhara data

- Pump-Transformer 10% deduction logic

- GM (PIU)/GM (O&M)/Deputy O&M 'View Pending Bills' & 'Manage Bill' screens

## 9. Anushravan   (1/3 completed)

- FE RFI report enhanced with multiple submission dates and Block name

- RFI Pull-Back & Reassign option for GM PIU (deferred/low priority)

- Anusharavan Abstract view on Contractor mobile login

## 10. Anushravan / Cube / Material Testing   (3/3 completed)

- Village/GP dropdown mandatory-field restriction removed (Intake, WTP, MBR, RWPM, CWPM)

- Save-as-Draft with later photo upload enabled

- OHT search added during RFI

- Module fully complete – no pending items

## 11. Jal Samadhan   (0/3 completed)

- Complaint-query submission page

- Complaint status tracking for public + GM login

- SLA-based escalation workflow to PIU

- New module still in discussion/build – nothing completed yet

## 12. UI/UX   (1/2 completed)

- Module sequence on portal reordered and released

- Left-menu grouping and colour-coding

## 13. Parinaam (FHTC)   (2/2 completed)

- Contractor search option added

- FE name now shown in Parinaam/FHTC reports

- Module fully complete – no pending items

## 14. Material testing and cube testing   (0/2 completed)

- 2nd-cycle re-inspection loop after GM rejection (FE→GM→Contractor→GM→SQC/TPIA→FE)

- Optional image upload on 2nd RFI loop

- Both items still open/in design

## 15. Cross-Module   (1/2 completed)

- Water-supply display standardised (No Supply = 0 KL, Meter Not Functional = 'X KL') across all logins

- Sujalam Bharat App (BISAG/Gati Shakti) data-API integration – awaiting master data from Jal Nigam

## 16. Web Reports (CGM/PMU)   (1/1 completed)

- Material, Cube & Bharosa reports enabled for Jal Rekha web user IDs (CGM, PMU)

## 17. Asset Mapping   (1/1 completed)

- SQC/TPIA Contractor inspection data and reporting delivered on web application

## 18. Bharosa   (1/1 completed)

- Factory Testing (Web) completed with 3rd-party QAP and multiple-image upload support

## 19. DWSR Public Report   (1/1 completed)

- DWSR report opened for public access without login

## 20. User Manual   (1/1 completed)

- User manual finalised and circulated to project group