JAL REKHA PROJECT

Module-Wise Work Done Summary

April 2025 – July 2026

This summary lists the work/tasks completed for each Jal Rekha module. Change Requests (CR) raised and actioned for a module — sourced from the Cycle 4 CR Log (Jan–May 2026), the CR Register (May–Jun 2026) and the Cycle 5 CR Log (Jun–Jul 2026) — are included directly within that module's own list (marked "CR:") rather than as a separate section. Module sequence follows the original Work-Done Summary; a Sopan module section has been added at the end.

# Module-Wise Work / Task Done (Detailed)

## 1. O&M Billing / Aaklan

- Dhara report data integrated into O&M Billing module (incl. Aaklan billing use)

- Census population added to Scheme Master (GM side report)

- Redundant reports removed; DWSR made clickable (hyperlink)

- GM final-approval-only workflow with mandatory Concern Remark

- Power Consumption, Water-Supply-During-Construction columns completed

- O&M Villages list (under-construction/approved) finalised

- 10% Pump-Transformer deduction logic implemented

- Mandatory document upload gate (Submission Letter/Tax Invoice) before Contractor can forward a bill

- Residual Pressure & Complaint Redressal screens redesigned per report format

- Bill generation (64 schemes), Contractor summary report, Abstract generation, multi-doc PDF merge, Document Upload screen, GST integration, CDAC e-Sign, TL E-Office letter, billing workflow redesign

- Contractor discrepancy-raising window against Dhara data

- GM (PIU)/GM (O&M)/Deputy O&M 'View Pending Bills' & 'Manage Bill' screens

- CR: Save-as-Draft mandatory document-upload gate added on Contractor/Firm login (mirrors Cube Testing & Sahbhagita pattern) before a bill can leave Draft state

- CR: Abstract Bill PDF orientation changed from portrait to landscape for wider table/column display

- CR: UFW (Un-accounted for Water) report from Dhara now shown on Contractor login, attached with the bill

- CR: Additional mandatory document upload on Contractor 'View Bills' page (Firm Letter, Tax Invoice + remark)

- CR: Billing workflow finalised with two paths — (1) Firm → GM PIU → GM O&M (direct), and (2) full hierarchy Firm → GM PIU → TL SQC → GM PIU → GM O&M → DGM → TL PMC → CFO → CA → P.D. → MD

- CR: Document Upload Screen delivered for Firm, TL/SQC and GM PIU logins with Upload/Download/View-PDF per document type and Remark field

- CR: GST number captured and linked at contractor/firm level; appears on bill PDF and abstract

- CR: CDAC e-Sign integration initiated for Firm/FE across web & mobile (bill, submission letter, tax invoice)

- CR: TL Recommendation Letter to be generated via E-Office (system-generated) instead of manual upload

- CR: RA Bill numbering (RA1–RA12) with ISA-to-ISA customised-report flow for Contractor login

- CR: Contractor mistake/error entries made visible across SQC/TL and GM logins; merged O&M PDF available per bill

- CR: GM PIU & GM O&M/Deputy O&M 'View Pending Bills' and 'Manage Bill' screens finalised under Aaklan

## 2. SVS - Har Ghar Jal (PHE)

- New GP/PHE daily water-supply entry form built (District/Block/GP/Village, connections, date picker)

- Water Supply Status (Yes/No/Partial) with reason dropdown and remarks added

- Login-specific auto-filled District/Block/GP

- Hindi (MP Shashan) bilingual interface delivered

- JJM ID, Village Status & 'hand-over-to-community' fields removed

- LGD code and household data joined in Excel export

- Partial-entry edit option added

- All items confirmed complete as of 16-Jun MoM

- CR: New module formally initiated under Har Ghar Jal Yojana — DB schema, workflow (data entry → monitoring → report generation) and report structure finalised

- CR: API integration with NIC Panchayat Darpan and Village Master data

- CR: All public reports (Dhara & DWSR) made accessible on the Jal Rekha public dashboard, restricted to Dhara/DWSR only on the open platform

## 3. Sahbhagita

- RA Bill functionality enabled on ISA/CP Manager login after activity approval (with edit option)

- Pagination added on approval screens

- RA bill routing moved from CP Manager to ISA

- FE visibility restricted to their assigned ISA

- ISA password-reset option added

- Save-as-Draft for video/image/document uploads completed

- Village/Combined activity abstract report with V/C/A filter, multi-select RA(1)-RA(12) dropdown with Withhold option, Village Activity Document hyperlink/preview, AI photo duplicate-detection (future scope)

- CR: Village Wise (32 listed, 27 unique) and Combined (22) activity report finalised with Category filter (V=Village, C=Combined, A=All)

- CR: Summary page NGO count segregation issue fixed

- CR: Role-based PIU dropdown and search validation added on Sahbhagita report

- CR: AI-based photo verification scoped for a future sprint — face/background match at CP Manager login, with duplicate/repeated-photo flag ('Already Used Before')

## 4. Cube Testing

- Structural components added per component type

- RFI-loop costing dates (7th/28th day) captured

- Filter Bed added as WTP sub-component

- Mandatory multi-image upload with Save-as-Draft enabled on FE mobile inspection form

- Cube ID now generates before image upload

- Rejected records surfaced back to Contractor for correction

- CR: FE Login 7th/28th-day cube survey validation implemented

- CR: GM Login summary reports and Pending-for-Action page (7-day/28-day scenarios) delivered

- CR: SQC/TPIA web pages and GM → SQC → TPIA approval workflow completed

- CR: Cube ID generation and rejected-data visibility confirmed live per MoM 16-Jun-2026, Point 2

## 5. Master / Vistrit

- Scheme/PIU/Village master completed

- OHT village master completed

- Bulk-consumer master and bulk-consumer-to-OHT/WTP mapping completed

- Duplicate village-mapping validation delivered

- Consolidated Mapped Status report (Vidhan Sabha/district-wise) delivered

- WTP Meter Mapping given new columns (Date, Scheme, PIU)

- Standard meter naming convention enforced (e.g. Narela-WTP-01)

- Intake Mapping enriched with Meter Name/OHT connections/District/Block/GP

- Scheme Village Mapping validation applied to Testing & Permitted fields

- OHT visibility bug (deactivated entries) fixed

- All Vistrit reports made visible (read-only) on Contractor dashboard

- Lock Scheme/Village/OHT Master records once linked to live Dhara/O&M/Asset Mapping transactions

- OTP verification for GM login on Master edit/delete, SMS+OTP auth for Vistrit reports, Pipeline Master pages

- CR: Manual-entry option added for components; village mapping with components via water supply from other PIU scheme; pipeline master zone numbers added at contractor level

- CR: Vistrit summary/abstract report split into two sheets; Bulk Consumer entries enhanced with Agreement Copy and Total Supply Points fields

- CR: Bulk Consumer Mapping enhanced — multiple mapping of bulk consumers from the same source enabled; meter_id column added for WTP; Habitation Code duplicate-error on re-mapping fixed

- CR: Master record lock finalised — record becomes read-only once used in a Dhara report, O&M Billing entry, or Asset Mapping (BISAC) record; further correction routed through a controlled change/relaxation flow

- CR: Census population integration validated within Scheme Village Mapping

## 6. Dhara

- New Dhara report rolled out on all Jal Rekha logins

- GM-Approved-Reports & Contractor-Dispute view released

- GP-wise village reading report completed

- Lock approved report data (GM PIU can add, not edit)

- Make Remark/Photo-Upload/Forward/Backward optional platform-wide

- Fix Mohkhed multi-source meter-reading replication bug (critical)

- Contractor KL-reading objection workflow with 3-day auto-approve

- CR: Dhara pages redesigned for improved navigation and updated UI standards

- CR: Intake Meter Survey form field-sequence updated for GM login (Survey Date, Scheme, Component, Meter Status, Readings, Remarks)

- CR: Base Capacity column added for OHT/WTP/Intake across MWSR, DWSR and Approved reports

- CR: Approved-report entry lock finalised — GM PIU/TL can add information but cannot edit Contractor-generated data; GM can add a new penalty point on top

## 7. Anushravan / Cube / Material Testing

- Village/GP dropdown mandatory-field restriction removed (Intake, WTP, MBR, RWPM, CWPM)

- Save-as-Draft with later photo upload enabled

- OHT search added during RFI

- FE RFI report enhanced with multiple submission dates and Block name

- RFI Pull-Back & Reassign option for GM PIU (deferred/low priority)

- Anusharavan Abstract view on Contractor mobile login

- CR: RFI inner pages redesigned with improved navigation and UI standards

- CR: History Screen search functionality updated for Contractor and Field Engineer logins

- CR: FE Inspection Details (PIU) added along with Customized Report generation

- CR: New RFI stages delivered — updated RFI-stage workflow, Inspection Request Point Dialog, and Pipeline Details on the History page

- CR: FE-login Save-as-Draft added for inspection data — offline-first, synced automatically once connectivity is restored

- CR: Material Testing base module built — FE/GM/SQC-TPIA web pages, APIs and approval workflow completed

## 8. Parinaam (FHTC)

- Contractor search option added

- FE name now shown in Parinaam/FHTC reports

- CR: Samagra API integrated (replacing NIC) for beneficiary/tap-connection data, with updated APK for the new HSC report

- CR: Multiple report-issue fixes resolved and moved to UAT/Production — FE inspection date missing in reports, loop re-inspection list showing incorrect records, UI-to-DB column mismatch, and GM/Contractor data discrepancy

- CR: Village LGD Code and BISAC (Junction-to-Junction) asset-tracking integration extended to FHTC/Asset Mapping

- CR: New AI Module (FHTC Tap Connection) — ML-based buffer-region validation for tap-connection monitoring; dataset preprocessing, annotation and model training (Roboflow) completed and deployed

## 9. Material Testing and Cube Testing (Re-Inspection Loop)

- 2nd-cycle re-inspection loop after GM rejection (FE→GM→Contractor→GM→SQC/TPIA→FE)

- Optional image upload on 2nd RFI loop

- CR: Image-optional flag applies only from the 2nd RFI loop onward — mandatory on the 1st cycle

## 10. Bharosa

- Factory Testing (Web) completed with 3rd-party QAP and multiple-image upload support

- CR: QAP document download functionality added for Factory Testing (Web)

- CR: Save-as-Draft functionality added for Factory Testing Mobile, along with image/video upload

- CR: Input field for component unit added and displayed on Bharosa module pages

- CR: Report-view change request — Assign Components to TPIA function added for Web & Mobile reports

## 11. Sopan

- Tracks stage-wise construction progress and contractor commitments for OHT, WTP, Intake and IPS components

- Contractor login: OHT, Intake, WTP and IPS work-plan start/end dates captured against each stage and submitted

- Document upload (Panchnama and other supporting documents) added, along with Chat functionality between Contractor and department

- CR: Separate Conventional & Precast options provided for OHT work-plan stages

- CR: Delete option added for wrong stage entries (Conventional/Precast OHT), allowing correct re-entry

- CR: WTP and IPS stage forms updated

- CR: OHT components completed in Sopan excluded from RFI/Anusharavan requests for Contractor login (mobile APK updated)

- CR: Sopan IPS component structure updated