Minutes of Meeting

Jal Rekha PREPARED BY — Mr. Dheeraj Motiyani Dated — 22nd July 2026

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 22nd July 2026 | 1.0 | Monthly Meeting with MD Sir | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal | Dr. Rakesh Dubey |

| Agenda | Monthly Meeting – July 2026 ¦ Project Status Review |  |  |
| --- | --- | --- | --- |
| Presided By | Mr. Tapan Khandelwal | Start Time | 03:30 PM |
| Location | Jal Nigam, Bhopal | End Time | 06:00 PM |

| Participants | Designation |
| --- | --- |
| Mr. KVS Choudary | MD, Jal Nigam |
| Dr. Rakesh Dubey | Head, MPSSDI |
| Mr. Tapan Khandelwal | Project Manager |
| Mr. Dheeraj Motiyani | Sr. Business Analyst |

SECTION 1 — June 2026 Action Items: Status Review as on 22nd July 2026

| S.No. | Module / Activity | Task (June 2026 Discussion Points) | Status as on 22nd July 2026 |
| --- | --- | --- | --- |
| 1 | Sahbhagita | - Pagination introduced on Sahbhagita approval pages for easier review. - RA bill routing changed – now goes to ISA instead of CP Manager. - Field Executives (FE) scoped and visible only to their specifically mapped ISA. - Self-service password reset option for ISA login. - Village-wise / Combined Activity abstract report with Category filter (Village/Combined/All) and RA(1)-RA(12) numbering on the abstract header (CR OMB-JUN-2026-003 / SHB-JUN-2026-004). | - ✓ Done – Confirmed stable in production. - ✓ Done – Confirmed stable in production. - ✓ Done – Confirmed stable in production. - ✓ Done – Confirmed stable in production. - ✓ Done – Village/Combined-wise category dropdown released and confirmed working as of the 21/22-Jul status review. |
| 2 | Cube Testing | - Cube ID generated before image upload, so a failed/slow upload no longer blocks record creation. - Rejected inspection data shown back to Contractor login for correction and resubmission (CR CUBE-JUN-2026-005). | - ✓ Done – Confirmed stable in production. - ✓ Done – Confirmed stable; Re-inspection Loop (2nd cycle after GM rejection) also confirmed working as of the 21/22-Jul status review. |
| 3 | O&M Billing | - Mandatory document upload (Firm Submission Letter, Tax Invoice) gate before a Draft bill can be forwarded to GM PIU (CR OMB-JUN-2026-001). - Residual Pressure report reformatted to OM_RA_Bill_Report.pdf layout; Complaint Redressal screen relabeled with resolution status (CR OMB-MAY-2026-020). - Complaint Redressal – Complaint Received Date, 48-hour flag, and Penalty Relaxation field with document upload (CR OMB-JUN-2026-002). | - ✓ Done – Confirmed stable in production. - ✓ Done – Confirmed stable in production. - ✓ Done – Confirmed stable in production. |
| 4 | Master Data | - Proposal to lock Scheme Master, Village Master and OHT Master entries once linked to live Dhara/O&M Billing/Asset Mapping transactions (CR MSTR-JUN-2026-006). - Master Change Requests and enhancements – search/debug fixes on the Dhara Mapped Summary report used in Abstract generation. | - ○ Open – Design/impact discussion ongoing; not yet taken up for development this cycle. - ✓ Done – Search/debug fixes released in June, confirmed stable. |
| 5 | Parinam (HSC / FHTC) | - Field Executive (FE) name shown against records in Parinam reports for attribution and follow-up. | - ✓ Done – Confirmed stable in production. |
| 6 | Nirmal | - Beneficiary Report, Contractor Login counting bug, FE Mobile Nirmal Reports fixes; test scenarios/cases documented. | - ✓ Done – Maintained; no new issues reported in July. |
| 7 | AI Module – FHTC Tap Connection Detection | - ML predictive model (YOLO-based) for tap/person detection, buffer-region validation, and data-processing/training pipeline (YOLOv8). | - ✓ Done – Initial model in production; further FHTC bug-fix and API/external-API updates taken up in July (CR OMB-JULY-2026-008). |
| 8 | Daily Inspection | - Role-specific report views (SQC/TPIA/Contractor, GM/CGM/TL) and mobile app bug fixes. | - ✓ Done – Maintained; no new issues reported in July. |
| 9 | QA / User & Role Management | - Selenium automation scripts for User Login & Registration (TestNG); recurring automation-testing review process. | - ✓ Done – Maintained; automation suite in regular use for regression testing. |

SECTION 2 — July 2026 New Discussion Points & Action Items

| S.No. | Module / Activity | Details / Discussion Points | Status |
| --- | --- | --- | --- |
| 1 | Cube Testing / Material Testing – Re-Inspection Loop | - Second-loop re-inspection cycle after GM rejection: FE → GM → Contractor → GM → SQC/TPIA, re-routing to a new FE if reassigned, extended from Cube Testing to Material Testing. - Optional image upload on the second RFI loop pass, since images were already captured on the first pass. | Cube: ✓ Done ¦ Material: ○ In Progress |
| 2 | Parinam (HSC / FHTC) | - FHTC Samagra ID – system now allows more than one survey to be recorded against the same Samagra ID, so genuine repeat/revisit surveys aren't blocked by a false duplicate restriction. | ✓ UAT Done |
| 3 | Vistrit / Dhara | - Approved Report data corrected as discussed and agreed with Kapil Sir, ensuring the approved figures are accurate before downstream use in O&M billing. | ✓ Done |
| 4 | Sopan | - Calendar functionality added on Contractor login (web & mobile) reflecting the 2026-27 calendar year, so Contractor entries are open for the new project year. | ✓ UAT Done |
| 5 | O&M Billing | - Abstract Bill report – orientation changed from portrait to landscape to accommodate wider tabular data (CR OMB-JUN-2026-004). - Naming, formatting and correction pass across all O&M Billing Contractor login pages (CR OMB-JULY-2026-005). - UFW Report (sourced from Dhara) now shown on the O&M Billing Contractor login page, attached with the bill (CR OMB-JULY-2026-006). - Additional mandatory document upload by Contractor (Firm Letter, Tax Invoice, Any Other with remark) added on the new 'View Bills' page (CR OMB-JULY-2026-007). - FHTC & Sahbhagita bug fixes and API service / external API updates taken up across both modules (CR OMB-JULY-2026-008). | Mostly ✓ Done (Landscape fix & API updates ○ Open/In Progress) |
| 6 | Bharosa (Factory Testing) | - Item Master dropdown – duplicate data-entry issue fixed to prevent duplicate item selection during factory testing (Web). - Identified bugs in the Factory Testing mobile flow fixed for reliable field submissions. | ✓ Done |

| Prepared by: Mr. Dheeraj Motiyani, Sr. BA | Reviewed by: Mr. Tapan Khandelwal, PM ¦ Approved by: Dr. Rakesh Dubey |
| --- | --- |