Minutes of Meeting

Jal Rekha PREPARED BY — Mr. Dheeraj Motiyani Dated — 23rd September 2026

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 23rd September 2026 | 1.0 | Monthly Meeting with MD Sir — September 2026 (03rd, 16th & 23rd Sept MD Sir Meetings) | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal | Dr. Rakesh Dubey |

Meeting Instances Covered in This Consolidated Monthly MoM

| Date | Type | Location / Mode | Presided By |
| --- | --- | --- | --- |
| 03rd September 2026 | MD Sir Meeting | Jal Nigam, Bhopal | Mr. Tapan Khandelwal |
| 16th September 2026 | MD Sir Meeting (Dhara Meter Reading & Scheme Master Working Session) | Jal Nigam, Bhopal | MD Sir / Mr. Tapan Khandelwal |
| 23rd September 2026 | MD Sir Meeting | Jal Nigam, Bhopal | Mr. Tapan Khandelwal |

Standing Participants (Monthly Review Committee)

| Participants | Designation |
| --- | --- |
| Mr. KVS Choudary | MD, Jal Nigam |
| Dr. Rakesh Dubey | Head, MPSSDI |
| Mr. Tapan Khandelwal | Project Manager |
| Mr. Dheeraj Motiyani | Sr. Business Analyst |

SECTION 1 — August 2026 Action Items: Status Review as on 03rd September 2026

| S.No. | Module / Activity | Tasks / Changes / Enhancements | Status |
| --- | --- | --- | --- |
| 1 | Sahbhagita | - At Approval time, Pagination on Sahbhagita pages - RA bill given to ISA (instead of CP Manager) - FE specific to particular ISA are visible to them - Password reset option given to ISA - Village/Combined Wise dropdown provided - Edit option given to ISA, can create activity | - Done - Done - Done - Done - Done - Done (Closed by 25th Aug) |
| 2 | Cube Testing | - Cube ID generated before image upload - Show rejected data to Contractor - Re-inspection Loop working | - Done - Done - Done |
| 3 | Material Testing | - Re-inspection Loop working | - Done |
| 4 | SVS Water Supply Monitoring PHE | - Removed JJM Id, Village status fields - Login-specific District, Block and GP appear - Daily Water Supply Completed 'No' option — added one more reason and corrected spelling - Bilingual conversion for SVS Daily Water Supply Page (Hindi/English) and report column header (Hindi) - SVS Water Supply Dashboard completed - SVS Nirmal created and deployed to UAT | - Done - Done - Done - Done - Done - UAT Done |
| 5 | Parinam | - FE name shown in reports - FHTC Samagra Id — more than one survey on same ID - Dashboard shown to FE and updated in Mobile APK (under Play Store approval) | - Done - UAT Done - Done |
| 6 | Sopan | - Add Calendar functionality for Calendar Year 2026-27 (on Contractor Login) | - Done |
| 7 | Mobile APK | - UI issues resolved — login/logout issues - Bug fixes in mobile APK and released new APK | - Done - Done |
| 8 | SVS Nirmal | - Development team creating FTK kit report | - In Progress |
| 9 | SVS Anusharavan GP | - Wireframe created - Nirmal and GP Master wireframe created - SVS Nirmal and GP master development ongoing | - Done - Done - In Progress |
| 10 | Jal Rekha Anusharavan | - Bug fix of multiple survey submission by SQC/TL | - In Progress |
| 11 | Jal Rekha — Two-Factor Authentication | - Currently 2FA applies only to GM IDs | - Done (baseline scope) |
| 12 | O&M Billing (Aaklan) | - O&M workflow working - Bill getting forwarded and backward working - Addition and deduction feature provided for SQC and GM - Complete Edit to be provided by team - Bill History Timeline changes implemented by team - Issue fix: bill still open after Contractor submission (disable JS post-submission) | - Done - Done - Done - In Progress - In Progress - In Progress |

SECTION 2 — 16th September 2026: MD Sir Meeting — Dhara Meter Reading & Scheme Master Working Session

This was a dedicated technical working session, held at Jal Nigam Bhopal, between the MPSeDC development team (Mr. Ashish and Mr. Balkrishna) and the project leadership, focused entirely on two linked items: the Dhara meter-reading workflow and the Scheme Intake/WTP/OHT Master. The team walked through the live Dhara portal screen-by-screen, reproducing reported issues (e.g. the Halari and Begum-11 schemes) to confirm root causes before committing to fixes. Key outcomes:

Working Session Participants

| Participant | Designation |
| --- | --- |
| Mr. Ashish | Development Team — Dhara Module |
| Mr. Balkrishna | Development Team — Survey Data / Master |
| Mr. Rohit | Development Team |
| Mr. Dheeraj Motiyani | Sr. Business Analyst (MCD) |

| S.No. | Topic | Discussion Points & Agreed Outcomes |
| --- | --- | --- |
| 1 | Scheme Intake / WTP / OHT Master — data handover | - Live survey data (Intake, WTP, OHT) already shared with the vendor team (Balkrishna) for conversion into an editable tabular master. - Data as exported is a point-in-time snapshot — NOT live; any change made in the field after export (e.g. an OHT edited) will not automatically reflect unless a live join is built. - Agreed approach: key the master table to the unique Survey ID / OHT ID so that if a record is edited or deleted in the field-survey system, it is automatically synced/removed from the master table. - Edit option to be added per row in the master table (Action column); Delete option to also be provided — if Edit is given, Delete follows. |
| 2 | Dhara — Sequential Reading Approval | - Confirmed design: approvals must proceed strictly in date sequence (1st, then 2nd, then 3rd...); an out-of-sequence date cannot be approved. - Data up to June 2026 will be kept non-editable (already fixed/finalised). From July 2026 onward, any PIU wanting their locked data reopened will have it opened on request via a Google Form, then resequenced going forward. - Once sequential approval is live, several currently-reported glitches (zero readings appearing on alternate days for Not-Functional meters, start-reading mismatches) are expected to resolve automatically, since they stem from out-of-order approvals. |
| 3 | Dhara — Reading Edit Rules by Meter Status | - Meter Functional: once a day's reading is GM-approved, the next day's Start Reading cannot be changed (it carries the prior End Reading); End Reading remains editable and Total Clear Water Filled auto-calculates. - Meter Not Functional / No Water Supply: Start and End Reading are not editable; last valid reading carries forward; Total Clear Water Filled defaults to 0 and is not editable. - Meter Replaced: both Start and End Reading are open for entry (blank) so the field team can enter the new meter's readings directly; Total Clear Water Filled auto-calculates. - Confirmed defect: some users are working around a system gap by marking a meter 'Replaced' purely to force open the reading fields, then switching it back to 'Functional' — this must instead work correctly by direct click/selection on 'Functional' without the workaround. - Any End Reading edited and saved must reflect in the next day's Start Reading, on both the web portal and the mobile app. |
| 4 | Dhara Survey Reports — Column & Format Changes | - 'Approval Status' is currently shown twice in the report with near-identical meaning — rename the ambiguous one to 'Entry Status' with three states: Data Not Entered from Field / Approval Pending / Approved by GM (PIU). - Latitude/Longitude columns removed from the visible report (commented out in the system, not permanently deleted) — field confirmed they add no verification value, since an FE can submit from outside the actual site. - Supply Date must be brought ahead of Survey Date in the report and used to drive billing — billing on Survey Date was confirmed incorrect and is being corrected; this change is largely complete. - Column order for OHT/Village Meter Survey report revised: Meter Status, Start Reading, End Reading, Total Clear Water Filled, Village Name, Local Name, Habitation, FE Remark, GM Remark — removing inline date/time clutter from the reading fields. - Mislabelled 'Total Raw Water Drawn' column (appearing under the Clear Water section in error) to be corrected. - Scheme/MVS name to be added to downloaded report file headers so multiple downloaded reports can be told apart. - Hyperlinks present on the outer/summary report are missing inside the nested detail view — needed so PIU-level users (who should not have to review full raw data) can navigate directly to the record of concern. |
| 5 | Dhara — Village Mapping & Permission Date Safeguards | - Add a confirmation popup before 'Water Supply Permitted' is locked in for a village (e.g. 'This cannot be changed after saving — confirm?') so a value is not locked accidentally on a mis-click. - Permission Date field has allowed clearly invalid entries (e.g. a date a year in the future) — restrict the allowable date range to the current reporting window (up to the previous month). - Date of Testing (Nirmal) should be a visible column in the relevant report, not just captured in the database. |
| 6 | Scheme OHT Master — New Columns | - Add Source (Dam/River), Name of Source, and Capacity of Intake Well (MLD) to the Scheme Intake Master, sourced and editable via the Action column. - Add OHT Code (the existing unique Survey ID), Capacity of OHT, and Staging to the Scheme OHT Master — Staging must allow entry of 0. - Purpose: field teams currently have no way to validate an entered reading against the tank's real capacity (e.g. a 100 KL tank showing 800 KL supplied) — this master gives that reference. - Feasibility of converting the current JSON/shapefile-based asset data into a relational table is to be confirmed via a Java-based query; if feasible, the same table will also carry the 3 additional master columns. |
| 7 | Nirmal — Deferred This Cycle | - No new development on Nirmal this cycle — team is focused on stabilising Dhara first. - Per the Panchayati Raj gazette notification, OHT-level water testing frequency (how many times a tank has been tested in a quarter) must be tracked — this requires the Scheme OHT Master to exist first, hence the master-data work above is a prerequisite. - SOP currently specifies only 2 parameters (Turbidity, Chlorine) at OHT level, with the full test panel only at Intake/WTP level — system will continue requiring the full panel for now (to avoid destabilising a system still being stabilised) and will be revisited to align with the SOP once Dhara is stable. |
| 8 | Parinam — Samagra ID Linkage | - Reported issue with individual (household-level) Samagra ID linkage is a data-availability constraint of the Samagra system itself, outside Jal Rekha's control — no action possible from the Jal Rekha side. |

SECTION 3 — September 2026 New Discussion Points & Action Items (23rd Sept MD Sir Meeting)

| S.No. | Module / Activity | Tasks / Changes / Enhancements | Status |
| --- | --- | --- | --- |
| 1 | Dhara | - Dhara sequence-wise reading approval (lock) | - In Progress |
| 2 | Cube Testing | - Cube ID generated before image upload - Show rejected data to Contractor - Re-inspection Loop working - Cube RFI Id to be shown - Cube Reinspection — colour change / addition for reinspection flag | - Done - Done - Done - Open - In Progress |
| 3 | Material Testing | - Re-inspection Loop working - Material Reinspection Id to be shown in separate flag status | - Done - In Progress |
| 4 | Bharosa | - Bharosa inspection to be reassigned by Contractor | - In Progress |
| 5 | Jal Rekha Anusharavan | - Bug fix of multiple survey submission by SQC/TL | - In Progress |
| 6 | Jal Rekha Vistrit (Master) | - Survey data of WTP, OHT & Intake Master — three new sub-modules added (Survey Intake Master, Survey OHT Master, Survey WTP Master); Add/Update via Action column | - In Progress |
| 7 | Parinam | - FE name shown in reports - FHTC Samagra Id — more than one survey on same ID - Dashboard shown to FE, updated in Mobile APK (under Play Store approval) - Report also shown in FE login | - Done - Done - Done - Done |
| 8 | SVS Water Supply Monitoring PHE | - Removed JJM Id, Village status fields - Login-specific District, Block and GP appear - Daily Water Supply Completed — reason option added, spelling corrected - Bilingual conversion (Hindi/English) for page and report column header - SVS Water Supply Dhara Dashboard completed - SVS Nirmal module completed | - Done - Done - Done - Done - Done - Done |
| 9 | SVS Nirmal | - Development team creating FTK kit report - Wireframe created | - Done - Done |
| 10 | SVS Anusharavan GP | - Wireframe created - GP Master & Anusharavan GP wireframe created - GP Master development — User Management - GP Anusharavan Mobile Screen (FE) | - Done - Done - Done - In Progress |
| 11 | O&M Billing (Aaklan) | - Dhara report integration in O&M Billing module - O&M workflow working - Bill forwarded and backward routing working - Addition and deduction feature for SQC and GM - Complete Edit to be provided by team - Bill History Timeline changes implemented - Issue fix — bill still open after Contractor submission (disable JS post-submission) - TRP — Yes, then only O&M Phase will open - Scheme-based SQC/TL list to be prepared, inactive users to be identified and removed from User Management - Addition/Deduction — amount placed on 'Withheld' to be carried into End-of-Month Amount - WSDCP / TRP phase tabs with staged Abstract pages | - Done - Done - Done - Done - In Progress - Done - Done - In Progress - In Progress - In Progress - In Progress |
| 12 | Report Format | - General report format change across Dhara/O&M reports (column rename, resequencing, Supply Date ahead of Survey Date) | - In Progress |
| 13 | Jal Samadhan | - Integration with CM Helpline (181) | - Open |

ANNEXURE A — O&M Billing (Aaklan): Bill Tracking Status

As on 16th September 2026

| Total Bills/Schemes | Generated | Not Generated |
| --- | --- | --- |
| 60 | 36 | 24 |

| Stage | Count |
| --- | --- |
| Pending with Contractor | 24 (incl. 5 not yet submitted) |
| Pending with TL (SQC) | 5 |
| Pending with GM (PIU) | 5 |
| Pending with GM (O&M) | 1 |
| Pending with Dy. M (O&M) | 1 |

Zones with most Contractor-side pending: Sagar – 7, Indore – 5, Jabalpur – 5, Bhopal – 4, Gwalior – 2, Ujjain – 1, Rewa – 0

Zone-wise Bills Not Generated: Jabalpur – 7, Bhopal – 6, Sagar – 4, Gwalior – 2, Indore – 2, Ujjain – 2, Rewa – 1

As on 23rd September 2026

| Total Bills/Schemes | Generated | Not Generated |
| --- | --- | --- |
| 60 | 37 | 23 |

| Stage | Count |
| --- | --- |
| Pending with Contractor | 22 (incl. 4 not yet submitted) |
| Pending with TL (SQC) | 5 |
| Pending with GM (PIU) | 8 |
| Pending with TL (PMC) | 1 |
| Pending with Dy. M (O&M) | 1 |

Zones with most Contractor-side pending: Jabalpur – 12, Sagar – 10, Bhopal – 9

Zone-wise Bills Not Generated: Jabalpur – 6, Bhopal – 6, Sagar – 4

Longest-Pending Bills at GM (PIU) (as on 23rd September 2026)

| Zone | District (Billing) | PIU | Days Pending |
| --- | --- | --- | --- |
| Neelkanth-Nasrullaganj Zone | Bhopal | Sehore | 30 days |
| Gunawad Zone | Indore | Jhabua | 8 days |
| Arniya Bahadur Zone | Ujjain | Ujjain | 7 days |
| Gohparu Zone | Jabalpur | Shahdol | 6 days |
| Jhurki Zone | Jabalpur | Chhindwara | 4 days |
| Niwadi Zone | Sagar | Chhatarpur | 2 days |

ANNEXURE B — Dhara Meter Reading: Edit Rules by Meter Status (GM / SQC-TL Login)

| Meter Status | Start Reading | End Reading | Total Clear Water Filled (KL) | Note |
| --- | --- | --- | --- | --- |
| Meter Functional | Editable | Editable | Auto-Calculate | End Reading updated on Portal reflects as next day's Start Reading (Portal and App). |
| Meter Replaced | Editable | Editable | Auto-Calculate | Both Start and End Reading open for entry (new meter); Total auto-calculates. |
| Not Functional | Not Editable | Not Editable | Manual | Carries End Reading of last day as Start Reading of current day. |
| No Water Supply | Not Editable | Not Editable | Not Editable (0 by default) | Last valid reading carried forward where applicable. |
| Last day approved & frozen → next day (Meter Functional) | Not Editable | Editable | Auto-Calculate | Start Reading locked to prior approved End Reading; only End Reading open. |

- Any End Reading edited and saved must also appear in the next day's Start Reading.

- Sequential approval is mandatory — e.g. approve 1st September, then 2nd September, and so on; approving a later date before an earlier one is not permitted.

| Prepared by: Mr. Dheeraj Motiyani, Sr. BA | Reviewed by: Mr. Tapan Khandelwal, PM ¦ Approved by: Dr. Rakesh Dubey |
| --- | --- |