TEST PLAN DOCUMENT – SVS MODULE

Project: Jal Rekha – MP Jal Nigam Maryadit
Module: SVS
Platforms: GM Web Portal
Prepared By: Ranjana Yadav
Version: 1.0

Revision History

| Version | Date | Description | Prepared by | Reviewed by |
| --- | --- | --- | --- | --- |
| 1.0 | 17/12/2025 | Test Plan for SVS MODULE Jal Rekha-MP Jal Nigam Maryadit | Ranjana Yadav | Tapan Khandelwal/ Dheeraj Motiyani |

Table of Contents

1	Objective	4

2	Scope	4

3	References	5

4	Test Items	6

4.1	Features to be tested	6

4.2	Features not to be tested	6

5	Test Approach (Strategy)	6

6	Personnel	9

7	Management and Metrics	9

8	Test Estimation and Schedule	10

9	Test Phase Entry Criteria	11

9.1	Integration Testing Phase Entry Criteria	11

9.2	System Testing Phase Entry Criteria	11

9.3	Regression Testing Phase Entry Criteria	11

9.4	Integration Testing Phase Exit Criteria	12

9.5	Functional Testing Phase Exit Criteria	12

9.6	Regression Testing Phase Exit Criteria	12

9.7	Suspension and Rejection Criteria	12

10	Pass / Fail Criteria	12

11	Test Deliverables	13

12       Communication Plan	13

# 1.Objective

The objective of this Test Plan is to validate the functionality, integration, usability, security, and reporting capabilities of the SVS (Single Village Scheme) Water Supply Monitoring Module developed under the Jal Rekha – Har Ghar Jal project.

Testing will ensure that Gram Panchayat users, PHE officials, District users, and authorized stakeholders can accurately record, manage, monitor, and report daily village water supply information through the web application.

The testing objectives include:

• Verify Daily Water Supply Data Entry functionality for YES, NO, and PARTIAL supply scenarios.

• Validate automatic population of District, Block, Gram Panchayat, Village, and Household Connection data based on user hierarchy and master data.

• Verify Water Supply Date selection and validation functionality.

• Validate mandatory reason and remarks functionality for NO and PARTIAL supply conditions.

• Verify Partial Edit functionality, audit trail generation, and role-based edit permissions.

• Validate hierarchy-based access control for GP, Block, District, and Department-level users.

• Verify Hindi Interface implementation and MP Shasan standard labels.

• Validate removal of deprecated fields such as JJM Village ID, Village Status, and Handed Over Community from application screens and reports.

• Verify Excel Report generation including LGD Code, Household Connections, Supply Status, Remarks, and related reporting information.

• Validate Dashboard functionality including District, Block, GP, and Village level monitoring with YES, NO, PARTIAL, and Not Submitted statistics.

• Verify data synchronization and integration with Village Master, IMS Data, Panchayat Darpan, and NIC services wherever applicable.

• Ensure data integrity, security, performance, and report accuracy across the SVS Water Supply Monitoring Module.

The overall objective is to ensure that the SVS module meets all approved business requirements, acceptance criteria, and stakeholder expectations before deployment to production.

# 2. Scope

The following functionalities are included within the scope of testing:

- Functional Testing

• HGJ Portal Login and role-based access validation.

• SVS Daily Water Supply Data Entry Form.

• Auto-population of District, Block, Gram Panchayat, Village, and Household Connection details.

• Water Supply Date Picker functionality.

• Water Supply Status:

- YES Flow

- NO Flow with Reason and Remarks

- PARTIAL Flow with Connection Count and Remarks

• Validation of mandatory fields and business rules.

• Partial Edit functionality and audit trail validation.

• Default hierarchy selection based on logged-in user.

• Hindi Interface and bilingual label validation.

• Removal of obsolete fields:

- JJM Village ID

- Village Status

- Handed Over Community

- Reporting Testing

• SVS Daily Water Supply Report.

• Search and filter functionality.

• Excel Download functionality.

• LGD Code integration and display.

• Household Connections data mapping.

• Daily, Weekly, Monthly, and Date Range report generation.

- Dashboard Testing

• Village-wise Dashboard.

• GP-wise Dashboard.

• Block-wise Dashboard.

• District-wise Dashboard.

• YES / NO / PARTIAL / Not Submitted statistics.

• Drill-down navigation:
District → Block → GP → Village.

• Reason-wise NO Supply breakdown.

- Integration Testing

• Village Master integration.

• Household Connections Master integration.

• LGD Code data integration.

• User Hierarchy Mapping integration.

• IMS data integration (where applicable).

• Panchayat Darpan integration (where applicable).

• NIC Service integration (where applicable).

- Security Testing

• Role-Based Access Control (RBAC).

• Unauthorized data access validation.

• URL manipulation validation.

• Session and authentication validation.

- Performance Testing

• Dashboard loading performance.

• Report generation performance.

• Excel export performance.

• Concurrent user access validation.

OUT OF SCOPE

The following items are outside the scope of this testing cycle:

• Infrastructure testing and server configuration validation.

• Network connectivity testing outside application boundaries.

• Third-party application testing beyond defined interface validations.

• Source code review and secure code assessment.

• Database performance tuning activities.

• Disaster recovery testing.

• Backup and restore testing.

• Production deployment activities.

• Mobile application testing (unless specifically included in approved test scope).

• MVS (Multiple Village Scheme) functionality testing.

• Modules not related to SVS Water Supply Monitoring.

• UAT activities conducted directly by business users.

• Penetration testing and vulnerability assessment unless separately planned.

3. References

| Document | Document Version and Date |
| --- | --- |
| Project Plan | V1.0 |
| Functional Requirement Specification | V1.0 |

# 4. Test Items

4.1Features to be tested:

The following features and functionalities are included in the testing scope for the SVS (Single Village Scheme) Water Supply Monitoring Module:

Login & Access Control

• HGJ Portal login functionality.
• Role-based access control for GP User, PHE User, Block User, District User, and GM User.
• User hierarchy mapping validation.

Daily Water Supply Data Entry

• Daily Water Supply Entry Form.
• Auto-population of District, Block, Gram Panchayat, Village, and Household Connection details.
• Mandatory field validation.
• Record submission and successful save confirmation.

Water Supply Date Management

• Water Supply Date Picker.
• Default current date selection.
• Past date selection.
• Future date restriction.
• Date format validation.

Water Supply Status Management

• YES Supply Flow.
• NO Supply Flow with mandatory reason selection.
• PARTIAL Supply Flow with supplied connection count.
• Remarks validation.
• Business rule validations.

Partial Edit Functionality

• Edit submitted records within configured edit window.
• Modification of Status, Reason, Connection Count, and Remarks.
• Audit trail generation.
• Modified record identification.
• Supervisor approval workflow (if applicable).

Hierarchy-Based Functionality

• Default hierarchy selection based on logged-in user.
• Field locking for GP users.
• Scope-based access for Block and District users.
• Hierarchy validation across forms and reports.

Hindi Interface Validation

• Hindi labels and translations.
• Bilingual interface support.
• Hindi reason values.
• MP Shasan branding.
• Browser and mobile rendering validation.

Removed Fields Validation

• Removal of JJM Village ID field.
• Removal of Village Status field.
• Removal of Handed Over Community field.
• Report and export validation after removal.

Reporting Module

• SVS Daily Water Supply Report.
• Search and filter functionality.
• Date range filtering.
• Data accuracy validation.
• Export functionality.

Excel Report Validation

• LGD Code availability.
• Household Connection data mapping.
• Status, Reason, and Remarks validation.
• Excel download functionality.
• Export performance validation.

Dashboard Monitoring

• District-level dashboard.
• Block-level dashboard.
• GP-level dashboard.
• Village-level dashboard.
• YES / NO / PARTIAL / Not Submitted metrics.
• Drill-down navigation.
• Reason-wise NO supply breakdown.
• Dashboard refresh functionality.

Integration Validation

• Village Master Integration.
• Household Connections Master Integration.
• LGD Code Integration.
• User Hierarchy Mapping Integration.
• IMS Data Integration.
• Panchayat Darpan Integration (if available).
• NIC Service Integration (if available).

Security & Authorization

• Role-based access validation.
• Unauthorized access validation.
• URL manipulation validation.
• Session validation.

Performance Validation

• Dashboard load performance.
• Report generation performance.
• Excel export performance.
• Concurrent user access validation.

4.2.Features not to be tested-:

# The following features are excluded from the current testing scope:

# Infrastructure & Environment

# • Server hardware testing.
• Operating system testing.
• Network infrastructure testing.
• Firewall configuration testing.
• Load balancer configuration testing.

# Database Administration Activities

# • Database tuning.
• Database backup operations.
• Database restoration activities.
• Database migration activities.

# Source Code Activities

# • Source code review.
• Static code analysis.
• Secure code review.
• Development unit testing.

# Third-Party Systems

# • Internal testing of Panchayat Darpan application.
• Internal testing of IMS Portal.
• Internal testing of NIC systems.
• Internal testing of external government applications.

# Mobile Application

# • Android mobile application testing.
• Offline mobile synchronization testing.
• Mobile GPS validation.
• Mobile image capture validation.

# (Note: Mobile testing will be covered under a separate test plan if required.)

# MVS Functionality

# • Multiple Village Scheme (MVS) business process testing.
• MVS reporting.
• MVS dashboard functionality.

# Other Jal Rekha Modules

• Dhara Module (existing functionality outside SVS CR scope).
• Nirmal Module.
• SOPAN Module.
• Sahbhagita Module.
• Bharosa Module.
• FHTC Module.
• Cube Testing Module.
• Material Testing Module

Non-Functional Activities Not Planned in Current Cycle

# • Disaster Recovery Testing.
• Business Continuity Testing.
• Vulnerability Assessment.
• Penetration Testing.
• Security Audit Certification.
• Accessibility Certification Testing.

# Production Activities

# • Production deployment validation.
• Production data correction activities.
• Post-production support activities.

# User Acceptance Testing

# • Department UAT execution.
• Stakeholder sign-off activities.

# (Note: UAT will be executed separately by business stakeholders after SIT completion.)

# 5. Test Approach (Strategy)

# This section defines the testing strategy for the SVS (Single Village Scheme) Water Supply Monitoring Module of the Har Ghar Jal (HGJ) Portal. It covers Daily Water Supply Data Entry, Water Supply Status Management (YES/NO/PARTIAL), Partial Edit functionality, Excel Reporting, Dashboard Monitoring, Hierarchy-based Access Control, and integration with Village Master, Household Connections, LGD Code, IMS, Panchayat Darpan, and NIC services.

# The testing approach follows standard testing levels, testing types, and test design techniques to ensure complete validation of business workflows, data accuracy, reporting functionality, dashboard calculations, and role-based access controls.

# Testing will be carried out across multiple levels—Unit, Integration, System, User Acceptance, and Regression Testing—to ensure comprehensive coverage, alignment with business requirements, and compliance with CMMI quality standards.

# Testing will primarily follow a Manual Testing approach supported by standard QA methodologies

# 5.1 Testing Levels

# Unit Testing

Performed by Developers to validate individual screens, components, business logic, APIs, validations, and database operations

# Integration Testing

# Validation of interactions between Web Portal, Backend Services, Database, Village Master, Household Connections Master, LGD Code data, IMS data, Panchayat Darpan services, and NIC integrations.

# System Testing

# End-to-end validation of SVS workflows, business rules, dashboards, reports, hierarchy mapping, and role-based access controls in SIT/UAT environment.

# User Acceptance Testing (UAT)

# Performed by Business Users, Department Officials, Gram Panchayat Users, and Stakeholders to validate business requirements and operational readiness before production deployment.

# Regression Testing

# Executed after bug fixes, enhancements, and change requests to ensure that existing functionalities continue to work without introducing new defects.

# 5.2 Testing Types

# • Functional Testing

# • Data Integrity Testing

# • User Interface (UI) Testing

# • Usability Testing

# • Security Testing

# • Authorization & Role-Based Access Testing

# • Integration Testing

# • Database Testing

# • Report Testing

# • Dashboard Testing

# • Performance Testing

# • Compatibility Testing

# • Regression Testing

# 5.3 Testing Techniques

# 1. Equivalence Partitioning (EP)

# Purpose: Reduce the number of test cases by grouping inputs having similar behavior.

# • Input values are divided into valid and invalid partitions.

# • Example: Water Supply Status (YES/NO/PARTIAL), supplied connection count, remarks length validation.

# 2. Boundary Value Analysis (BVA)

# Purpose: Validate values at the boundaries of acceptable ranges.

# • Focuses on testing upper and lower limits.

# • Example: Household Connection count, Connections Supplied count, Remarks maximum length, Date range validations.

# 3. Use Case Testing

# Purpose: Validate complete business workflows and user journeys.

# • Ensures end-to-end business scenarios are tested.

# • Example: GP User submits daily water supply data → Report Generation → Dashboard Update.

# 4. Decision Table Testing

# Purpose: Validate combinations of business rules and outcomes.

# • Useful when multiple conditions determine system behavior.

# • Example:

# * Status = YES → No Reason Required

# * Status = NO → Reason Mandatory

# * Status = PARTIAL → Connections Supplied & Remarks Mandatory

# 5. Error Guessing

# Purpose: Identify defects based on tester experience and domain knowledge.

# • Focuses on likely failure scenarios.

# • Example: Duplicate submissions, missing hierarchy mapping, invalid date selection, incorrect dashboard aggregation.

# 6. Role-Based Testing

# Purpose: Validate permissions and data visibility across user roles.

# • Example: GP User, Block User, District User, GM User, Department User.

# 7. End-to-End Workflow Testing

# Purpose: Validate complete workflow across integrated components.

# • Example: Daily Supply Entry → Database Save → Report Generation → Dashboard Reflection → Excel Export.

# 6. Test summary report reviewed and approved by the QA Lead and relevant personnel:

QC resources are shared resources across the projects, so we are mentioning here all QC resource names. Resources would be deployed on the projects depending on the project requirement and availability of the resources.

| Name | Role | Responsibility |
| --- | --- | --- |
| Nitin Patel | QA Lead | Responsible for test planning, execution, and report review |
| Ranjana Yadav | Sr.QA Engineer | Test case execution, defect logging, and re-testing and Module testing, regression, and UAT coordination |
|  | Team Lead |  |
| Neha Soni, Susheel, Rupa | Developer | Bug fixing and code updates during test cycles |
| Tapan Khandelwal | Project Manager | Overall coordination, schedule management, and delivery |

# 7. Management and Metrics

This section describes how the testing activities will be managed, tracked, and measured to ensure alignment with the project timelines and quality standards defined for SVS(Single Village Scheme).

- Test Management Activities

• Test Planning and Scheduling: A detailed test plan, schedule, and test environment will be defined and approved before execution begins.

• Test Case Design and Review: Test cases will be designed based on approved SRS/FSD and reviewed by QA leads and domain experts.

• Test Execution and Defect Logging: Manual testing will be performed, and defects will be logged and tracked using Excel.

• Status Reporting: Daily or weekly status updates will be provided to stakeholders, including test coverage, defect summary, and progress.

• Defect Triage Meetings: Regular meetings will be held with developers and stakeholders to review and prioritize defects.

• Test Closure: After successful test cycles, a test summary report will be prepared and shared, including closure status, defect metrics, and sign-off.

- Test Metrics to be captured

The following metrics will be used to evaluate testing effectiveness and quality:

| Metric | Purpose |
| --- | --- |
| Total Test Cases Planned | Number of total test cases designed for SVS |
| Test Cases Executed | Actual number of test cases run during test cycles. |
| Pass Percentage | % of successfully passed test cases. |
| Defects Logged | Total defects raised across all modules. |
| Defects by Severity (High/Med/Low) | Helps understand the impact and distribution of issues. |
| Defect Density | Measures defect concentration per module or feature. |
| Test Coverage | Tracks percentage of functionality covered by test cases. |
| Reopen Rate | Defects reopened after being marked as resolved/fixed. |
| Test Execution Progress | Monitors day-wise and module-wise test progress. |

8. Test Estimation and Schedule

This section outlines the estimated effort and timeline required to complete testing activities for the SVS Module based on the project scope, number of modules, available resources, and assumed test cycles.

8.1 Estimation Basis

Approximately 12–15 functional modules including Planning, Project, Fund Allocation, Approval, Reports, and Master Management.

Involvement of 1 Tester.

Manual testing approach with daily execution and defect logging.

Two formal test cycles planned:

- Cycle 1 – Initial Functional + Regression Testing

- Cycle 2 – Re-testing + Final UAT Support

8.2 Estimated Effort by Phase

| Activity | Estimated Duration | Remarks |
| --- | --- | --- |
| Requirement Understanding | 1 Days | Review SRS and project workflows |
| Test Planning | 1 Days | Includes environment setup, risk planning |
| Test Case Design | 2 Days | For all modules based on functional areas |
| Test Case Review | 1 Days | Peer and lead QA review |
| Test Execution – Cycle 1 | 3 Days | Functional, module-level, and integration testing |
| Defect Logging & Triage | Ongoing (1 Days) | Parallel to execution |
| Bug Fix Verification / Re-Testing | 1-2 Days | After initial fix deployment |
| Final Test Cycle (UAT Support) | 2 Days | Coordinated with department UAT team |
| Test Summary & Closure | 1 Day | Final report, defect metrics, sign-off |

Total Estimated Effort: ~15 Working Days (for 1 tester, excluding holidays)

9. Test Phase Entry Criteria

## The following testing phases shall be performed:

## ● Integration Testing

## ● System Testing

## ● Regression Testing

9.1 Integration Testing Phase Entry Criteria

• Unit testing completed successfully for Daily Water Supply Entry, Reports, Dashboard, and User Hierarchy modules. (Development Team)

• Integration build deployed successfully in Integration/SIT environment. (DevOps Team)

• Village Master, Household Connection Master, LGD Code Master, User Hierarchy Mapping, and related databases are available. (DBA/Development Team)

• Integration interfaces with IMS, Panchayat Darpan, and NIC services are configured and accessible (where applicable). (Integration Team)

• API specifications, interface documents, and integration mappings are available and approved. (Development Team)

• Test data prepared for Districts, Blocks, Gram Panchayats, Villages, Household Connections, and User Roles. (QA Team)

• Integration test cases reviewed and approved. (QA Lead)

• Test user accounts and access credentials are available. (Admin/QA Team)

• No open Critical (P0) integration blockers exist. (Project Lead)

Start When: Integration environment is available, interfaces are configured, test data is ready, and all integration prerequisites are satisfied.

9.2-System Testing Phase Entry Criteria

Integration Testing completed successfully for all major workflows.

• SIT/UAT build deployed successfully.

• Functional, System, and Negative Test Cases are prepared, reviewed, and approved.

• Test data loaded for:

- Districts

- Blocks

- Gram Panchayats

- Villages

- Household Connections

- LGD Codes

- User Accounts

• Dashboard and Reporting modules are configured and accessible.

• Required reports and Excel export templates are deployed.

• Test tools, database access, and log access are available to QA Team.

• No open Critical (P0) or High (P1) integration defects blocking execution.

• Test schedule and resource allocation approved.

Start When: Integration testing is completed successfully, deployment is validated, and test data is available.

## 9.3-Regression Testing Phase Entry Criteria

• New build deployed to QA/Regression environment.

• Change Request document and Release Notes are available.

• Defect fixes deployed successfully.

• Regression test suite identified and approved.

• Smoke Testing completed successfully.

• Test environment stable and available.

• Test data refreshed and validated.

• No deployment-related blocker exists.

Start When: Smoke Testing passes and the environment is stable.

## 9.4-Integration Testing Phase Exit Criteria

## All integration test cases executed.

## • Village Master integration validated successfully.

## • Household Connection Master integration validated successfully.

## • LGD Code integration validated successfully.

## • User Hierarchy Mapping integration validated successfully.

## • Dashboard data aggregation validated successfully.

## • Report generation and Excel export integration validated successfully.

## • IMS, Panchayat Darpan, and NIC integrations validated (where applicable).

## • No open Critical (P0) or High (P1) integration defects remain.

## • Data synchronization and data flow validations completed successfully.

## Exit Outcome: Build is approved for System Testing.

## 9.5-System Testing Phase Exit Criteria

All planned functional and system test cases executed.

• Test execution pass percentage is ≥ 95%.

• All Critical (P0) and High (P1) defects are fixed, retested, and closed.

• Medium defects are documented and accepted by stakeholders where applicable.

• Daily Water Supply Entry workflows validated.

• YES, NO, and PARTIAL supply workflows validated.

• Dashboard functionality validated.

• Excel export functionality validated.

• Role-Based Access Control validated.

• Hierarchy-based access validated.

• Hindi Interface validated.

• Report generation validated.

• Regression testing for impacted functionality completed successfully.

• Test Summary Report prepared and approved.

Exit Outcome: Application is ready for User Acceptance Testing (UAT).

9.6-Regression Testing Phase Exit Criteria

## Regression Testing will be considered complete when:

## • Smoke Test Suite passes 100%.

## • Critical business workflows pass successfully:

- Login

- Daily Water Supply Entry

- YES Supply Flow

- NO Supply Flow

- PARTIAL Supply Flow

- Dashboard Monitoring

- Report Generation

- Excel Export

## • No new Critical (P0) or High (P1) defects are introduced.

## • Existing functionality remains unaffected by deployed changes.

## • Regression Summary Report is prepared and shared.

## Exit Outcome: Build is eligible for UAT/Production Release approval.

## 9.7-Suspension and Rejection Criteria

## Suspension Criteria:

Testing will be temporarily suspended if:

• Test environment becomes unavailable or unstable.

• Application deployment fails.

• Critical functionality is inaccessible.

• Dashboard or reporting services become unavailable.

• Test data is corrupted or unavailable.

• External integrations (IMS, Panchayat Darpan, NIC) are unavailable and block testing.

• High volume of Critical defects prevents further execution

Rejection Criteria:

A build/test cycle will be rejected if:

•  Entry criteria are not satisfied.

• Major functionalities are missing from deployed build.

• Daily Water Supply Entry functionality is non-operational.

• Dashboard module is inaccessible.

• Report generation or Excel export functionality is not working.

• User hierarchy mapping is not functioning.

• Critical integrations are unavailable.

• Critical (P0) defects prevent execution of business workflows.

• Build stability issues result in frequent crashes or data loss.

• Approved test cases, requirements, or traceability documents are unavailable

10. Pass / Fail Crite

10.1 Pass Criteria

The SVS Water Supply Monitoring Module shall be considered to have passed testing when all of the following conditions are met:

• All planned test cases have been executed.

• Minimum 95% of total executed test cases are passed.

• 100% of Critical (P0) test cases are passed.

• 100% of High Severity (P1) defects are fixed, retested, and closed.

• All major business workflows are functioning as expected:

- Daily Water Supply Entry

- YES Supply Flow

- NO Supply Flow

- PARTIAL Supply Flow

- Partial Edit Functionality

- Dashboard Monitoring

- Report Generation

- Excel Export

• User hierarchy mapping is functioning correctly for GP, Block, District, and Department users.

• Dashboard calculations and report data are accurate and consistent with database records.

• LGD Code and Household Connection integrations are functioning correctly.

• Hindi Interface validations are completed successfully.

• No open defects exist that prevent business users from performing critical operations.

• Test Summary Report is reviewed and approved by QA Lead and Project Stakeholders.

10.2 Fail Criteria

The SVS Water Supply Monitoring Module shall be considered failed and not eligible for release if any of the following conditions exist:

• Critical (P0) defects remain open.

• High Severity (P1) defects remain open without approved workaround.

• Less than 95% test case execution pass rate is achieved.

• Major business workflows are not functioning correctly, including:

- Daily Water Supply Entry

- Status Submission (YES/NO/PARTIAL)

- Dashboard Monitoring

- Report Generation

- Excel Download

• Data inconsistency exists between application screens, reports, dashboards, and database records.

• User hierarchy mapping is not functioning correctly.

• Role-based access control failures are observed.

• Dashboard calculations are incorrect.

• Report generation or Excel export functionality fails.

• System crashes, data loss, or severe performance degradation is observed.

• Any defect exists that prevents business users from completing daily operational activities.

• Stakeholders or QA Team determine that the application is not stable for UAT or Production deployment

10.3 Release Recommendation Criteria

The build will be recommended for UAT/Production deployment when:

• All Critical (P0) defects are closed.

• All High Severity (P1) defects are closed.

• System Testing and Regression Testing are completed successfully.

• Pass percentage is greater than or equal to 95%.

• No blocker exists for business operations.

• Test Summary Report and QA Sign-Off are approved.

• Project Manager/Product Owner provides release approval.

# 11. Test Deliverables

Followings document will be testing deliverables to PIC:

- Test schedules

- Test Cases

- Test Reports

- Bug Report

# 12. Communication Plan

| Project Communication Plan : |  | Quality Control |  |
| --- | --- | --- | --- |
| Sr. | Stakeholders | Name of the person | Contact Details (E-Mail ID) |
| 1 | Project QC in Charge |  |  |
| 2 | QC Head |  |  |
| 3 | Project in Charge | Tapan Khandelwal |  |
| 4 | OEG Head |  |  |

| Communication Aspect | Purpose |
| --- | --- |
| Testing status of team | Test engineer will intimate regarding Testing status of points with bug reports to Project QC In-charge on daily Basis. |
| Project QC In-charge with PIC | Project QC In-charge will communicate the status of testing to PIC and also will finalize the testing schedule of next release. |