Jal Rekha Project

User Stories — Cycle 5 (July 2026) & Change Request Backlog (Jun–Jul 2026, Cycle 4)

Government of Madhya Pradesh – Public Health Engineering Department (PHED)

| Client | Government of MP – PHED |
| --- | --- |
| Contract Ref. | MPSEDC/MPSSDI(GIS)/2025/00423 |
| Prepared By | Dheeraj Motiyani, Senior Business Analyst |
| Reviewed By | Tapan Khandelwal, Senior Project Manager |
| Coverage | Cycle 5 sprint items (July 2026) + Change Request backlog (Cycle 4, Sprint Jal Rekha/17, June–July 2026) |
| Document Date | 07-Aug-2026 |

# Document Overview

Two backlogs are covered in this document: (1) new Cycle 5 sprint items reported in the 22-Jul-2026 status review, and (2) the formal Change Request log for Cycle 4 (June–July 2026) restated as user stories with acceptance criteria.

Part A — Cycle 5 (July 2026): 17 user stories

Part B — Change Requests (Jun–Jul 2026, Cycle 4): 24 user stories

# Part A — Cycle 5 (July 2026) User Stories

Source: MD Sir Jal Rekha MoM Points – Status review, 21/22 July 2026

Summary

| ID | Module | Title | Priority | Status |
| --- | --- | --- | --- | --- |
| US-C5-01 | Sahbhagita | Paginated view on Sahbhagita approval pages | Medium | Done |
| US-C5-02 | Sahbhagita | Route RA bill to ISA instead of CP Manager | High | Done |
| US-C5-03 | Sahbhagita | FE visibility scoped to assigned ISA | Medium | Done |
| US-C5-04 | Sahbhagita | Password reset option for ISA login | Medium | Done |
| US-C5-05 | Sahbhagita | Village/Combined-wise dropdown filter | Medium | Done |
| US-C5-06 | Cube Testing | Cube ID generation independent of image upload | Medium | Done |
| US-C5-07 | Cube Testing | Visibility of rejected inspection records to Contractor | Medium | Done |
| US-C5-08 | Cube Testing | Re-inspection loop for Cube Testing | High | Done |
| US-C5-09 | Material Testing | Re-inspection loop for Material Testing | High | In Progress |
| US-C5-10 | SVS Water Supply Monitoring (PHE) | Remove JJM ID and Village status fields | Low | Done |
| US-C5-11 | SVS Water Supply Monitoring (PHE) | Login-scoped District/Block/GP display | Medium | Done |
| US-C5-12 | SVS Water Supply Monitoring (PHE) | Additional reason option and spelling correction on Daily Water Supply screen | Low | Done |
| US-C5-13 | SVS Water Supply Monitoring (PHE) | Bilingual (Hindi/English) SVS Daily Water Supply page and report headers | Medium | Done |
| US-C5-14 | Parinam | FE name shown in Parinam reports | Low | Done |
| US-C5-15 | Parinam | Support multiple surveys against a single FHTC Samagra ID | Medium | UAT Done |
| US-C5-16 | Vistrit / Dhara | Correction of Approved Report data as agreed with Kapil Sir | High | Done |
| US-C5-17 | Sopan | Calendar functionality for calendar year 2026-27 on Contractor login | Medium | Open |

## Detailed User Stories

US-C5-01  Paginated view on Sahbhagita approval pages

As a ISA Manager / CP Manager, I want the Sahbhagita approval listing pages to be paginated, so that I can review and approve activity records in manageable batches instead of one long scrolling page.

| Module | Sahbhagita | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- Approval listing pages load records in pages (not a single continuous list)

- Page size and page navigation controls are visible at the bottom of the listing

- Selecting a different page preserves any applied filters

US-C5-02  Route RA bill to ISA instead of CP Manager

As a ISA (Implementation Support Agency), I want the RA bill for Sahbhagita activities to be routed to my ISA login instead of the CP Manager login, so that billing responsibility sits with the correct role in the approval hierarchy.

| Module | Sahbhagita | Priority | High |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- RA bill generation/review step is reassigned from CP Manager to ISA in the workflow

- CP Manager login no longer shows the RA bill action for Sahbhagita

- ISA login shows pending RA bills with the same data previously available to CP Manager

US-C5-03  FE visibility scoped to assigned ISA

As a ISA, I want to see only the Field Executives (FE) specifically mapped to my ISA, so that I don't have to sift through FE records that belong to other ISAs.

| Module | Sahbhagita | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- FE listing on ISA login is filtered to FEs mapped to that ISA only

- FEs mapped to a different ISA are not visible or selectable

- Mapping change (FE reassigned to another ISA) reflects immediately on next login/refresh

US-C5-04  Password reset option for ISA login

As a ISA, I want a self-service password reset option on my login, so that I can regain access without waiting on the admin team to manually reset credentials.

| Module | Sahbhagita | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- "Forgot/Reset Password" option is available on the ISA login screen

- Reset flow verifies the ISA's registered mobile number/email before allowing a new password

- Successful reset invalidates the old password immediately

US-C5-05  Village/Combined-wise dropdown filter

As a GM PIU / ISA / Contractor, I want a dropdown to filter Sahbhagita activity records by Village-wise or Combined view, so that I can switch between the two reporting granularities without navigating to separate screens.

| Module | Sahbhagita | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- Dropdown with Village / Combined (and All, per the Category filter logic) options is present on the relevant Sahbhagita screens

- Selecting a value re-filters the listing/report without a full page reload where feasible

- Selected filter state is retained when paginating or exporting

US-C5-06  Cube ID generation independent of image upload

As a Contractor, I want the system to generate the Cube ID as soon as I initiate the inspection, without waiting for image upload to succeed, so that a failed or slow image upload doesn't block or delay the creation of my inspection record.

| Module | Cube Testing | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done (Ref: CUBE-JUN-2026-005) | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- Cube ID is generated on record creation, before any image is attached

- Images can be uploaded in a subsequent step and linked to the already-generated Cube ID

- Existing Cube ID sequence/numbering remains unique and uninterrupted

US-C5-07  Visibility of rejected inspection records to Contractor

As a Contractor, I want to see cube inspection records that were rejected by GM/SQC/TPIA on my login, so that I know exactly which records need correction and can resubmit them without chasing the field team.

| Module | Cube Testing | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done (Ref: CUBE-JUN-2026-005) | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- Rejected records appear in a distinct "Rejected" status/tab on the Contractor's Cube Testing screen

- Rejection remark entered by the reviewer is visible against the record

- Contractor can open a rejected record to correct and resubmit it

US-C5-08  Re-inspection loop for Cube Testing

As a FE / GM PIU / Contractor / SQC / TPIA, I want a working re-inspection loop so a rejected cube record cycles back through FE → GM → Contractor → GM → SQC/TPIA correctly, so that corrections are re-verified through the same quality chain instead of being force-closed or lost.

| Module | Cube Testing | Priority | High |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- Rejected record re-enters the workflow at the correct stage (Contractor correction) rather than restarting from scratch

- Each subsequent reviewer (GM, SQC, TPIA) sees the resubmitted record with prior rejection history intact

- Loop completes and the record reaches Approved status once all stages clear

US-C5-09  Re-inspection loop for Material Testing

As a FE / GM PIU / Contractor / SQC / TPIA, I want the same re-inspection loop implemented for Cube Testing to also work for Material Testing, so that rejected material test records can be corrected and re-verified through the full approval chain.

| Module | Material Testing | Priority | High |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- Rejected Material Testing record routes back to Contractor for correction

- On resubmission, record flows FE → GM → SQC/TPIA (and back to a newly assigned FE if reassigned) as designed

- Image upload is optional on the second (re-inspection) loop pass, consistent with the Cube Testing behaviour

- Record reaches final Approved status once the loop clears

US-C5-10  Remove JJM ID and Village status fields

As a PHE field user, I want the JJM ID and Village status fields removed from the SVS daily entry screen, so that the form only captures data that's actually needed, reducing entry time and confusion.

| Module | SVS Water Supply Monitoring (PHE) | Priority | Low |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- JJM ID field no longer appears on the SVS data entry screen

- Village status field no longer appears on the SVS data entry screen

- Any downstream reports referencing these fields are updated to not expect them

US-C5-11  Login-scoped District/Block/GP display

As a PHE field user, I want the District, Block and Gram Panchayat shown to automatically reflect my login's jurisdiction, so that I only see and select the geography relevant to me instead of the full state list.

| Module | SVS Water Supply Monitoring (PHE) | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- District/Block/GP dropdowns are pre-filtered based on the logged-in user's assigned jurisdiction

- User cannot select a District/Block/GP outside their assigned scope

- Behaviour is consistent for both entry and reporting screens

US-C5-12  Additional reason option and spelling correction on Daily Water Supply screen

As a PHE field user, I want an additional "Reason" option when marking Daily Water Supply Completed as "No", along with the corrected spelling on the screen, so that I can record the actual reason for non-completion accurately, and the form reads correctly.

| Module | SVS Water Supply Monitoring (PHE) | Priority | Low |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- New reason option is added to the existing dropdown/list for "Completed – No"

- Identified spelling error on the screen label is corrected

- Historical entries remain unaffected by the wording/spelling fix

US-C5-13  Bilingual (Hindi/English) SVS Daily Water Supply page and report headers

As a PHE field user, I want the SVS Daily Water Supply page and its report column headers available in both Hindi and English, so that field staff who are more comfortable in Hindi can use the system accurately, reducing data-entry errors.

| Module | SVS Water Supply Monitoring (PHE) | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- Field labels on the SVS Daily Water Supply entry page display in Hindi (with English retained per existing convention)

- Report column headers are shown in Hindi as specified

- Language rendering does not break column alignment or export (PDF/Excel) formatting

US-C5-14  FE name shown in Parinam reports

As a GM PIU / Report viewer, I want the Field Executive's name displayed in Parinam reports, so that I can attribute survey/inspection records to the responsible FE for follow-up and accountability.

| Module | Parinam | Priority | Low |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- FE Name column is added to the relevant Parinam report(s)

- Column is populated correctly for both new and existing historical records where FE data exists

- Report export (PDF/Excel) includes the FE Name column

US-C5-15  Support multiple surveys against a single FHTC Samagra ID

As a FE / GM PIU, I want the system to allow more than one survey to be recorded against the same FHTC Samagra ID, so that genuine repeat/revisit surveys aren't blocked by a false duplicate restriction.

| Module | Parinam | Priority | Medium |
| --- | --- | --- | --- |
| Status | UAT Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- System permits a second (and subsequent) survey entry for the same Samagra ID without error

- All surveys against that ID are retrievable and distinguishable (e.g., by date/sequence) in reports

- UAT confirms no unintended duplicate-record side effects in existing reports

US-C5-16  Correction of Approved Report data as agreed with Kapil Sir

As a GM PIU, I want the previously identified data discrepancies in the Approved Report to be corrected as discussed and agreed with Kapil Sir, so that the approved data accurately reflects the correct figures before it is used downstream for O&M billing.

| Module | Vistrit / Dhara | Priority | High |
| --- | --- | --- | --- |
| Status | Done | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- Identified incorrect values in the Approved Report are corrected per the agreed resolution

- Correction is applied consistently wherever the Approved Report data is consumed (Vistrit, Dhara, O&M Billing)

- Change is logged/traceable given the Approved Report Lock CR (DHARA-MAY-2026-009) already in place

US-C5-17  Calendar functionality for calendar year 2026-27 on Contractor login

As a Contractor, I want a calendar feature reflecting the 2026-27 calendar year on my Sopan login, so that I can plan and track activities against the correct project calendar year.

| Module | Sopan | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Sprint | Cycle 5 – July 2026 |

Acceptance Criteria

- Calendar control is added to the Contractor login under Sopan

- Calendar correctly reflects the 2026-27 year range and date boundaries

- Selecting a date/period on the calendar filters or drives the relevant Sopan screen as intended

# Part B — Change Request User Stories (June–July 2026, Cycle 4)

Source: Jal Rekha CR Log, Sprint Jal Rekha/17 — 21 logged CRs restated as user stories with acceptance criteria

Summary

| ID | Module | Title | Priority | Status |
| --- | --- | --- | --- | --- |
| US-CR-01 | O&M Billing | Mandatory document upload gate before forwarding bill from Draft | High | Done |
| US-CR-02 | O&M Billing | Updated Residual Pressure report format and Complaint Redressal relabeling | Medium | Done |
| US-CR-03 | O&M Billing | Extended Complaint Redressal fields and penalty relaxation flag | Medium | Done |
| US-CR-04 | O&M Billing | Landscape orientation for O&M Abstract Bill report | Medium | Open |
| US-CR-05 | O&M Billing | Redesigned O&M Billing approval workflow | High | In Progress |
| US-CR-06 | O&M Billing | Contractor-side Abstract generation for RA billing | High | In Progress |
| US-CR-07 | Sahbhagita | Village-wise / Combined activity abstract report with category filter | High | Open |
| US-CR-08 | O&M Billing | Single consolidated PDF for all bill documents | High | In Progress |
| US-CR-09 | O&M Billing | Shared visibility of contractor data-entry mistakes across review logins | Medium | Open |
| US-CR-10 | O&M Billing | Structured document upload screen by role | High | In Progress |
| US-CR-11 | O&M Billing | GST number capture and integration | Medium | Open |
| US-CR-12 | O&M Billing | CDAC e-Sign integration across web and mobile | High | Open |
| US-CR-13 | O&M Billing | System-generated TL Recommendation Letter via E-Office | High | Open |
| US-CR-14 | O&M Billing (Aaklan) | Pending and manageable bills view for GM logins | High | In Progress |
| US-CR-15 | Sahbhagita | Category-to-Activity report with Village/Combined filter | High | In Progress |
| US-CR-16 | Sahbhagita | Multi-select bill dropdown with Withhold Bills option | Medium | Open |
| US-CR-17 | Sahbhagita | Hyperlinked village name and activity document preview popup | Medium | In Progress |
| US-CR-18 | Sahbhagita | AI-based photo/video verification for CP Manager (future scope) | Low | Open |
| US-CR-19 | Cube Testing | Cube ID generation before image upload and rejected-data visibility | Medium | Completed |
| US-CR-20 | Material Testing & Cube Testing | Second-loop re-inspection cycle after GM rejection | High | Open |
| US-CR-21 | Material Testing & Cube Testing | Optional image upload on second RFI loop | Medium | Open |
| US-CR-22 | Master | Lock master records once linked to live transactions | High | Open |
| US-CR-23 | Dhara | Freeze approved Dhara report data with controlled additions | High | In Progress |
| US-CR-24 | Dhara | Non-mandatory Remark, Photo Upload, Forward and Backward options | High | In Progress |

## Detailed User Stories

US-CR-01  Mandatory document upload gate before forwarding bill from Draft

As a Contractor/Firm, I want the system to require the Firm Submission Letter and Tax Invoice to be uploaded before I can forward a bill out of "Save as Draft", so that incomplete bills can't move forward and cause rework or rejection further down the approval chain.

| Module | O&M Billing | Priority | High |
| --- | --- | --- | --- |
| Status | Done | Risk | Medium |
| CR Code | OMB-JUN-2026-001 | Approval | Pending |

Acceptance Criteria

- Draft can still be saved with partial data (no change to existing draft-save behaviour)

- "Forward to GM (PIU)" action is blocked until Firm Submission Letter and Tax Invoice are attached

- Clear validation message indicates which mandatory document(s) are missing

- Behaviour is consistent with the existing Save-as-Draft pattern already delivered for Cube Testing and Sahbhagita

US-CR-02  Updated Residual Pressure report format and Complaint Redressal relabeling

As a GM PIU / O&M, I want the Residual Pressure report to follow the OM_RA_Bill_Report.pdf column format, and the Complaint Redressal screen to clearly capture whether a complaint was resolved this month, so that I can review pressure exceptions and complaint status in the exact format required for RA billing sign-off.

| Module | O&M Billing | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Risk | Low |
| CR Code | OMB-MAY-2026-020 | Approval | Pending |

Acceptance Criteria

- Residual Pressure report includes District, Block, GP, Village, Consumer Name, Mobile, Measured Pressure, Remark, Affected HSCs, Days, and Penalty calculation columns

- Complaint Redressal screen adds "Is complaint resolved in this month?" indicator

- Complaint Redressal fields are relabeled to: Date complaint received by contractor, Date complaint resolved, Total days taken in resolving complaint

- Report matches the RA/19/50/2025-26/Q1/1 reference format

US-CR-03  Extended Complaint Redressal fields and penalty relaxation flag

As a GM PIU / O&M, I want the Complaint Redressal sheet to capture the received date, an auto-flag when resolution exceeds 48 hours, a Penalty Relaxation (Yes/No) field, and supporting document upload per sub-meter reading, so that penalty calculations and relaxations are backed by accurate, auditable complaint timelines.

| Module | O&M Billing | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Risk | Low |
| CR Code | OMB-JUN-2026-002 | Approval | Pending |

Acceptance Criteria

- Complaint Received Date (to Contractor) field is added

- System auto-derives an "Event above 48 hours" flag from received/resolved dates

- Penalty Relaxation = Yes routes the relaxation letter into the GM (PIU) document set

- Document upload option is available against the sub-meter reading entry

US-CR-04  Landscape orientation for O&M Abstract Bill report

As a GM PIU / Report viewer, I want the O&M Abstract Bill report to print/export in landscape instead of portrait, so that the wider tabular data in the Abstract Bill is fully readable without columns being cut off.

| Module | O&M Billing | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Risk | Low |
| CR Code | (unassigned) | Approval | Pending |

Acceptance Criteria

- Abstract Bill report page orientation is changed from portrait to landscape

- All columns fit within the landscape page width without truncation

- PDF export and print preview both reflect the landscape layout

US-CR-05  Redesigned O&M Billing approval workflow

As a Firm / GM PIU / TL SQC / GM O&M / DGM / TL PMC / CFO / CA / PD / MD, I want the O&M bill to move through the full redesigned approval chain (Firm → GM PIU → TL SQC → GM PIU → GM O&M → DGM → TL PMC → CFO → CA → PD → MD), so that every bill passes through the correct sequence of technical and financial approvals before final sign-off.

| Module | O&M Billing | Priority | High |
| --- | --- | --- | --- |
| Status | In Progress | Risk | High |
| CR Code | OMB-MAY-2026-006 | Approval | Pending |

Acceptance Criteria

- Bill routes through each hierarchy stage in the defined order, with no stage skipped

- "Manage Bill" option (not the old flow) is used for GM PIU actions

- "View Pending Bills" is accessible at each stage before a bill reaches that reviewer's Pending queue

- Workflow matches the approved O&M Billing Workflow diagrams and process-flow reference document

US-CR-06  Contractor-side Abstract generation for RA billing

As a Contractor, I want to generate a bill Abstract from my login that pulls in all relevant villages, scheme Dhara readings, Master Module tables, the UFW Approved report, and other supporting documents, so that I can produce a complete, ready-to-submit Abstract for a bill without manually assembling data from multiple modules.

| Module | O&M Billing | Priority | High |
| --- | --- | --- | --- |
| Status | In Progress | Risk | Medium |
| CR Code | OMB-MAY-2026-002 | Approval | Pending |

Acceptance Criteria

- "Generate Abstract" action is available after selecting a bill in the Contractor login

- Abstract auto-tags all villages associated with the selected bill/scheme

- Abstract includes Dhara readings, Master Module tables, UFW Approved report, and other required documents

- Abstract is linked to the correct bill cycle (e.g., 8th Bill) and does not bypass GM/SQC approval

US-CR-07  Village-wise / Combined activity abstract report with category filter

As a GM PIU / Contractor, I want a Sahbhagita abstract report with a Village / Combined / All category filter, and RA bill numbers shown as RA/1 through RA/12 on the abstract header, so that I can view activity abstracts at the right granularity and identify which quarterly RA cycle they belong to.

| Module | Sahbhagita | Priority | High |
| --- | --- | --- | --- |
| Status | Open | Risk | Medium |
| CR Code | OMB-JUN-2026-003 | Approval | Pending |

Acceptance Criteria

- Category filter (Village / Combined / All) is available on the abstract report, reusing the existing Sahbhagita filter logic

- RA Bill numbering RA(1)–RA(12) appears on the abstract header

- Filtering by category correctly scopes the report data (Village-wise vs Combined activities)

US-CR-08  Single consolidated PDF for all bill documents

As a GM PIU / SQC / Firm / All approvers, I want the ~19-20 separate bill documents (GM letter, SQC letter, Firm docs, Form 27A, MB, Abstract) merged into a single PDF, so that I can review and download the complete bill package in one file instead of collecting documents individually.

| Module | O&M Billing | Priority | High |
| --- | --- | --- | --- |
| Status | In Progress | Risk | Medium |
| CR Code | OMB-MAY-2026-005 | Approval | Approved |

Acceptance Criteria

- Merged PDF includes GM letter, SQC letter, Firm documents, Form 27A, MB, and Abstract in the defined order

- Static documents appear once and cover a 3-month combined period; variable documents appear per month

- Merged PDF reflects the corrected landscape/portrait orientation for each embedded document

- Total document count in the merged PDF matches the expected ~19-20 documents

US-CR-09  Shared visibility of contractor data-entry mistakes across review logins

As a GM PIU / SQC / TL, I want contractor mistakes/error entries to be visible on all relevant SQC, TL and GM IDs, with a single merged PDF for all O&M documents, so that any reviewer in the chain can see the same error context without depending on a single ID and can act promptly.

| Module | O&M Billing | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Risk | Medium |
| CR Code | OMB-MAY-2026-008 | Approval | Pending |

Acceptance Criteria

- Contractor error/mistake entries are visible across SQC, TL, and GM logins uniformly

- All records display consistently across all IDs (no partial visibility gaps)

- Merged O&M PDF is available per bill from any of these logins

- SQC-to-GM ID mapping is verified to ensure the correct records surface to the correct reviewer

US-CR-10  Structured document upload screen by role

As a Firm / TL-SQC / GM PIU, I want a dedicated document upload screen with the correct set of document types for my role — Firm (Submission Letter, Tax Invoice, Any Other - multiple), TL/SQC (Recommendation Letter, Third Party Water Quality Test Report - multiple with remark), GM PIU (Recommendation Letter, Signed Form 27A, Signed Scanned MB, Signed Abstract, Signed Monthly Bill Sheet - multiple, Any Other - multiple with remark), so that each role uploads exactly the documents required for their stage, with a consistent Download / View PDF experience.

| Module | O&M Billing | Priority | High |
| --- | --- | --- | --- |
| Status | In Progress | Risk | Medium |
| CR Code | OMB-MAY-2026-015 | Approval | Approved |

Acceptance Criteria

- Each role sees only their designated upload fields with Upload, Download and View PDF actions

- Fields supporting multiple files (Water Quality Test Report, Monthly Bill Sheet, Any Other Docs) allow multiple uploads

- A Remark field is available against document types that require it

- Screen layout matches the approved handwritten wireframe reference for Contractor/Firm, TL SQC, and GM PIU sections

US-CR-11  GST number capture and integration

As a Contractor / GM PIU, I want my GST number to be captured at the firm/contractor level and reflected on the bill PDF and abstract, so that generated bills are GST-compliant without manual re-entry on every bill.

| Module | O&M Billing | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Risk | Low |
| CR Code | OMB-MAY-2026-003 | Approval | Pending |

Acceptance Criteria

- GST No. field is added at the contractor/firm master level

- GST number appears correctly on the generated bill PDF and abstract

- Data source (manual entry vs. API validation) for the GST number is confirmed and applied consistently

US-CR-12  CDAC e-Sign integration across web and mobile

As a Firm / FE / TL / GM PIU, I want to e-sign the Bill, Submission Letter and Tax Invoice via CDAC integration from both web and mobile (FE flow), so that documents are legally signed digitally without requiring physical signatures on system-generated bills.

| Module | O&M Billing | Priority | High |
| --- | --- | --- | --- |
| Status | Open | Risk | High |
| CR Code | OMB-MAY-2026-001 | Approval | Pending |

Acceptance Criteria

- CDAC e-sign API is integrated for Bill, Submission Letter, and Tax Invoice

- FE can e-sign via mobile; other roles can e-sign via web, with both flows producing a valid signed document

- System-generated bills clearly indicate that physical signature is not required

- Signed documents are stored and retrievable in the bill document set

US-CR-13  System-generated TL Recommendation Letter via E-Office

As a TL (PMC) / Account Office, I want the TL Recommendation Letter to be generated automatically through the E-Office system rather than uploaded manually, so that the recommendation letter is consistent, auditable, and doesn't depend on a manual upload step.

| Module | O&M Billing | Priority | High |
| --- | --- | --- | --- |
| Status | Open | Risk | High |
| CR Code | OMB-MAY-2026-004 | Approval | Pending |

Acceptance Criteria

- TL Recommendation Letter is generated from E-Office once the TL (PMC) action is completed

- Generated letter is passed through to Account Office Jal Rekha via the required integration/link

- Manual upload option for this letter is removed once the integration is live

US-CR-14  Pending and manageable bills view for GM logins

As a GM PIU / GM O&M / Deputy O&M, I want to see a table of already-generated bills with View Pending Bills and Manage Bill options on my login, so that I can track and act on bills awaiting my review without searching through unrelated records.

| Module | O&M Billing (Aaklan) | Priority | High |
| --- | --- | --- | --- |
| Status | In Progress | Risk | Medium |
| CR Code | OMB-MAY-2026-014 | Approval | Approved |

Acceptance Criteria

- GM PIU login shows View Pending Bills and Manage Bill under the O&M section

- GM O&M / Deputy O&M login shows the same View Pending Bills plus Manage Bill options

- Table lists all already-generated bills relevant to that login's scope

- Behaviour matches the agreed 18-Jun handwritten flow reference

US-CR-15  Category-to-Activity report with Village/Combined filter

As a Sahbhagita report user, I want an activity report that lets me filter by Category (Village-wise, Combined, or All) and shows the correct activity counts (32/27 unique for Village-wise, 22 for Combined), so that I can quickly see the right activity breakdown for the reporting view I need.

| Module | Sahbhagita | Priority | High |
| --- | --- | --- | --- |
| Status | In Progress | Risk | Medium |
| CR Code | SHB-JUN-2026-004 | Approval | Approved |

Acceptance Criteria

- Village-wise view lists activities per the master activity matched reference (32 listed, 27 unique)

- Combined view lists the 22 combined activities

- V / C / A filter cross-filters correctly with sub-activity data

- Report matches the Sahbhagita_master_activity_matched.xlsx reference

US-CR-16  Multi-select bill dropdown with Withhold Bills option

As a Sahbhagita user, I want to select multiple bills at once from an RA(1)-RA(12) range dropdown, with an option to withhold selected bills, so that I can process or hold multiple RA bills together instead of one at a time.

| Module | Sahbhagita | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Risk | Low |
| CR Code | SHB-MAY-2026-007 | Approval | Pending |

Acceptance Criteria

- Bill dropdown supports multi-select across the RA(1) to RA(12) range

- "Withhold Bills" toggle/action is available for the selected bills

- Selected bills can subsequently be used in Generate Abstract → Select Bill → Tag all villages flow

US-CR-17  Hyperlinked village name and activity document preview popup

As a Sahbhagita report viewer, I want clickable hyperlinks on the Village Name and on the Village Activity Document (Reviewed) column that open a preview popup, so that I can quickly inspect the underlying village activity document without leaving the report screen.

| Module | Sahbhagita | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Risk | Low |
| CR Code | SHB-MAY-2026-013 | Approval | Approved |

Acceptance Criteria

- Village Name is a clickable hyperlink

- Village Activity Document (Reviewed) column is a separate clickable hyperlink

- Clicking either opens a popup showing a preview of the associated document

US-CR-18  AI-based photo/video verification for CP Manager (future scope)

As a CP Manager, I want photo and video capture at my login to be verified by an AI model (face + background match), with duplicate/repeated photos flagged, so that fraudulent or reused evidence photos are caught automatically instead of relying on manual review.

| Module | Sahbhagita | Priority | Low |
| --- | --- | --- | --- |
| Status | Open | Risk | High |
| CR Code | SHB-MAY-2026-012 | Approval | Pending |

Acceptance Criteria

- Photo/video capture is available at CP Manager login

- AI model validates face and background against expected reference criteria

- Duplicate/repeated photo submissions trigger an "Already Used Before" flag message

- Marked as future scope — not required for the current release

US-CR-19  Cube ID generation before image upload and rejected-data visibility

As a Contractor, I want the Cube ID to be generated before I upload images, and to see rejected inspection data on my login, so that I'm not blocked by upload failures and I know exactly what needs correction.

| Module | Cube Testing | Priority | Medium |
| --- | --- | --- | --- |
| Status | Completed | Risk | Low |
| CR Code | CUBE-JUN-2026-005 | Approval | Approved |

Acceptance Criteria

- Cube ID generation no longer depends on a successful image upload

- Rejected inspection records are visible on the Contractor login for correction and resubmission

US-CR-20  Second-loop re-inspection cycle after GM rejection

As a FE / GM / Contractor / SQC / TPIA, I want the inspection cycle to correctly run a second time after a GM rejection — FE to GM to Contractor, back to GM, then SQC/TPIA, then to FE again if a new FE is added, so that rejected records are fully re-verified through the right people, including when the assigned FE changes mid-cycle.

| Module | Material Testing & Cube Testing | Priority | High |
| --- | --- | --- | --- |
| Status | Open | Risk | Medium |
| CR Code | (unassigned) | Approval | Pending |

Acceptance Criteria

- On GM rejection, the record routes back through FE → GM → Contractor → GM → SQC/TPIA in the defined order

- If a new FE is assigned during the loop, the record correctly routes to that FE

- Loop history (who touched the record at each stage) remains visible

- Record can reach final approval once the second loop clears

US-CR-21  Optional image upload on second RFI loop

As a FE / Contractor, I want image upload to be optional (not mandatory) the second time an RFI loop runs for Cube or Material Testing, so that minor re-inspection corrections aren't blocked by having to recapture images that were already provided the first time.

| Module | Material Testing & Cube Testing | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Risk | Low |
| CR Code | (unassigned) | Approval | Pending |

Acceptance Criteria

- On the first RFI submission, image upload remains mandatory as per existing behaviour

- On the second (re-inspection) RFI loop pass, image upload is optional

- Previously uploaded images from the first pass remain attached and visible on the record

US-CR-22  Lock master records once linked to live transactions

As a GM PIU, I want Scheme Master, Village Master and OHT Master entries to become locked once they're linked to live Dhara, O&M Billing or Asset Mapping transactions, so that master data can't be altered in a way that silently breaks downstream billing and reporting records.

| Module | Master | Priority | High |
| --- | --- | --- | --- |
| Status | Open | Risk | High |
| CR Code | MSTR-JUN-2026-006 | Approval | Pending |

Acceptance Criteria

- A master record becomes read-only once it is tagged/used in a Dhara report, O&M Billing entry, or Asset Mapping (BISAC) record

- Attempted edits on a locked record are blocked with a clear message

- Corrections are routed through a controlled change/relaxation flow instead of direct edit

- Locking behaviour extends the same principle already applied to the Dhara Approved Report Lock (DHARA-MAY-2026-009)

US-CR-23  Freeze approved Dhara report data with controlled additions

As a GM PIU / TL, I want an approved Dhara report's data to be locked from edits, while still allowing GM PIU/TL to add information and GM to add a new penalty point, so that approved billing data stays trustworthy while still accommodating legitimate additions like penalties.

| Module | Dhara | Priority | High |
| --- | --- | --- | --- |
| Status | In Progress | Risk | High |
| CR Code | DHARA-MAY-2026-009 | Approval | Approved |

Acceptance Criteria

- Once GM PIU approves a Dhara report, the entry is locked across all logins

- GM PIU/TL can add new information but cannot edit existing Contractor-generated data

- GM can add a new penalty point on top of the locked Contractor bill

- Locked state is visually indicated on the report screen

US-CR-24  Non-mandatory Remark, Photo Upload, Forward and Backward options

As a All Jal Rekha logins, I want the Remark, Photo Upload, Forward and Backward options in Dhara to be available but not mandatory, so that I can still use these actions when relevant, but they don't block my submission when not needed.

| Module | Dhara | Priority | High |
| --- | --- | --- | --- |
| Status | In Progress | Risk | Low |
| CR Code | DHARA-MAY-2026-021 | Approval | Approved |

Acceptance Criteria

- Remark, Photo Upload, Forward and Backward options are present on all applicable logins

- None of these four actions blocks submission if left empty/unused

- Change went live on 19-Jun-2026 as agreed and is confirmed working across all logins