Madhya Pradesh Electronics Development Corporation (MPSEDC)

State IT Centre, 47-A, Arera Hills, Bhopal, M.P. – 462011,

Phone: +91-755-2518300, Fax: +91-755-2579824

URL: www.mapit.gov.in, Email: info@mapit.gov.in

Parakh – Requirement Review Defects

Document Version History

| Version | Date | Author | Comments |
| --- | --- | --- | --- |
| 1.0 | 26/06/2024 | Dikshant Gitey | Initial draft |
| 1.1 | 26/09/2024 | Dikshant Gitey | Added CMS |
| 1.2 | 31/07/2025 | Tanu jha | Updated SRS |

Contents

1. Introduction	4

2. Methodology	4

3. Detailed Defect Description and Recommendations	8

4. Defect Metrics (Extended)	11

5. Process Improvement Recommendations	11

6. Conclusion	12

Parakh Project

Requirement Review Defects Document Report

Prepared per CMMI Level 5 Standards

# 1. Introduction

Requirement review defects are discrepancies, ambiguities, omissions, or inconsistencies found in requirement definitions during formal inspections. Identifying these defects early aids in improving requirement quality, minimizes defect propagation, and increases process maturity.

This report summarizes defects discovered through review of Parakh project requirements and specification documents, covering mobile/web user manuals, workflows, change requests, UML artifacts, user stories, and acceptance criteria.

# 2. Methodology

- Comprehensive analysis of requirement artifacts was conducted, including user manuals (mobile & web), change request logs, user stories & acceptance criteria, and process wireframes.

- Defects were classified by type: Ambiguity, Incompleteness, Inconsistency, Incorrectness, and Traceability gaps.

- Impact analysis performed to prioritize defects by potential effect on development and delivery.

- Recommendations provided for remediation aimed at continuous process improvement.

3. Summary of Requirement Review Defects

| Defect ID | Type | Description | Source/Reference(s) | Impact | Severity | Status | Recommendation / Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RD-001 | Ambiguity | Insufficient clarity in user role distinctions between "Agency" and "Department User" regarding form access. | User Manuals | Potential confusion in UI design and access control. | Medium | Open | Clarify role privileges & form access. |
| RD-002 | Incompleteness | OTP login process for citizens lacks detailed error handling and credential recovery flow. | User Stories, Manuals | May cause user login failures or drop-off. | Medium | Open | Elaborate login edge cases. |
| RD-003 | Inconsistency | UI change requests (e.g., renaming “Estimated Cost” → “Expenditure”) conflict with legacy form definitions. | CR Logs | Potential regression and data inconsistency. | High | Open | Align UI/UX with updated form specs. |
| RD-004 | Traceability Gap | Lack of direct trace between workflows and corresponding user stories/acceptance criteria (e.g., asset assignment). | Workflows vs Stories | Monitoring gaps may delay defect detection. | High | Open | Define mapping matrix between workflows and stories. |
| RD-005 | Incorrectness | Discrepancy between mobile and web manual regarding form preview (Web-only). | User Manuals | User training and adoption challenges. | Medium | Open | Harmonize documentation or highlight differences. |
| RD-006 | Ambiguity | Insufficient definition of offline sync behavior, esp. for media (video) uploads and conflict resolution. | CR Logs, User Manual | Data loss or sync errors possible. | High | Open | Specify offline sync protocols and error states. |
| RD-007 | Incompleteness | Reporting requirements lack details on export formats, filters, dashboard refresh intervals. | Reporting Sections | Risk of under-delivery on reporting features. | Medium | Open | Expand acceptance criteria for reporting. |
| RD-008 | Inconsistency | Different terms used across docs for same entities (e.g., 'Nodal Officer' vs 'Reporting Officer'). | Multiple Docs | Miscommunication among stakeholders. | Medium | Open | Standardize glossary and nomenclature. |
| RD-009 | Ambiguity | 2FA requirement for admin logins in CR-004 not reflected in user stories or acceptance criteria. | CR Logs, User Stories | Security feature implementation risk. | High | Open | Update user stories and acceptance criteria. |
| RD-010 | Incompleteness | No defined SLA for draft-to-submission timelines in requirements. | User Manual, SRS | Workflow delays if drafts remain open indefinitely. | Medium | Open | Add SLA rule: Drafts must be submitted within X days. |
| RD-011 | Inconsistency | Conflicting data retention periods (5 yrs in BRD vs 7 yrs in SRS). | BRD vs SRS | Compliance & audit risks. | High | Open | Align retention policy across all docs. |
| RD-012 | Ambiguity | Multilingual support scope unclear (Hindi-only vs full expansion). | SRS, CR Logs | Risks under-delivery for diverse users. | Medium | Open | Clarify supported languages and roadmap. |
| RD-013 | Traceability Gap | Change Requests (CR-005, CR-006) not mapped to functional requirements in BRTM. | Change Request Log | Poor coverage in testing. | High | Open | Update BRTM with CR links. |
| RD-014 | Incorrectness | Mobile APK allows photo-only upload, while SRS specifies photo+video. | APK vs SRS | Feature gap, user dissatisfaction. | High | Open | Update SRS or APK features. |
| RD-015 | Incompleteness | No defined accessibility compliance standards (WCAG/GoI guidelines). | SRS | Risk of exclusion of differently abled users. | Critical | Open | Add accessibility NFRs & acceptance criteria. |

# 3. Detailed Defect Description and Recommendations

RD-001: User Role Ambiguity

Description: The user manuals specify that Department Users and Agencies have access to various forms but the differentiation of which exact forms each role can access (especially between Agencies and Department Users) requires clarification to avoid access rights misconfiguration.
Recommendation: Update role definitions and form access matrix; embed this in system access control validation rules.

RD-002: OTP Login Incompleteness

Description: Lack of detailed error scenarios and fallback mechanisms in the OTP login process for citizens increases risk of user frustration.
Recommendation: Include specification for retry limits, error messages, and fallback authentication methods in requirements and test cases.

RD-003: UI/UX Form Field Inconsistency

Description: Multiple CRs suggest UI label changes that are inconsistent with current form layouts, leading to risk of regression.
Recommendation: Establish controlled master form specifications and ensure all developmental changes align; incorporate baseline approvals.

RD-004: Traceability Gaps in Workflows

Description: Mapping between workflows and user stories is incomplete, particularly on assignment and asset management processes.
Recommendation: Develop a requirement traceability matrix (RTM) linking workflows to user stories, acceptance criteria, and test cases.

RD-005: Form Preview Capability Discrepancy

Description: The web version manual suggests forms can only be previewed, not edited, while mobile version supports editing. Mixed messages can confuse users and testers.
Recommendation: Clearly delineate functional differences in manuals and training docs to set correct user expectations.

RD-006: Offline Sync Ambiguity

Description: Offline form saving and multimedia sync procedures lack detailed business rules and conflict resolution specifications.
Recommendation: Define sync frequency, conflict detection/resolution logic, and user notifications in a dedicated section of the requirements.

RD-007: Reporting Incompleteness

Description: Reporting requirements do not detail filter options, export formats, or performance metrics such as data refresh intervals.
Recommendation: Enrich reporting requirements with detailed functional and quality attributes; involve reporting domain experts.

RD-008: Terminology Inconsistency

Description: Variations in role and module terminology across documents increase communication overhead and possible mistakes.
Recommendation: Develop and enforce a standardized project glossary with strict usage guidelines for all documentation and communications.

RD-009: 2FA Requirement Not Fully Integrated

Description: 2FA security requirement exists but is missing in formal acceptance criteria and user story closure.
Recommendation: Incorporate 2FA into relevant user stories and update acceptance criteria to include verification tests.
RD-010: Missing SLA for Draft-to-Submission Timelines

- Description: The SRS and user manuals define draft and submission workflows, but no Service Level Agreement (SLA) exists for how long a form can remain in draft. Without this, forms may stay pending indefinitely, causing delays in monitoring and reporting.

- Impact: Risk of data incompleteness, delayed decision-making, and audit discrepancies due to stale draft records.

- Recommendation: Introduce SLA rules within business requirements: e.g., Drafts must be submitted within 7 days or auto-escalation after X hours. Update both BRD and SRS, and ensure SLA validation is covered in UAT test cases.

RD-011: Inconsistent Data Retention Periods

- Description: The BRD specifies that data must be retained for 5 years, while the SRS mentions 7 years. This inconsistency creates confusion for compliance and archival planning.

- Impact: Non-compliance with audit/legal frameworks if wrong duration is implemented. Storage planning and archival workflows may be incorrectly configured.

- Recommendation: Align all documentation to a single, approved retention period (validated with MPSeDC IT governance). Update RTM to trace data-retention NFR to acceptance tests.

RD-012: Ambiguity in Multilingual Support Scope

- Description: The SRS mentions “multilingual support,” while CR logs only reference Hindi. No clarity exists whether other state languages (e.g., Gondi, Marathi) are planned.

- Impact: Users may expect broader language support that the system may not deliver, leading to dissatisfaction and adoption barriers.

- Recommendation: Clarify multilingual roadmap: specify supported languages in Phase 1 vs. Phase 2. Update user stories to include locale handling, and ensure translation QA is performed before release.

RD-013: Change Requests Not Mapped in BRTM

- Description: Some CRs (e.g., CR-005, CR-006) introduce new workflows but are not reflected in the Business Requirement Traceability Matrix (BRTM). This breaks traceability between requirements and test coverage.

- Impact: Risk of untested features slipping into production, higher defect leakage, and incomplete UAT validation.

- Recommendation: Update BRTM to link CRs → Functional Requirements → Test Cases. Implement automated traceability tools (e.g., JIRA + RTM plugins) to avoid manual gaps.

RD-014: Mobile APK vs. SRS Discrepancy (Photo vs. Photo+Video Upload)

- Description: The released APK supports photo uploads only, whereas the SRS requires photo + video upload during inspections. This is a major feature gap between requirement and delivered system.

- Impact: Field inspectors cannot provide complete evidence; compliance audits may reject incomplete inspection reports. Leads to user dissatisfaction.

- Recommendation: Either (a) upgrade the APK to include video upload or (b) formally revise the SRS to photo-only if video is infeasible. Ensure alignment in training material and manuals.

RD-015: Missing Accessibility Compliance Standards

- Description: The SRS does not mention adherence to WCAG 2.1 AA or Government of India accessibility guidelines. No criteria exist for color contrast, screen-reader compatibility, or input alternatives.

- Impact: Differently-abled users may be excluded, leading to non-compliance with Digital India accessibility mandates and potential legal risks.

- Recommendation: Define accessibility NFRs (contrast ratios, ARIA labels, alt-text for media, keyboard navigation). Add them into BRD/SRS and include accessibility testing as part of UAT.

5. Root Cause Analysis (RCA)

- Ambiguities → Caused by parallel documentation (manuals, CR logs) with no centralized glossary.

- Incompleteness → Insufficient acceptance criteria coverage during requirement workshops.

- Inconsistencies → Multiple authors updating BRD/SRS independently without alignment reviews.

- Traceability gaps → Lack of automated RTM tool, leading to manual errors.

- Incorrectness → Discrepancies between released APK behavior and requirement specs.

# 4. Defect Metrics (Extended)

| Type | Initial Count | New Count | Total | % Share |
| --- | --- | --- | --- | --- |
| Ambiguity | 3 | 1 | 4 | 24% |
| Incompleteness | 2 | 3 | 5 | 29% |
| Inconsistency | 2 | 2 | 4 | 24% |
| Incorrectness | 1 | 1 | 2 | 12% |
| Traceability Gap | 1 | 1 | 2 | 12% |
| Total | 9 | 8 | 17 | 100% |

# 5. Process Improvement Recommendations

- Defect Prevention Plan: Introduce peer-review checklists to catch ambiguities before baselining.

- Glossary & Standards: Create a Parakh Glossary to standardize terms (e.g., Nodal vs Reporting Officer).

- Automated RTM Tool: Use Jira/HP ALM to auto-link CRs → Requirements → Test cases.

- SLA Definitions: Add draft-to-submission and approval timelines to business rules.

- Accessibility Compliance: Mandate WCAG 2.1 AA or GoI Digital Guidelines for UI design.

- Version Control & Review Board: Enforce CCB (Change Control Board) to review SRS/BRD updates.

- APK vs Requirement Sync: Add regression validation checklist before APK release.

# 6. Conclusion

The requirement review identified nine critical defects affecting clarity, completeness, traceability, and consistency of the Parakh project requirements baseline. Addressing these defects is crucial for minimizing rework, ensuring quality development and testing, and achieving CMMI Level 5 objectives for process control and continuous improvement.

Clear recommendations have been provided for each defect, and prioritized remediation should commence before finalizing requirements for subsequent development cycles.

This Requirement Review Defects Document Report supports stakeholders and quality teams in targeted defect resolution and ongoing maturation of the Parakh project requirements engineering process.

If a defect tracking dashboard, detailed impact analysis, or remediation plan is needed, further elaboration can be provided on request.