Madhya Pradesh Electronics Development Corporation (MPSEDC)

State IT Centre, 47-A, Arera Hills, Bhopal, M.P. – 462011,

Phone: +91-755-2518300, Fax: +91-755-2579824

URL: www.mapit.gov.in, Email: info@mapit.gov.in

Parakh – UAT PROD defects in Defect Tracker

Document Version History

| Version | Date | Author | Comments |
| --- | --- | --- | --- |
| 1.0 | 26/06/2024 | Dikshant Gitey | Initial draft |
| 1.1 | 26/09/2024 | Dikshant Gitey | Added CMS |
| 1.2 | 31/07/2025 | Tanu jha | Updated SRS |

Contents

1. Introduction	4

2. Overview of Defect Tracking Process	4

3. Summary of UAT / Production Defects	4

4. Defect Analysis and Root Causes	7

4.1 Sync and Offline Handling Defects	7

4.2 Authentication and Security Defects	7

4.3 Workflow and UI Defects	8

4.4 Reporting and Data Presentation Defects	8

4.5 Data Accuracy Defects	8

4.6 Performance Defects	8

4.7 Usability Defects	8

4.8  Accessibility & Inclusivity Defects	8

4.9 Scalability Defects	8

4.10  GIS & Usability Defects	9

4.11  Notification Reliability Defects	9

4.12  Data Integrity Defects	9

5. Defect Metrics Summary	9

6. CMMI LEVEL 5 Recommendations and Preventive Actions	9

7. Conclusion	10

UAT / Production Defects Document Report

Prepared as per CMMI Level 5 Guidelines

# 1. Introduction

This report summarizes the defects identified during User Acceptance Testing (UAT) and early Production phases of the Parakh project deployment. The identified defects are classified, analyzed for impact, and linked to root causes in requirements, design, or implementation. This aligns with CMMI Level 5 focus on quantitative process management and continuous defect prevention.

# 2. Overview of Defect Tracking Process

- Defects were logged systematically in the project defect tracker throughout UAT and initial production rollouts.

- Defects cover functional, usability, performance, security, and data synchronization issues.

- Each defect is categorized by severity and priority to direct timely resolution.

- Traceability to user stories, acceptance criteria, and change requests has been maintained for root cause analysis.

# 3. Summary of UAT / Production Defects

| Defect ID | Module/Area | Defect Description | Severity | Status | Origin | Linked CR / Story | Remarks / Recommendation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| UAT-001 | Mobile App – Form Entry | Draft saving not syncing properly when offline then online. | High | Open | Implementation | CR-003 (Offline Sync) | Media uploads delayed; conflict on sync identified. |
| UAT-002 | Authentication | OTP login occasionally times out or fails without clear error msg. | Medium | Open | Requirement / UX | US-11 (OTP Login) | Needs improved error handling and retry logic. |
| UAT-003 | Reporting Module | Reports export to PDF missing latest filter selections. | Medium | Resolved | Design | US-03 (Reporting) | Fixed in build 1.2. |
| UAT-004 | Web Portal – Task Assign | Inconsistent task assignment display between Admin and Nodal users. | High | Open | Workflow Issue | US-04, US-05 | UI issue causing wrong task status shown. |
| UAT-005 | UI/UX | Bilingual form toggle (Hindi/English) not user-friendly. | Low | Planned | Requirement / UX | CR-002 (Bilingual) | Pending UI/UX design approval. |
| PROD-001 | Security | 2FA enforcement for Admin logins not fully operational in Prod. | High | Open | Implementation | CR-004 (2FA) | Deployment pending. |
| PROD-002 | Mobile App – Media Upload | Video attachments sometimes fail upload on poor connectivity. | High | In Progress | Technical | CR-003 | Bandwidth optimization needed. |
| PROD-003 | Data Consistency | Submitted forms occasionally missing geo-tag coordinates. | Medium | Open | Design / Implementation | US-08 (GIS Capture) | Intermittent sensor access failure. |
| PROD-004 | Dashboard Data | Dashboard figures delayed by up to 1 hour; stale data shown. | High | Open | Backend / Data Sync | CR-010 | Requires API and ETL pipeline optimization. |
| UAT-006 | Mobile – Accessibility | Screen reader not reading form labels properly (WCAG non-compliance). | High | Open | Requirement Gap | NFR-Accessibility | Add ARIA labels & alt text; conduct accessibility testing. |
| PROD-005 | Reporting – Performance | CSV exports for >10K records time out intermittently. | High | In Progress | Technical | CR-007 (Reporting) | Optimize queries & add batch export mechanism. |
| UAT-007 | GIS Module | Map zoom resets to default after each form submission. | Medium | Open | Design | US-08 (GIS Capture) | Retain zoom state across form interactions. |
| PROD-006 | Notifications | Push notifications sometimes not received for assigned tasks. | Medium | Open | Backend Queue | CR-011 (Notifications) | Add retry queues; monitor notification service. |
| UAT-008 | Web UI | Tooltip text overlaps with input fields in Chrome. | Low | Planned | UI | US-06 (Web Forms) | Fix CSS alignment; cross-browser QA. |
| PROD-007 | Data Integrity | Duplicate inspection IDs generated under concurrency load. | Critical | Open | Implementation | CR-012 (Data Consistency) | Add DB constraints & concurrency locks. |

# 4. Defect Analysis and Root Causes

## 4.1 Sync and Offline Handling Defects

- Root Cause: Incomplete offline synchronization design with insufficient handling of media uploads and conflict resolution [CR-003].

- Impact: Data loss risks during intermittent network; user frustration.

- Mitigation: Upgrade sync engine to handle partial uploads; add user alerts for conflicts.

## 4.2 Authentication and Security Defects

- Root Cause: OTP login process for citizens missing extensive error handling; 2FA for Admin present but pending final production deployment [CR-004, US-11].

- Impact: Security risks and poor user onboarding experience.

- Mitigation: Add robust retry, timeout handling, and finalize 2FA rollout.

## 4.3 Workflow and UI Defects

- Root Cause: Misalignment between Admin and Nodal Officer task views due to inconsistent workflow status representation [US-04, US-05].

- Impact: Confusion in task management and potential duplicate assignments.

- Mitigation: Unify status codes and UI representations; comprehensive end-to-end workflow testing.

## 4.4 Reporting and Data Presentation Defects

- Root Cause: Reporting filters were not properly linked with export functionalities [US-03].

- Impact: Partial or outdated report outputs.

- Mitigation: Fixed filter binding in latest software update; ongoing regression testing.

## 4.5 Data Accuracy Defects

- Root Cause: Geo-tag capture inconsistencies caused by sensor API limitations or user device permissions [US-08].

- Impact: Loss of critical geo-location data affecting inspection authenticity.

- Mitigation: Improve app permission workflows; fallback location capture.

## 4.6 Performance Defects

- Root Cause: Dashboard backend aggregation delays due to unoptimized ETL and API layers [CR-010].

- Impact: User dissatisfaction with delayed analytics.

- Mitigation: Optimization of data pipelines; introduction of caching and push update mechanisms.

## 4.7 Usability Defects

- Root Cause: Bilingual form toggle lacking intuitive controls and inconsistent UI [CR-002].

- Impact: Reduced accessibility for target users.

- Mitigation: Engage UI/UX redesign teams; user feedback incorporation.

## 4.8  Accessibility & Inclusivity Defects

- Root Cause: Lack of WCAG compliance requirements in SRS.

- Impact: Exclusion of differently-abled users.

- Mitigation: Incorporate accessibility NFRs, conduct usability audits.

## 4.9 Scalability Defects

- Root Cause: Reporting and data export not tested for large volumes.

- Impact: System crashes/timeouts during high usage.

- Mitigation: Performance test with real datasets; batch export.

## 4.10  GIS & Usability Defects

- Root Cause: Insufficient UX validation for map interactions.

- Impact: User frustration, slower workflows.

- Mitigation: Retain user preferences, apply sticky map zoom.

## 4.11  Notification Reliability Defects

- Root Cause: Backend push notification retries not implemented.

- Impact: Missed alerts for time-sensitive inspections.

- Mitigation: Add retry queues, monitoring dashboards.

## 4.12  Data Integrity Defects

- Root Cause: Weak concurrency handling in DB layer.

- Impact: Duplicate or inconsistent records in production.

- Mitigation: Apply DB unique constraints; conduct stress testing.

# 5. Defect Metrics Summary

| Severity | Count | Percentage (%) |
| --- | --- | --- |
| Critical | 1 | 6.25 |
| High | 6 | 37.5 |
| Medium | 5 | 31.25 |
| Low | 2 | 12.5 |
| Total | 16 | 100 |

# 6. CMMI LEVEL 5 Recommendations and Preventive Actions

- Strengthen Offline Sync Architecture: Restructure sync engine logic to robustly handle media uploads and offline form drafts.

- Enhance Authentication Flows: Implement exhaustive error messaging and retry mechanisms; prioritize and expedite 2FA deployment.

- Harmonize Workflow Status: Standardize task state flows and user views to eradicate discrepancies.

- Expand Regression Test Suites: Automate UAT and regression tests covering reporting, UI, data accuracy, and security features.

- User-Centric UI/UX Improvements: Redesign bilingual toggles and form usability based on direct user feedback.

- Optimize Dashboard Data Pipelines: Enhance ETL processes and back-end APIs to reduce data latency and staleness.

- Comprehensive Defect Tracking: Maintain real-time traceability of defect origin to requirements and design elements for continuous improvement.

- Defect Prevention Board (DPB): Regular review of recurring issues (offline sync, 2FA, reporting) with RCA workshops.

- Automated Regression & Performance Testing: Integration with CI/CD for every deployment cycle.

- Requirement-to-Defect Traceability: Extend RTM to include not just requirements → test cases, but also requirements → defects.

- Accessibility & Compliance Gates: No build moves to UAT/Prod unless accessibility, security, and performance gates are passed.

- Defect Trend Dashboards: Quantitative tracking of defect density, escape rate, and closure SLA to feed into continuous process improvement.

# 7. Conclusion

The Parakh Project has undergone significant UAT and initial production testing uncovering critical areas for improvement in synchronization, authentication, workflow consistency, reporting accuracy, and user experience. Prompt and focused remediation aligned with the outlined recommendations will further mature the product to meet stringent CMMI Level 5 quality and process standards.

This report supports continuous quality management and aids project management in risk mitigation and process optimization.

If detailed defect logs, impact analyses, or remediation tracking dashboards are required, those can be generated to assist project teams further.