Madhya Pradesh Electronics Development Corporation (MPSEDC)

State IT Centre, 47-A, Arera Hills, Bhopal, M.P. – 462011,

Phone: +91-755-2518300, Fax: +91-755-2579824

URL: www.mapit.gov.in, Email: info@mapit.gov.in

Parakh – BRD BRTM FRS

Document Version History

| Version | Date | Author | Comments |
| --- | --- | --- | --- |
| 1.0 | 26/06/2024 | Dikshant Gitey | Initial draft |
| 1.1 | 26/09/2024 | Dikshant Gitey | Added CMS |
| 1.2 | 31/07/2025 | Tanu jha | Updated SRS |

Contents

1.	Business Requirements Traceability Matrix (BRTM)	3

# Business Requirements Traceability Matrix (BRTM)

Parakh Project – MPSeDC GIS

# Business Requirements Traceability Matrix (BRTM)

| Requirement ID | Requirement Type | Description / Business Requirement | Functional / Non-Functional Reference | Design / Development Artifact | Test Case ID | Status |
| --- | --- | --- | --- | --- | --- | --- |
| BR-01 | Business | Enable dynamic GIS-based forms | FR-01 (Form Management) | Parakh Form Builder | TC-01 | Completed |
| BR-02 | Business | Role-based workflow | FR-02 (Workflow Automation) | Role Hierarchy Design | TC-02 | Completed |
| BR-03 | Business | Citizen service forms | FR-03 (General Purpose Forms) | Citizen Mobile UI | TC-03 | In Testing |
| BR-04 | Business | Geo-tagging & evidence capture | FR-04 (Geo-Integration) | Mobile App Capture Module | TC-04 | Completed |
| BR-05 | Business | MIS Reporting | FR-05 (Reporting & Analytics) | Dashboard UI | TC-05 | UAT Pending |
| BR-06 | Non-Functional | Security & Authentication | NFR-03 | OTP Login, SSL, Role-based Auth | TC-06 | Completed |
| BR-07 | Non-Functional | Offline functionality | NFR-01, FR-02 | Mobile App Sync | TC-07 | Planned |
| BR-08 | Non-Functional | Scalability for multi-departments | NFR-02 | Cloud-based architecture | TC-08 | Planned |
| FR-01 | Functional | Self-registration of users | User Registration | Mobile app registration, Web portal user management | TC-09 | Implemented |
| FR-02 | Functional | Dept user registration approval | User Registration | Nodal officer approval workflow | TC-10 | Implemented |
| FR-05 | Functional | Assign survey/inspection work | Workflow | Web portal work assignment feature | TC-11 | Implemented |
| FR-06 | Functional | Field officer receives assigned work | Workflow | Mobile app assignments dashboard | TC-12 | Implemented |
| FR-10 | Functional | Dynamic creation and deployment of forms | Forms Management | Admin form management UI | TC-13 | Implemented |
| FR-12 | Functional | Save forms as draft | Forms Management | Mobile app form draft feature | TC-14 | Implemented |
| FR-16 | Functional | Manage inspection sites/assets | Asset Management | Asset management module | TC-15 | Implemented |
| FR-19 | Functional | Dashboards and GIS visualization | Reporting | Admin web GIS dashboard | TC-16 | Implemented |
| NFR-04 | Non-Functional | Role-based access control | Security | Web/mobile user roles and permissions | TC-17 | Implemented |
| BR-02b | Business Rule | Mandatory GIS location capture | Business Rule | Mobile app location capture | TC-18 | Implemented |

| BRD Section | Requirement ID | Description | Design Document Ref | Test Case ID | Development Module | Status |
| --- | --- | --- | --- | --- | --- | --- |
| User Management | FR-UM-01 | User self-registration with OTP | DD-UM-001 | TC-UM-101 | User Registration Module | Implemented |
|  | FR-UM-02 | Nodal approval workflow for department users | DD-UM-002 | TC-UM-102 | User Approval Workflow | In Progress |
| Inspection Workflow | FR-IS-01 | Task assignment via web portal | DD-IS-001 | TC-IS-101 | Work Assignment Module | Completed |
|  | FR-IS-02 | Retrieving and submitting tasks on mobile | DD-IS-002 | TC-IS-102 | Mobile Inspection Module | Completed |
| Forms Management | FR-FD-01 | Dynamic form creation UI | DD-FD-001 | TC-FD-101 | Form Engine Module | Completed |
|  | FR-FD-03 | Mandatory GIS coordinates capture | DD-FD-003 | TC-FD-103 | GIS Integration Module | Completed |
| Reporting | FR-RD-01 | GIS-based dashboards | DD-RD-001 | TC-RD-101 | Reporting Module | Completed |
| Non-Functional | NFR-PF-01 | Performance latency requirements | DD-NFR-001 | TC-NFR-101 | System Performance | Ongoing |
| Business Rules | BR-01 | Access limitation | DD-BR-001 | TC-BR-101 | Security Module | Implemented |