Minutes of Meeting (MOM)

| Title/ Agenda | Integration points of E-Abkari and ECCMS team |  |  |
| --- | --- | --- | --- |
| Date | 12-06-25 | Start Time | 12:00 PM |
| Location | Virtual Meet | End Time | 1:00 PM |

A meeting held under the chairmanship of e-Abkari Team, virtually over Microsoft team with following participants: -

| S/ N | Participants |
| --- | --- |
|  | Kundan Singh Rathore- PM (e-Abkari) |
|  | Divendra Kumar Ojha- PM (ECCMS) |
|  | Sourabh Babar- Tech Lead (ECCMS) |
|  | Jay Soni- Developer (e-Abkari) |
|  | Harshangini Shaktawat- BA (ECCMS) |
|  | Ashish Soni- DBA (ECCMS) |
|  | Rajendra Dhakad- PE (e-Abkari) |
|  | Rakesh Dubey- (e-Abkari) |

# Discussions Points:

# Aadhaar-based registration for Individual and Advocate Users

# Login API for user authentication

# ECCMS URL link integration in e-Abkari dashboard

# Final order sync from ECCMS to e-Abkari after case closure

# SMS and WhatsApp APIs for user communication

# Facility to file appeal petition at license user login

- E-Abkari database access to ECCMS team

# Decision/Action Points:

- Aadhaar-based registration for Individual and Advocate Users

ECCMS team will share a document outlining the details of registration process, its flow and suggestive fields. And as per the shared document e-Abkari team will develop the facility at their end.

- Login API for user authentication

ECCMS team will share a document outlining the details of data required in API response. And as per the shared document e-Abkari team will develop the facility at their end.

- ECCMS URL link integration in e-Abkari dashboard

ECCMS team will share a document outlining the required details. And as per the shared document e-Abkari team will implement the feature at their end

- Final order sync from ECCMS to e-Abkari after case closure

ECCMS will share the final order PDF with e-Abkari team and they will display it on respective user login for view.

- SMS and WhatsApp APIs for user communication

ECCMS will share the template for whitelisting and e-Abkari team will share the API for SMS and WhatsApp facility.

- Facility to file appeal petition at license user login

ECCMS team will share a document outlining the required details. And as per the shared document e-Abkari team will implement the feature at their end

- E-Abkari database access to ECCMS team

As discussed during the department meeting, the ECCMS team will utilize the existing e-Abkari database to create their respective tables. Therefore, it is requested that the e-Abkari team provide the necessary access to the ECCMS team for this purpose

# Summary:

The ECCMS and e-Abkari teams discussed key integration points required for CMS development. ECCMS will share detailed documents and templates for Aadhaar registration, login API, ECCMS URL link, final order sync, and appeal filing. Based on these, the e-Abkari team will implement the respective features at their end.

Prepared by	                                                 (Meeting’s Chairperson’s Signature)

Harshangini Shaktawat

Business Analyst