E-AABKARI MADHYA PRADESH - MOM 28.05.2025

1. Vehicle Inward Mobile App (e-Token Generation)

- Testing:

  - The e-token generation feature is to be tested at the Bhopal Warehouse to validate the vehicle inward process through the mobile app.

  - E-token generation at Bhopal Warehouse to document the issue after it go live.

- Enhancement Requirements:

  - For vehicle inward app, distance of 100 meters from warehouse has to be maintained.

- Permit Revalidation:

  - If a permit has expired, the system should prompt for revalidation before allowing further operations.

2. Vehicle Unloading Process

- Seasonal Unloading Logic:

  - Unloading will be based on the type of liquor (e.g., beer whiskey, wine), and for the next 3 months, beer unloading will be prioritized.

  - Apart from three months, in other months vehicles will be unloaded as per queue and e-token

- Retailer Notification:

  - At the time of vehicle unloading, a notification should be sent to retailers regarding the availability of materials, enabling them to book the goods accordingly.

3. Penalty Notification

- Retailer Penalty SMS

  - Retailers should receive automated weekly SMS notifications regarding any penalties incurred.

4. Log Manager Enhancements

- Mobile Number Update Restriction:

  - Users should not be allowed to update mobile numbers directly through the Log Manager.

5. FL-5 License Management

- FL-5 Licensing:

  - FL-5 licenses to be issued based on the number of personnel associated with the operation.

6. Samagra ID & Aadhar Integration

- Madhya Pradesh Residents:

  - Integration with MP Samagra ID is required.

- Out-of-State Residents:

  - Integration with Aadhaar to be implemented for non-MP individuals.

7. Project Payments Details:

  - MP e-Aabkari project payment details.

  - MP e-Aabkari WhatsApp service payment details.