# Project Management Plan - PMP

## Parakh 2.0

Name

20th July 2025

Madhya Pradesh State Electronics Development Cooperation

State IT Centre, 47-A, Arera Hills, Bhopal

https://mpsedc.mp.gov.in

Contents

Parakh 2.0	1

Document Control	2

Project Kick-Off Details	2

1.	Purpose Overview / Objective	3

2.	Project Scope	3

3.	Out of Scope	3

4.	Project Deliverables	3

5.	Project Schedule & Milestones	4

6.	Project Governance Structure	4

7.	Risk Management Plan	5

8.	Quality Management Plan	5

9.	Communication Plan	5

10.	Resource Plan	5

11.	Change Management Plan	6

12.	Deployment & Support Strategy	6

# Document Control

| Date | Version | Project Name | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- | --- |
| 20/07/2025 | v1.0 | Parakh 2.0 | Project Management Plan |  | Dr. Sandeep Goyal | Dr. Sandeep Goyal |

# Project Kick-Off Details

| Date of Kick-OFF | Project Name | Project Manager | OIC | Department |
| --- | --- | --- | --- | --- |
| 09-09-2023 | Parakh |  | Dr. Sandeep Goyal | Directorate of G Government of Madhya Pradesh |

## Purpose Overview / Objective

To design, develop, and deploy an advanced, secure, and scalable digital platform for managing mineral concession, transportation, DMF tracking, spot inspections, and compliance across Madhya Pradesh, replacing the legacy e-Khanij 1.0 system.

## Project Scope

| SN | Scope |
| --- | --- |
| 1 | The scope of e-Khanij 2.0 includes: - Migration of existing e-Khanij 1.0 data - Re-design of user interfaces for enhanced usability - New modules like: (Web & App) - User Role Management (URM) - Satellite based Mining Surveillance System (MSS) - District Minerals Foundation (DMF) - GIS Based Lease Management System (Minor, Major Minerals) - Data Analytics - e-TP (e-Transit Pass) and Vehicle Tracking System - Enforcement and returns and assessment - Operationalization of Auctioned Mineral Blocks - Mining Case Management System - Royalty Clearance Certificate - Exploration Projects - e-Market Place - Helpdesk - Real-time data dashboards - API development for integration with external systems - Comprehensive MIS and reporting - Hosting on MP State Data Centre (SDC) |

## Out of Scope

| SN | Out of Scope |
| --- | --- |
| 1 | Apart from identified modules, rest of modules will be out of scope as of now. |

## Project Deliverables

| SN | Deliverables |
| --- | --- |
| 1 | Functional Requirement Specification (FRS) |
| 2 | System Design Document (SDD) |
| 3 | Developed and tested Web & Mobile Application |
| 4 | Integrated and tested APIs |
| 5 | Training Manuals and User Guides |
| 6 | Deployment and Go-Live report |
| 7 | UAT Sign-OFF |
| 8 | Security Audit Certificate |
| 9 | Support and Maintenance Plan |

## Project Schedule & Milestones

| SN | Project | Start Date | End Date |
| --- | --- | --- | --- |
| 1 | e-Khanij 2.0 | 23rd September 2023 | 31st December 2026 |

Note: Project was put on HOLD for a while due to dept project agency finalization but the team (few members) were continuing on the project.

## Project Governance Structure

| Role | Name / Organization | Responsibility |
| --- | --- | --- |
| Project Sponsor | DGP, MP | Strategic direction & funding |
| Nodal Officer / SPOC | Mr. Rajesh Sharma | Daily coordination & approvals |
| Project Manager | Mr. Neeraj Upadhyay | Execution, planning & reporting |
| Technical Lead | Mr. Gagan Sawaliya | Architecture & technical oversight |
| QA Lead | Mr. Hrishabh Pandey | Testing, bug tracking |
| GIS Expert | Mr. Palak Jain | GIS integration & support |
| Business Analyst | Mr. Anshul Chandravanshi | Requirement, Wireframe and User Manuals |
| DB Lead | Ms. Nida Khan | Data migration & DB maintenance |

## Risk Management Plan

| SN | Risks | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| 1 | Requirement changes mid-development | High | Freeze scope post-SRS approval |
| 2 | Data migration issues | Medium | Pre-validation & staging before migration |
| 3 | Delay in UAT feedback | High | Early scheduling and buffer time |
| 4 | API dependency on external systems | High | Initiate integration discussions early |
| 5 | User adoption issues | Medium | Training and support post-Go-Live |

## Quality Management Plan

| SN | Action Items |
| --- | --- |
| 1 | QA team to perform functional, regression, performance, and security testing |
| 2 | Automated test cases for critical flows |
| 3 | UAT to be performed by actual department users |
| 4 | Third-party security audit before Go-Live |
| 5 | Sign-offs required for each major milestone |

## Communication Plan

| SN | Communication Type | Frequency | Audience | Owner |
| --- | --- | --- | --- | --- |
| 1 | Weekly Status Report | Weekly | DGM & Stakeholders | Project Manager |
| 2 | Daily Stand-Ups (Dev) | Daily | Dev Team | Dev Team |
| 3 | UAT Review Meetings | As Scheduled | Dept. Users, QA, Dev Team | QA / BA |
| 4 | Escalation Matrix | As Needed | Project Sponsor | Project Manager |

## Resource Plan

| SN | Resource Type | Count | Description |
| --- | --- | --- | --- |
| 1 | Developers | 6-7 | Frontend, Backend, Mobile |
| 2 | QA / Testers | 2-3 | Manual + Automated Testing |
| 3 | Database Developers / Administrators | 2-3 | Creation of Tables, SP’s, and others, DB migration & performance tuning |
| 4 | GIS Experts | 1-2 | GIS module integration |
| 5 | Business Analyst | 2-3 | Requirements & documentation |
| 6 | UI / UX Developer | 1 | Design, and develop the web and app pages |
| 7 | Project Manager | 1 | Project office work |
| 8 | Project Executive | 1 | Plan and execution |

## Change Management Plan

| SN | Change Description |
| --- | --- |
| 1 | Any changes post-requirement finalization must be submitted through a Change Request (CR) format |
| 2 | CR to be evaluated for impact on time, cost, and scope |
| 3 | Approval required from Project Sponsor and Nodal Officer |

## Deployment & Support Strategy

| SN | Strategy of deployment |
| --- | --- |
| 1 | Deployment in phased manner (UAT → Pilot → Full Go-Live) |
| 2 | Hosting on MP State Data Centre |
| 3 | Minimum 2-month stabilization phase |
| 4 | Email/Phone/On-site support team to handle issues |
| 5 | Regular patch updates post-Go-Live |