DOCUMENT OF UNDERSTANDING (DOU)

District GIS Parakh — Consolidated User Story Register v2

Category, Use-Case, Requirement-Type, Estimation & Activity-Hours Methodology

Period Covered: 30-Jun-2026 to 18-Aug-2026  |  Prepared for: MPSSDI / MPSeDC  |  Date: 18-Aug-2026

# 1. Purpose

This Document of Understanding (DOU) records the scope, data sources, and methodology used to produce the 'District GIS Parakh – Consolidated User Story Register v2' (the accompanying Excel workbook). It exists so that anyone reviewing the register — MPSSDI leadership, department stakeholders, or a future analyst — understands exactly how each classification and estimate was derived, and which figures are grounded in source documents versus which are planning-level assumptions.

# 2. Scope of the Register

The register consolidates 157 user stories across 16 module sheets, covering:

- District & department-specific inspection form onboarding across Madhya Pradesh (from the PSR 'District Level Initiatives GIS' log)

- Betul District — 8-form rollout

- Damoh District — 13-form rollout

- Indore Division — 17-department / 58-institution-type rollout, including the full workflow and platform build (expanded in v2, see Section 6)

- Workflow management (Action Taken Report for Tribal Dept.; Roster of Nirikshan Karta for MP Cooperative)

- CTA Treasury & JD Inspection forms

- Asset Survey module

- PM Poshan Social Audit inspection form and training

- Platform enhancements (report sync, dynamic reports, blank-form download) and state-level master form standardisation

# 3. Category Classification

Every user story is tagged with one of four categories, applied by keyword and context analysis of the story text against the following definitions:

| Category | Definition & Trigger |
| --- | --- |
| Implementation | A brand-new form, module, or capability being onboarded onto Parakh for the first time (e.g., a district's first version of a department inspection form). |
| Enhancement | A platform-level capability upgrade that is not tied to a single department's form content — e.g., report sync, dynamic reports, roster/assignment features, bulk upload. |
| CR / Change Request | A modification to something already built or deployed — added/changed questions, conditional field logic, merged form content, or any item explicitly logged as a Change Request by the department. |
| Defect | A flagged issue, gap, or malfunction awaiting a fix — e.g., a form that is live but missing expected auto-population, or an item explicitly needing clarification before it can proceed. |

# 4. Type of Use Case

Each story is grouped by its primary functional use case, to help planners see workload distribution across capability types rather than just by district:

| Type of Use Case | Description |
| --- | --- |
| Form Data Entry / Inspection Capture | The core use case: a field inspector or officer fills a structured checklist form. |
| Master Data Management | Creating, uploading, or maintaining reference/master data (village lists, institution types, mineral lists, checklist templates). |
| Workflow & Approval Management | Multi-step routing, status transitions, action-taken tracking, and closure (ATR, roster assignment, Indore's Submitted->Pending->Verified workflow). |
| Reporting & Analytics | Generating, filtering, or exporting summary/analytical reports from submitted data. |
| Dashboard & Monitoring | Read-only, role-scoped summary views for supervisory oversight (Collector, Divisional Commissioner). |
| Mobile Offline Field Capture | Field data capture designed to function without continuous connectivity, syncing once reconnected. |
| Data Sync & System Integration | Synchronisation between mobile/web/server, or integration with another system (e.g., CIS for Labour Department). |
| User, Role & Access Management | Login provisioning, role-based access control, and user-to-department/role mapping. |
| Training & Capacity Building | Training sessions and capability enablement for field staff or department users. |

# 5. Requirement Type (Functional / Non-Functional)

Each story is tagged as a Functional Requirement (FR) — defining a specific system behaviour the application must perform — or a Non-Functional Requirement (NFR) — defining a quality attribute, constraint, or supporting process the programme must satisfy. In this register, Training & Capacity Building, User/Role & Access Management, and Mobile Offline reliability/sync-integrity items are tagged NFR; all inspection-form, master-data, workflow, and reporting features are tagged FR. A one-line description accompanies every tag in the workbook explaining the specific reasoning for that story.

# 6. Indore Worksheet — Expanded Detail

The Indore sheet was expanded from 4 generic stories to 29 detailed stories, sourced from 'Indore_Inspection_Spec_Overview.pptx' (dated 8-Aug-2026), which documents the full Indore Division Inspection Management System specification:

- 17 department-wise stories — one per department (Higher Education, Education, Panchayat & Rural Development, Health, Agriculture, Forest, Revenue, PWD, UADD, WCD, MPEB, RTO, MPRDC, PHE, Ayush, OBC, GMDIC), each noting its institution/asset-type count (58 total).

- 12 platform/workflow stories — Divisional Commissioner dashboard, District Collector monitoring view, Department HOD/RO setup, User–Department assignment (inspector mapping), General Form Report & HOD action, the Submitted->Pending->Verified/Closed workflow, mobile offline capture with sync-on-reconnect, role-based access control, the versioned master data layer, filtered department-wise reporting, auto-assignment to HOD, and the Phase-2 SLA/escalation workflow (explicitly marked deferred, not in current build).

# 7. Estimation Methodology

The Estimation column follows the same Complexity / Work Type / Component Category framework defined in the 'Jal Rekha Modules Estimation V2.0 (Cycle 4)' workbook's Guidelines and Master sheets, rather than inventing a new scale:

| Dimension | Values Used | Source in Jal Rekha Estimation Workbook |
| --- | --- | --- |
| Complexity | Low / Medium / High (point scale 1 / 3 / 5) | 'Guidelines' and 'Master' sheets — Complexity row, 1/3/5-point scale used across all module estimation sheets. |
| Work Type | New Development, or Enhancement and customization | 'Master' sheet — 'Estimation Elements' > New Development / Enhancement and customization; and 'Type Of work' field on each module estimation sheet (e.g., O&M Estimation row 1). |
| Component Category | Web Page/Screen, Reports, Mobile App-UI, API Integration, Data Migration, or Business Rules/Workflow | 'Master' and 'Guidelines' sheets — the 'Estimation Elements' component list (Web Page/Screen, Type of exit scenario, Validations, Prefilled fields, API Integrations, Business rules, Integration, mobile App-UI, Data Migration, Reports). |

Complexity was assessed per story using keyword signals in the story text (workflow/dashboard/offline/multi-department items = High; simple single-field additions = Low; standard form onboarding with validations and master-linked fields, matching Jal Rekha's own definition of a mid-size Web Page/Screen, = Medium by default).

# 8. Activity Hours Consumed — Task Breakdown

The 'Activity Hours Consumed' columns break each story's total estimated hours into 9 discrete tasks. The percentage split is not arbitrary — it is derived directly from the Jal Rekha estimation workbook's own 'Effort Distribution Guidelines' (Master sheet), which allocates estimated effort by role (Business Analyst 15%, Solution Architect 10%, Developer/Data Scientist 40%, Tester 20%, Project Manager 10%, Infrastructure Setup 5%). Each role's share was mapped onto the specific task types requested for this register:

| Task | % of Story Hours | Mapped from Jal Rekha Role-Based Effort Distribution |
| --- | --- | --- |
| Requirement Gathering | 12% | Business Analyst (15%) — split between Requirement Gathering and Meetings |
| Meetings – Dept./Internal | 8% | Business Analyst (15%) — remainder |
| Form Development | 20% | Developer / Data Scientist (40%) — split between Form (UI) and Coding Development |
| Coding Development | 20% | Developer / Data Scientist (40%) — remainder |
| Testing | 15% | Tester (20%) — split between Testing and Verifying |
| Verifying | 8% | Tester (20%) — remainder |
| Monitoring | 5% | Project Manager (10%) — split between Monitoring and Training |
| Deployment | 5% | Infrastructure Setup (5%) — as-is |
| Training to Department | 7% | Project Manager (10%) — remainder |

Base hours per story are assigned by complexity tier, using the same points-to-hours logic Jal Rekha itself applies (Size points ÷ Productivity factor), simplified to a single per-story figure since Parakh stories are already at a fine individual-story grain (unlike Jal Rekha's estimation sheets, which size a whole module at once):

| Complexity Tier | Base Hours / Story | Rationale |
| --- | --- | --- |
| Low | 8 hrs | Simple field/question addition or single-screen minor config change. |
| Medium | 18 hrs | Standard inspection-form onboarding: >15 fields, validations, master-linked dropdowns (default tier per Jal Rekha's own Web Page/Screen definition). |
| High | 36 hrs | Multi-role workflow, dashboard, offline mobile sync, or multi-department rollout (17 depts / 58 types). |

# 9. Assumptions & Limitations — Please Read Before Using These Figures for Budgeting

- These are PLANNING ESTIMATES, not logged actuals. Parakh has no per-story timesheet or MoM data of the kind Jal Rekha has (which is why Jal Rekha's own O&M Billing sheet shows real logged hours like 20, 16, 8). No such historical data exists for Parakh user stories, so fabricating 'actual hours consumed' would misrepresent reality — these figures are instead a transparent, methodology-driven estimate for planning and discussion purposes.

- Category, Use Case, Requirement Type, and Complexity were assigned by automated keyword/context classification against the story text, not by individual manual review of each of the 157 stories with the department. Spot-check before using for a formal submission; flag any misclassification and it can be corrected.

- 'Sprint' is shown as a single consolidated cycle ('Cycle 1, Jun–Aug 2026') because Parakh does not yet have sprint-level tracking data of the kind available for Jal Rekha.

- The Effort Distribution Guideline percentages (BA/Architect/Developer/Tester/PM/Infra) are Jal Rekha's own published planning ratios; applying them to Parakh assumes a broadly similar delivery process across the two projects, which has not been separately validated for Parakh.

# 10. Sign-off

This DOU and the accompanying User Story Register v2 are submitted for review and sign-off as follows:

| Role | Name | Signature / Date |
| --- | --- | --- |
| Prepared by | Dheeraj, Senior Business Analyst, MPSeDC (MPSSDI) |  |
| Reviewed by |  |  |
| Approved by | Dr. Rakesh Dubey, Head, MPSSDI |  |