# Business Requirement Document (BRD) – Parakh Workflow Inspection Management System

# CM Monit A, A+, Ghoshna & MLA Work Dashboards

(Prepared as CMMI Level 5 Guidelines)

Timeline – 12th September – UAT Deployment then after it will be Live Go Live

# Introduction

- Project Name: Parakh – CM Monit A, A+, Ghoshna & MLA Work Dashboards Extension

- Prepared For: MPSeDC / Department Panchayat and Rural Development.

- Prepared By: Sr. BA Dheeraj Motiyani

- Date: 01.09.2025

- Version: v1.0

## Purpose

To extend the MP MLA Work Dashboard functionality by designing and implementing:

- Separate dashboards for CM Monit A, CM Monit A+, and CM Ghoshna.

- Separate summary and survey reports for each.

- Enhancements in District report, Inspection view, and area categorization.

## Scope

The scope covers:

- Dashboards for monitoring works under CM Monit A, CM Monit A+, and CM Ghoshna.

- Summary reporting on Column Conditions such as by cost brackets limit, duplication, type of work, administrative hierarchy.

- Inspection and survey management with new filter dropdowns.

- Updating district-level reports and classification fields.

# Objectives

- Provide  CM Monit works separately from MLA works.

- Facilitate decision making with dedicated dashboards and reports.

- Improve survey inspection work accountability and government audit readiness.

# Stakeholders

- Primary Users:

  - RES Department

  - CEO Zila Panchayat, Janpad Panchayat officials

  - Department Inspectors & Survey teams

- Secondary Users:

  - District & State-Level Admin

  - Data team

  - Read-only dashboard view Users

# Functional Requirements

(Sample Understanding of the scenarios)

- Dashboard Creation

  - Separate dashboards for CM Monit A, CM Monit A+, and CM Ghoshna.

  - KPIs: ( Sample KPIs can also vary) –

At Upload (it will not have data change) but at report level KPI changes reflected

    - No. of works > ₹15 lakh

    - No. of works < ₹15 lakh

    - No. of duplicate works

    - No. of works surveyed

    - Works by Janpad Panchayat

    - Works by CEO Zila Panchayat

- Summary Reports

  - One report per dashboard (CM Monit A, A+, Ghoshna).

  - Must include: cost-based distribution, inspection status, duplication, survey details.

- District Report Updates

  - Modify and update existing district report with new CM work categories.

- Inspection Page Enhancements

  - Single dropdown filter for selecting MP/MLA/CM Monit A/A+/Ghoshna.

  - For CM filters: remove Vidhan Sabha & Lok Sabha fields.

- Area Type Update

  - “क्षेत्र का प्रकार” field to include CM Ghoshna label.

  - Works listed under CM Monit A/A+/Ghoshna to appear separately in dashboards & reports.

- Data Upload / Integration

  - Capability to upload work lists (e.g., CM Ghoshna works) and map them automatically.

# 5. Non-Functional Requirements (NFRs)

- Performance: Dashboard loads within <10 seconds for up to 50,000 records.

- Security: Role-based access for CM Cell, MLA, District officials.

- Scalability: Must handle future schemes without redesign.

- Accessibility: WCAG 2.1 compliant UI User Interface experience.

# 6. Business Rules

- Duplicate works must be flagged automatically.

- Cost brackets are hard thresholds (>15 lakh, <15 lakh).

- Inspection reports must sync with GIS data.

- Data updates to be reflected in dashboards within 2 hours.

# 7. Assumptions & Dependencies

- Source data provided by Department Panchayat and Rural Development.

- List of CM Monit A/A+ works will be delivered in CSV/Excel.

- Existing MLA dashboard framework reused for CM dashboards.

# 8. Constraints

- Must align with GoMP MPSeDC policies.

- Must integrate with existing Parakh GIS & Reporting modules.

# 9. Milestones & Deliverables   ( These Tentative Deadlines )

- Documentation Dashboard mockups & approval – Day 1

- Development – Day 2-6

- UAT to RES team – Day 7

- Go-Live – Day 8

Business Requirement Traceability Matrix (BRTM)

| Req ID | Requirement Description | Source | BRD Section | Design Ref | Test Case ID | UAT Status |
| --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Create CM Monit A dashboard | RES Meeting 01.09.25, Docx | 4.1 | Dashboard UI Spec | TC-001 | Pending |
| FR-002 | Create CM Monit A+ dashboard | Same as above | 4.1 | Dashboard UI Spec | TC-002 | Pending |
| FR-003 | Create CM Ghoshna dashboard | Same as above | 4.1 | Dashboard UI Spec | TC-003 | Pending |
| FR-004 | Separate summary report per dashboard | Docx | 4.2 | Reporting Spec | TC-004 | Pending |
| FR-005 | District report updation & modification | Docx | 4.3 | District Report Spec | TC-005 | Pending |
| FR-006 | Dropdown filter for MP/MLA/CM Monit | Docx | 4.4 | Inspection UI Spec | TC-006 | Pending |
| FR-007 | Remove Vidhan Sabha/Lok Sabha fields in CM filter | Docx | 4.4 | Inspection UI Spec | TC-007 | Pending |
| FR-008 | Add CM Ghoshna to “क्षेत्र का प्रकार” | Docx | 4.5 | Data Dictionary | TC-008 | Pending |
| NFR-001 | Dashboard response < 5 sec | BRD Sec. 5 | Performance Benchmarks | TC-NFR-001 | Pending |  |
| NFR-002 | WCAG 2.1 accessibility compliance | BRD Sec. 5 | Accessibility Checklist | TC-NFR-002 | Pending |  |

=====================================================================================

Sample Wireframe 
Preparation of CM Monit Work Dashboard Like this dashboard of MP MLA Work –

- Below CM Monit A, CM Monit A+, and CM Ghoshna Dashboards needs to be created separately

2) For those dashboards - 3 separate summary Reports needs to be created.

with different conditions ( Like No of Works >15 lakh, No of works <15, No of duplicate works, No of works surveyed, No of Janpad work , No of CEO  zila panchayat work, and other columns etc…)

- District report updation and  modification required

- In View Inspection page – one drop down filter required for all ( MP, MLA, CM Monit A, CM Monit A+, and CM Ghoshna) where for CM pages vidhan sabha lok sabha fields needs to be removed or updated.

- In MP MLA work Report “Type of area” needed to be updated according to CM Monit related work