DECISION ANALYSIS & RESOLUTION (DAR) PROCESS

Applied to: District GIS Parakh — DAR Start Project

Process Reference Card (PRC)

# Revision History

| Version | Date | Description | Prepared By | Reviewed By |
| --- | --- | --- | --- | --- |
| 1.0 | 14-06-2021 | Baseline organisational Process for DAR (QMS) | SEPG Team | SEPG Head |
| 1.1 | 24-08-2026 | Adapted for use on District GIS Parakh — added Section 14 (Application to District GIS Parakh) documenting which project decisions this process was applied to and where the resulting DAR records are held. | Dheeraj Motiyani | Rakesh Dubey (GIS Head) |

# 1. Purpose

# 2. Intent

# 3. Value

# 4. Scope

- Introduction of a new service line

- Modification of existing services

- Design architectures

- Platforms

- Tools

- Risk mitigation strategies

- Selection of suppliers

- Make-buy-reuse decisions

# 5. Entry Criteria

# 6. Inputs

# 7. Responsibility

# 8. Tasks

| Task | Description |
| --- | --- |
| Establish Evaluation Criteria | Identify the criteria for evaluating the alternatives (numeric, e.g. cost, or non-numeric, e.g. impact/risk). Rank criteria by degree of influence so stakeholder needs are reflected in the evaluation. |
| Identify Alternatives | Identify alternative solutions to address the issue. Potential candidate solutions are selected and explored further. |
| Select Evaluation Methods | Select evaluation methods commensurate with project constraints (cost, schedule) — e.g. desk study, brainstorming, formal group discussion, simulation, prototyping, piloting, survey. |
| Evaluate Alternatives | Evaluate the selected alternatives using the established evaluation criteria and selected evaluation methods. |
| Select Alternatives | Select alternative(s) based on the evaluation results. Risks associated with the recommended alternative(s) must be assessed and documented. |
| Provide Rationale | Document the criteria used, their rankings, the alternatives identified, the evaluation method(s) used, the evaluation results, and the recommended alternative — either as a standalone report or embedded in the relevant technical/managerial document. |

# 9. Outputs

# 10. Validation

# 11. Exit Criteria

# 12. References

- Decision Analysis and Resolution Guideline

- Risk Management Process

- Project Planning Process

- Customer Engagement Process

- Project Monitoring and Control

- Procurement Management Process

# 13. Format & Template

# 14. Application to District GIS Parakh — DAR Start Project

| Decision | Alternatives Considered | Record Location |
| --- | --- | --- |
| Web application technology | PHP, .NET, Java, Angular (frontend-only) | District_GIS_Parakh_DAR_Start_Project_V1_0.xlsx, sheet 'DAR for Web Technology' |
| Mobile platform | iOS (native), Android (native) | District_GIS_Parakh_DAR_Start_Project_V1_0.xlsx, sheet 'DAR for Mobile Platform' |

| Module | Decision | Record Location |
| --- | --- | --- |
| Indore Division Inspection Module | Assignment & Action-Tracking workflow model (manual vs. semi-automated vs. fully automated escalation) | DAR_Indore_Inspection_Module_V1_0.xlsx |
| CM Jan Vishwas Abhiyaan Module | Statewide inspection-form strategy across all 55 districts (fully custom vs. one rigid form vs. governed common form set) | DAR_CM_Jan_Vishwas_Abhiyaan_Module_V1_0.xlsx |
| PM Poshan Social Audit Module | Field-design alignment with the existing MGNREGA inspection form | DAR_PM_Poshan_Module_V1_0.xlsx |