O&M Billing Module

(Low Level Design Document &

High Level Design Document)

M.P. STATE ELECTRONICS DEVELOPMENT CORPORATION LTD.

State IT Centre, 47-A, Arera Hills, Bhopal-462011 (M.P.)

www.mpsedc.mp.gov.in

| Version | Date | Description | Prepared By | Reviewed By |
| --- | --- | --- | --- | --- |
| 1.0 | 14-10-2025 | First baseline version | Development | PM |
| 1.1 | 11-12-2025 | Process view section added | Development | PM |

Table of Contents

1.EXECUTIVE SUMMARY	3

2. SYSTEM ARCHITECTURE	3

3. ENTITY RELATIONSHIP DIAGRAM (ERD)	5

4. SEQUENCE DIAGRAMS	8

5. COMPLETE CLASS DIAGRAMS	11

6. Detail Database Design	15

7. API CONTRACTS	16

8. BUSINESS LOGIC	18

9. SECURITY DESIGN	19

10. SECURITY DESIGN ARCHITECTURE	20

11. ERROR HANDLING & VALIDATION ARCHITECTURE	27

12. PERFORMANCE OPTIMIZATION & DEPLOYMENT CHECKLIST	31

13. PROJECT IMPLEMENTATION ROADMAP	34

14.	RISK MANAGEMENT PLAN	36

16.	FUTURE ENHANCEMENT	37

# EXECUTIVE SUMMARY

| Project Overview |  |
| --- | --- |
| Parameter | Details |
| Project Name | O&M Billing & Contract Management System |
| Client | Madhya Pradesh Jal Nigam Maryadit, GoMP |
| Technology Stack | ASP.NET MVC, PostgreSQL, Web API |
| Architecture | N-Tier with Repository Pattern |
| Deployment | Web Application with Role-Based Access |
| Key Features | Contract Management, SLBM Penalty Calculation, Multi-level Approval, Real-time Reporting |

# 2. SYSTEM ARCHITECTURE

2.1 Architecture Diagram

  - Role-Based Access Flow:

2.2.1	GM/PIU Officer (Single User)

- Dashboard:

- ├── Contract Management (Create/Edit/Approve)

- ├── Billing Approval (Review & Approve bills)

- ├── SLBM Penalty Calculation

- ├── Increment/CPI Adjustments

- ├── Reports & Analytics

- └── Performance Monitoring

    - Contractor

- Dashboard:

- ├── Submit New Bills

- ├── View Bill Status

- ├── Track Payments

- ├── View Contract Details

- └── Download Document

  - Technology Stack:

| Layer | Technologies | Version |
| --- | --- | --- |
| Frontend | ASP.NET MVC, Razor Views, Bootstrap 5, jQuery | .NET 6 |
| API Layer | ASP.NET Web API, RESTful, JSON, Swagger | .NET 6 |
| Business Logic | C#, Design Patterns, Validation Rules | .NET 6 |
| Data Access | Entity Framework Core, Repository Pattern | EF Core 6 |
| Database | PostgreSQL 14+, Stored Procedures, Views | 14+ |
| Authentication | JWT, BCrypt, Role-Based Authorization | - |
| Logging | Serilog, NLog, Audit Trail | - |
| Deployment | IIS, Docker, Azure App Services | - |

# 3. ENTITY RELATIONSHIP DIAGRAM (ERD)

3.1 Entity Relationship Diagram

Key Responsibilities:

- User → Contract (1:N) - One user creates multiple contracts

- Contract → Billing (1:N) - One contract generates multiple bills

- Scheme → Contract (1:1) - One scheme has one active contract

- Contract → SLBM (1:N) - Multiple SLBM parameters per contract

- Bill → Summary (1:1) - Each bill has one summary

3.2 Data Flow Diagram

3.3 Table Relationship Matrix

| Table | Related To | Relationship | Foreign Key |
| --- | --- | --- | --- |
| user_master | role_master | Many-to-One | role_id |
| user_master | contract_master | One-to-Many | contractor_id |
| scheme_master | contract_master | One-to-One | scheme_id |
| contract_master | contract_slbm | One-to-Many | contract_id |
| contract_master | billing_master | One-to-Many | contract_id |
| billing_master | billing_financial | One-to-One | bill_id |
| billing_master | billing_pressure | One-to-Many | bill_id |
| billing_master | billing_summary | One-to-One | bill_id |
| village_master | billing_pressure | One-to-Many | village_id |

# 4. SEQUENCE DIAGRAMS

  - Complete Bill Submission Flow

  - Complete Bill Submission Flow

# 5. COMPLETE CLASS DIAGRAMS

  - Core Domain Models

  - Service Layer Architecture

  - Service Layer Architecture Diagram

# 6. Detail Database Design

6.1 Complete DDL Scripts

User & Role Management

- CREATE TABLE user_master (user_id, email, role_id, password_hash);

- CREATE TABLE role_master (role_id, role_name, permissions);

Geographical Hierarchy

- CREATE TABLE district_master (district_id, district_name, code);

- CREATE TABLE block_master (block_id, district_id, block_name);

- CREATE TABLE village_master (village_id, block_id, village_name, census_population);

Scheme Master

- CREATE TABLE scheme_master (scheme_id, scheme_name, piu_name, district_id, status);

Main Contract

- CREATE TABLE contract_master (contract_id, scheme_id, contractor_id, loa_number, agreement_value, contract_status);

SLBM Parameters

- CREATE TABLE contract_slbm (slbm_id, contract_id, parameter_type, penalty_percentage, norms);

Manpower Requirements

- CREATE TABLE contract_manpower (manpower_id, contract_id, designation, quantity_agreed, penalty_amount);

Yearly Increments

- CREATE TABLE contract_increment (increment_id, contract_id, year_number, yearly_factor);

Bill Header

- CREATE TABLE billing_master (bill_id, contract_id, ra_bill_number, month_year, bill_status, created_date);

Financial Data

- CREATE TABLE billing_financial (financial_id, bill_id, monthly_om_amount, yearly_factor, total_bill_amount);

Pressure Readings

- CREATE TABLE billing_pressure (pressure_id, bill_id, measured_pressure, is_below_norm, penalty_days_count);

Complaints

- CREATE TABLE billing_complaints (complaint_id, bill_id, complaint_type, event_above_48hrs, auto_penalty_amount);

# 7. API CONTRACTS

  - Authentication API

Login API

POST /api/v1/auth/login

Content-Type: application/json

Request:

{

"email": "contractor@mpjalnigam.com",

"password": "Password@123",

"rememberMe": false

}

Response (200 OK):

{

"success": true,

"message": "Login successful",

"data": {

"userId": 101,

"name": "Rajesh Contractor",

"email": "contractor@mpjalnigam.com",

"role": "CONTRACTOR",

"token": "eyJhbGciOiJIUzI1NiIs...",

"tokenExpiry": "2026-01-20T14:30:00Z",

"permissions": ["view_contract", "submit_billing", "upload_documents"]

}

}

  - Contract Management API

Create contract API

POST /api/v1/contracts

Authorization: Bearer {token}

Content-Type: application/json

Request:

{

"schemeId": 15,

"contractorId": 101,

"loaNumber": "LOA/2025/001",

"agreementValue": 12500000.00,

"incrementType": "YEARLY_FACTOR",

"slbmParameters": [

{

"parameterType": "QUALITY",

"penaltyPercentage": 0.5,

"norms": {"ph_min": 6.5, "ph_max": 8.5}

}

]

}

Response (201 Created):

{

"success": true,

"message": "Contract created successfully",

"data": {

"contractId": 25,

"contractNumber": "CONT/2026/001",

"status": "ACTIVE"

}

}

  - Billing API

Create Bill API

POST /api/v1/billing

Authorization: Bearer {token}

Content-Type: application/json

Request:

{

"contractId": 25,

"monthYear": "Jan-2026",

"financialYear": "2025-26"

}

Response (201 Created):

{

"success": true,

"message": "Bill created successfully",

"data": {

"billId": 150,

"raBillNumber": "RA/BILL/2026/001",

"status": "DRAFT"

}

}

Submit Financial Data

POST /api/v1/billing/{billId}/financial

Authorization: Bearer {token}

Content-Type: application/json

Request:

{

"monthlyOmAmount": 875000.00,

"yearlyFactor": 1.05,

"paymentPhases": [

{"phase": 1, "amount": 3000000.00, "date": "2025-12-15"}

]

}

7.4 Reporting APIs

Get Bill Status Report

GET /api/v1/reports/bills/status

Authorization: Bearer {token}

Query Params: ?districtId=1&status=SUBMITTED&fromDate=2026-01-01

Response (200 OK):

{

"success": true,

"data": {

"totalBills": 45,

"pendingApproval": 12,

"approved": 30,

"rejected": 3,

"bills": [...]

}

}

# 8. BUSINESS LOGIC

  - Penalty Calculation Engine: Quality Penalty Calculation

Get monthly O&M amount = Rs. 8,75,000

SLBM penalty percentage = 0.5%

Quality penalty = 8,75,000 × 0.5% = Rs. 4,375

  - Penalty Calculation Engine: Quality Penalty Calculation

For each pressure reading below norm:

- Count penalty days (max 30 days/month)

- Penalty = days × Rs. 4,000 per day

Example: 3 locations × 3 days × Rs. 4,000 = Rs. 36,000

  - Complaint Penalty Calculation

For each complaint resolved after 48 hours:

- Fixed penalty = Rs. 2,500

Example: 2 complaints > 48 hours = Rs. 5,000

  - Increment Calculation

Yearly Factor Increment

Year 1: Base amount = Rs. 10,000,000

Year 2: Yearly factor = 1.05

Year 2 amount = 10,000,000 × 1.05 = Rs. 10,500,000

Monthly = 10,500,000 ÷ 12 = Rs. 875,000

  - CPI-Based Increment

Base CPI = 315.5

Current CPI = 328.2

CPI increase = ((328.2 - 315.5) ÷ 315.5) × 100 = 4.02%

Monthly amount with CPI = 875,000 × 1.0402 = Rs. 910,175

  - Bill Submission Workflow

Step 1: Contractor creates bill (DRAFT)

Step 2: Fill Page 1: Financial data

Step 3: Fill Page 2: Pressure readings (minimum 10% villages)

Step 4: Fill Page 3: Consumer complaints

Step 5: Fill Page 4: Manpower deployment

Step 6: Fill Page 5: Power consumption

Step 7: System calculates penalties automatically

Step 8: Contractor submits bill (SUBMITTED)

Step 9: GM approves/rejects (APPROVED/REJECTED)

Step 10: Finance processes payment (PAID)

# 9. SECURITY DESIGN

9.1 Authentication & Authorization

JWT Tokens: 24-hour expiry with refresh tokens

Role-Based Access Control:

GM/PIU: Full system access

Contractor: Contract-specific access only

Admin: User management only

Password Policy: Minimum 8 characters with special characters

BCrypt Hashing: For password storage

9.2 Data Protection

Encryption at Rest: AES-256 for sensitive data

SSL/TLS: For all API communications

Input Validation: Server-side validation for all inputs

SQL Injection Prevention: Parameterized queries only

9.3 Audit Trail

Complete Audit Log: All CRUD operations logged

User Sessions: Track all login/logout activities

Data Changes: Old and new values stored for updates

# 10. SECURITY DESIGN ARCHITECTURE

10.1 Complete security Layer Architecture

10.2 Authentication & Authorization Flow

10.3 Role Based Access Control

10.4 Permission Matrix Table:

| Feature/Module | GM/PIU | Contractor | Admin |
| --- | --- | --- | --- |
| User Management | Read Only | No Access | Full Access |
| Contract Creation | Create/Edit/Delete | View Assigned | No Access |
| Bill Submission | Approve/Reject | Create/Submit | No Access |
| Report Generation | Full Access | Contract-specific | System Reports |
| Master Data | Read Only | No Access | Create/Edit |
| Audit Logs | View All | View Own | View All |
| System Settings | No Access | No Access | Full Access |

10.5 Password Security Workflow:

10.6 JWT Token Structure:

10.7 Data Encryption Architecture:

10.8 Audit Trail System:

# 11. ERROR HANDLING & VALIDATION ARCHITECTURE

11.1 Error handling Flow:

11.2 Validation Hierarchy:

11.3 Error Categories & Handling:

| Error Category | HTTP Status | Error Codes | Example | Handling Strategy |
| --- | --- | --- | --- | --- |
| Validation Errors | 400 | VAL001-VAL999 | Required field missing | Show user-friendly message |
| Authentication Errors | 401 | AUTH001-AUTH099 | Invalid token | Redirect to login |
| Authorization Errors | 403 | AUTH100-AUTH199 | Insufficient permissions | Show access denied |
| Business Rule Errors | 422 | BUS001-BUS999 | Bill already submitted | Show specific business error |
| Data Not Found | 404 | DATA001-DATA099 | Contract not found | Show not found message |
| Database Errors | 500 | DB001-DB999 | Connection failed | Log & show generic error |
| External Service Errors | 502 | EXT001-EXT999 | Email service down | Retry & notify admin |

11.4 Exception Handling:

Global Exception Handling Pipeline:

Step 1: Try-Catch in Controllers

Step 2: Action Filter Attributes

Step 3: Exception Handling Middleware

Step 4: Logging (Serilog + File + DB)

Step 5: User-Friendly Response

Step 6: Alert Notification (Critical Errors)

Middleware Order:

1. Request Logging

2. Authentication

3. Authorization

4. Validation

5. Business Logic

6. Exception Handling

7. Response Transformation

# 12. PERFORMANCE OPTIMIZATION & DEPLOYMENT CHECKLIST

12.1 Performance Architecture:

12.2 Performance Architecture Matrix:

12.3 Deployment Checklist:

12.4 Scalability Strategy12.5 Maintenance Scheduled

# 13. PROJECT IMPLEMENTATION ROADMAP

- SUCCESS METRICS & KPIs

- RISK MANAGEMENT PLAN

- TRANING & KNOWLEDE TRANSFER

- FUTURE ENHANCEMENT

- FUTURE CLOSURE DOCUMENTATION

| Document | Purpose | Audience |
| --- | --- | --- |
| Final LLD Document | Complete technical reference | Development & Maintenance teams |
| User Manuals | End-user guidance | All system users |
| Administrator Guide | System administration | IT administrators |
| API Documentation | Integration reference | External developers |
| Deployment Guide | Installation procedures | Deployment team |
| Maintenance Manual | Ongoing support | Support team |
| Training Materials | User education | Training department |
| Source Code | Complete application code | Development team |
| Database Scripts | Schema & data scripts | Database administrators |

- Acknowledgements

Project Teams:

| Role | Organization | Responsibilities |
| --- | --- | --- |
| Project Sponsor | MP Jal Nigam | Funding & strategic direction |
| Project Manager | MPSSDI | Overall project management |
| Technical Lead | MPSeDC | Technical architecture & design |
| Development Team | MPSSDI & MPSeDC | System development |
| QA Team | MPSSDI | Testing & quality assurance |
| Database Team | MPSeDC | Database design & optimization |
| Infrastructure Team | MP Jal Nigam IT | Server & network setup |
| Subject Matter Experts | MP Jal Nigam | Business requirements & validation |

- CONTACT INFORMATION

20.1 Support Contacts:

For Technical Support:

Email: support.ombilling@mpssdi.gov.in

Phone: 0755-XXXXXXX (Ext. 123)

Hours: 9:00 AM - 6:00 PM (Monday-Saturday)

20.2 For Business Queries:

Email: ombilling@jalrekha.mp.gov.in

Phone: 0755-XXXXXXX (Ext. 456)

Emergency Support (24x7):

Phone: 0755-XXXXXXX (Emergency Hotline)

20.3 Escalation Matrix

| Issue Type | Level 1 | Level 2 | Level 3 |
| --- | --- | --- | --- |
| User Access Issues | Help Desk | Application Team | Security Team |
| System Performance | Help Desk | Infrastructure Team | Development Team |
| Data Issues | Help Desk | Database Team | Development Team |
| Security Incidents | Help Desk | Security Team | CISO Office |
| New Requirements | Business Team | Project Manager | Steering Committee |

- DOCUMENT APPROVAL

Document Approval Status:

Prepared By:

- Name: Technical Team, MPSSDI & MPSeDC

- Date: January 20, 2026

- Signature: _________________

Reviewed By:

- Name: Project Manager, MPSSDI

- Date: January 22, 2026

- Signature: _________________

- Comments: "Document meets all technical requirements"

Approved By:

- Name: Managing Director, MP Jal Nigam Maryadit

- Date: January 25, 2026

- Signature: _________________

- Comments: "Approved for implementation

Distribution List:

- Development Team

- Database Team

- QA Team

- Infrastructure Team

- Business Stakeholders

- Project Management Office

- FINAL SIGN OFF

Project Completion Checklist:

- O&M BILLING SYSTEM - ACTUAL SOFTWARE FLOW SCREENSHOTS

LOGIN & DASHBOARD

Dashboard - GM/OM (Basic Details)

Dashboard - GM/OM Advanced Details (SLBM Penalty)

Dashboard - GM/OM Documents Uploads

Dashboard - GM/OM Scheme Status(OM Date & Trial Run Date)

Dashboard - Contractor Login

Dashboard - Contractor RA Bill Generate (Yearly & CPI Based)

Contractor Residual Pressure (Village Wise)

Complaint Redressal Sheet (Village Wise)

Additional Facilities (Manpower & Village & Landline)

Power consumption (For Calculations in Dhara, OHT, Bulk User)

Summary Page (For Calculations in Dhara, OHT, Bulk User, Village, All Penalties Etc)