TEST PLAN DOCUMENT – Cube Testing Module

Project: Jal Rekha – MP Jal Nigam Maryadit
Module: Cube Testing
Platforms: FE/Contractor Mobile Android App + GM/SQC/TPIA Web Portal
Prepared By: Ranjana Yadav
Version: 1.0

Revision History

| Version | Date | Description | Prepared by | Reviewed by |
| --- | --- | --- | --- | --- |
| 1.0 | 17/12/2025 | Test Plan for Cube Testing Module Jal Rekha-MP Jal Nigam Maryadit | Ranjana Yadav | Tapan Khandelwal/ Dheeraj Motiyani |

Table of Contents

1	Objective	4

2	Scope	4

3	References	5

4	Test Items	6

4.1	Features to be tested	6

4.2	Features not to be tested	6

5	Test Approach (Strategy)	6

6	Personnel	9

7	Management and Metrics	9

8	Test Estimation and Schedule	10

9	Test Phase Entry Criteria	11

9.1	Integration Testing Phase Entry Criteria	11

9.2	System Testing Phase Entry Criteria	11

9.3	Regression Testing Phase Entry Criteria	11

9.4	Integration Testing Phase Exit Criteria	12

9.5	Functional Testing Phase Exit Criteria	12

9.6	Regression Testing Phase Exit Criteria	12

9.7	Suspension and Rejection Criteria	12

10	Pass / Fail Criteria	12

11	Test Deliverables	13

12       Communication Plan	13

# 1.Objective

The objective of the Cube Testing Module is to digitize and streamline the complete concrete cube testing process for construction quality monitoring within the Jal Rekha / Amrut Rekha system.

The module is designed to ensure proper tracking, inspection, testing, approval, and monitoring of concrete cube samples through an integrated workflow involving Contractor, Field Engineer (FE), GM/PIU, and SQC/TPIA users.

The primary objective of testing this module is to verify:

- Accurate end-to-end Cube Testing workflow execution

- Proper RFI creation, assignment, inspection, and approval process

- Correct handling of 7-Day and 28-Day cube testing activities

- Secure role-based access and workflow validations

- Accurate report generation, dashboard monitoring, and audit tracking

- Reliable API, database, and mobile application integration

- Compliance with defined Functional Requirements (FRs) and quality standards

The overall goal is to ensure that the Cube Testing Module is stable, secure, reliable, and production-ready for effective construction quality assurance and monitoring

# 2. Scope

Testing will cover both Mobile (Android) and Web Application components of the Cube Testing Module.

The following functionalities and components are covered under the scope of testing:

- Contractor – Mobile Application

 Contractor login and role validation

 Cube Testing RFI creation workflow

 PIU and Scheme auto-population validation

 Component, Sub-Component, and Structural Component selection

 Cube ID auto-generation validation

 Cube image upload with GPS and timestamp tagging

 Save as Draft and Offline Sync validation

 FE assignment workflow

 New RFI creation after rejection

 Notification and sync validation

- GM – Web Application

 GM login and role-based access validation

 Pending RFI queue validation

 FE assignment monitoring

 Approval and rejection workflow validation

 Mandatory remarks validation during rejection

 Dashboard and summary validation

 Report viewing and export functionality

C. SQC / TPIA – Web Application

- Login and access control for SQC and TPIA roles

- Visibility of RFIs assigned by GM

- Pending RFI List validation

- Assignment of RFIs to Field Engineers (FE)

- FE dropdown population based on mapping

- Validation for mandatory FE selection

- In Progress RFI monitoring

- Removal and re-assignment of FE

- Viewing Completed RFI list and inspection details

- Search, filter, and pagination validations

D. Field Engineer (FE) – Mobile Application

- FE login and dashboard navigation

- Visibility of RFIs assigned by SQC/TPIA

- Viewing RFI details in read-only mode

- GPS map visibility for inspection location

- Cube inspection form validation

- 7-Day and 28-Day cube image upload validation

- Cube report upload validation

- Remarks submission validation

- Offline storage and auto-sync validation

- FE submission to GM workflow

- Visibility of GM decision (Approved / Rejected)

- Enforcement of loop behaviour on rejection (new RFI created by Contractor)

- Inspection history and audit validation

E. API and Backend Validation

- Contractor Sync API validation

- RFI creation API validation

- FE assignment API validation

- FE submission API validation

- GM approval/rejection API validation

- JWT authentication validation

- API response and error handling validation

OUT OF SCOPE

The following items are explicitly excluded from the scope of testing for the Cube Testing Module:

- Testing of other Jal Rekha Modules such as:

- FHTC

- Material Testing

- Factory Testing

- SOPAN, DHARA, SAHBHAGITA, etc.

- Load, stress, and performance testing of the application

- Security penetration testing and vulnerability assessment

- Backend database performance tuning and optimization

- Validation of third-party services beyond basic integration checks (e.g., GPS accuracy calibration, camera hardware testing)

- Hardware-level testing of mobile devices (battery, sensor accuracy)

- Network resilience testing under extreme low-bandwidth conditions

- Report formatting, analytics, and MIS dashboards outside Cube Testing workflow

- Production data migration and archival verification

- Compliance audits not directly related to functional testing

3. References

| Document | Document Version and Date |
| --- | --- |
| Project Plan | V1.0 |
| Functional Requirement Specification | V1.0 |

# 4. Test Items

4.1Features to be tested-MOBILE APP:

The features/modules to be tested include:

CONTRACTOR Mobile App

- Login, authentication, and session handling

- Role-based tab selection validation

- Sync module functionality

- Cube Testing RFI creation workflow

- PIU and Scheme auto-population validation

- Component, Sub-Component, and Structural Component selection

- Grade of Concrete validation

- Pour Card Number validation

- Date of Casting validation

- Cube count selection and validation

- Auto-generation of Cube IDs

- Cube image upload with GPS and timestamp tagging

- Save as Draft functionality

- Offline storage and auto-sync functionality

- Notification validation

- New RFI creation after rejection

## FE Mobile App

- FE login and authentication

- Assigned RFI task listing

- GPS navigation to inspection site

- Cube inspection workflow

- 7-Day and 28-Day cube image upload validation

- Cube report upload validation

- Remarks submission validation

- Offline save and synchronization validation

- FE submission to GM workflow

- Inspection history and log validation

- Mobile notification validation

- Inspection submission

- Status visibility after GM decision

4.2Features to be tested-WEB APPLICATION:

GM/PIU Web Portal

- GM login and session handling

- Pending RFI queue validation

- FE assignment monitoring

- Approval and rejection workflow

- Mandatory remarks validation during rejection

- Dashboard and summary report validation

- Report viewing and filtering

- Export to Excel functionality

- Status transition validation

SQC / TPIA Web Portal

- Login and role-based access

- Pending RFI list visibility

- FE dropdown population

- RFI assignment to FE

- Remove FE functionality

- In Progress tracking

- Completed RFI list

- Filters and validations

4.3.Features not to be tested-:

- Mobile Application

- Mobile device hardware testing

- Device manufacturer-specific OS defects

- Battery performance testing

- Device-level GPS hardware failures

- Mobile network provider issues

- Third-party app conflicts on mobile devices

- Web Application

- Browser engine internal defects

- Server infrastructure testing

- Cloud hosting validation

- External network latency issues

- Third-party browser plugin conflicts

# 5. Test Approach (Strategy)

This section defines the testing strategy for the Cube Testing Module covering FE Mobile App, GM Web Portal. It follows standard testing levels, types and techniques and is tailored to the workflows, validations and integrations you provided. Testing will be carried out across multiple levels—unit, integration, system, and user acceptance—to ensure comprehensive coverage, alignment with business objectives, and compliance with CMMI quality standards.

Testing will follow a manual testing approach supported by standard QA methodologies:

Testing Levels

Unit Testing
Performed by Developers to validate individual components and APIs.

Integration Testing
Validation of interactions between Mobile App, Backend, and Web Portal.

System Testing
End-to-end validation across roles and platforms in UAT/Staging environment.

User Acceptance Testing (UAT)
Performed by Business users (GM, PIU, Engineers) for final sign-off.

Regression Testing
Executed after fixes and enhancements to ensure no impact on existing functionality.

5.2 Testing Type

- Functional Testing

- Data Integrity Testing

- Usability Testing

- Security Testing

- GIS/Location Testing

- Performance Testing

- Regression Testing

5.3 Testing Techniques:

1.Equivalence Partitioning (EP)

Purpose: reduce test cases by grouping inputs.

  - Input values are divided into valid and invalid partitions

  - Example: sizes — valid (<= limit), invalid (> limit); mobile numbers — valid 10-digit vs invalid partitions.

- 2. Boundary Value Analysis (BVA)

Purpose: Focus on values at the edge of input ranges to detect boundary defects.

- Focuses on testing limits around valid ranges.

- Example: remark field max length (test at max-1, max, max+1); retry attempts for SYNC backoff threshold.

- 3. Use Case Testing

Purpose: validate real user journeys across components.

- Ensures end-to-end scenarios are validated against business flows.

4. Decision Table Testing

Purpose: handle combinations of conditions.

- Useful for modules with multiple conditions and outcomes.

# 6. Test summary report reviewed and approved by the QA Lead and relevant personnel:

QC resources are shared resources across the projects, so we are mentioning here all QC resource names. Resources would be deployed on the projects depending on the project requirement and availability of the resources.

| Name | Role | Responsibility |
| --- | --- | --- |
| Ranjana Yadav | Sr.QA Engineer | Test case execution, defect logging, and re-testing and Module testing, regression, and UAT coordination |
|  | Team Lead |  |
| Neha Soni, Susheel, Rupa | Developer | Bug fixing and code updates during test cycles |
| Tapan Khandelwal | Project Manager | Overall coordination, schedule management, and delivery |

# 7. Management and Metrics

This section describes how the testing activities will be managed, tracked, and measured to ensure alignment with the project timelines and quality standards defined for Cube Testing.

- Test Management Activities

• Test Planning and Scheduling: A detailed test plan, schedule, and test environment will be defined and approved before execution begins.

• Test Case Design and Review: Test cases will be designed based on approved SRS/FSD and reviewed by BA/PM.

• Test Execution and Defect Logging: Manual testing will be performed, and defects will be logged and tracked using Excel.

• Status Reporting: Daily or weekly status updates will be provided to stakeholders, including test coverage, defect summary, and progress.

• Defect Triage Meetings: Regular meetings will be held with developers and stakeholders to review and prioritize defects.

• Test Closure: After successful test cycles, a test summary report will be prepared and shared, including closure status, defect metrics, and sign-off.

- Test Metrics to be captured

The following metrics will be used to evaluate testing effectiveness and quality:

| Metric | Purpose |
| --- | --- |
| Total Test Cases Planned | Number of total test cases designed for Cube Testing |
| Test Cases Executed | Actual number of test cases run during test cycles. |
| Pass Percentage | % of successfully passed test cases. |
| Defects Logged | Total defects raised across all modules. |
| Defects by Severity (High/Med/Low) | Helps understand the impact and distribution of issues. |
| Defect Density | Measures defect concentration per module or feature. |
| Test Coverage | Tracks percentage of functionality covered by test cases. |
| Reopen Rate | Defects reopened after being marked as resolved/fixed. |
| Test Execution Progress | Monitors day-wise and module-wise test progress. |

8. Test Estimation and Schedule

This section outlines the estimated effort and timeline required to complete testing activities for the Cube Testing Module based on the project scope, number of modules, available resources, and assumed test cycles.

8.1 Estimation Basis

Approximately 12–15 functional modules including Planning, Project, Fund Allocation, Approval, Reports, and Master Management.

Involvement of 1 Tester.

Manual testing approach with daily execution and defect logging.

Two formal test cycles planned:

- Cycle 1 – Initial Functional + Regression Testing

- Cycle 2 – Re-testing + Final UAT Support

8.2 Estimated Effort by Phase

| Activity | Estimated Duration | Remarks |
| --- | --- | --- |
| Requirement Understanding | 1 Days | Review SRS and project workflows |
| Test Planning | 2 Days | Includes environment setup, risk planning |
| Test Case Design | 3-4 Days | For all modules based on functional areas |
| Test Case Review | 1 Days | Peer and lead QA review |
| Test Execution – Cycle 1 | 4–5 Days | Functional, module-level, and integration testing |
| Defect Logging & Triage | Ongoing (4–5 Days) | Parallel to execution |
| Bug Fix Verification / Re-Testing | 3–4 Days | After initial fix deployment |
| Final Test Cycle (UAT Support) | 3–4 Days | Coordinated with department UAT team |
| Test Summary & Closure | 2 Days | Final report, defect metrics, sign-off |

Total Estimated Effort: ~10-15 Working Days (for 1 tester, excluding holidays)

9. Test Phase Entry Criteria

Following types of testing shall be performing:

- Integration testing

- System Testing

- Regression Testing

## 9.1-Integration Testing Phase Entry Criteria

- Successful unit test completion for related modules (above). (Dev/QA)

- Integration build deployed to an integration environment (services reachable). (Release/DevOps)

- API contracts / interface definitions (Swagger/OpenAPI or docs) available for each integration pair. (Dev)

- Test data set prepared for integration flows (sample Schemes, TPIA mappings, sample FE records). (QA)

- Integration test cases ready and reviewed (mapped to APIs and workflows). (QA)

- Access credentials provisioned (service accounts, tokens, GM/FE test users). (Ops/QA)

- No open critical integration blockers (e.g., unresolved API schema mismatch). (Project Lead)

Start when: Integration environment deploy is successful, API contracts are available, and test data/credentials are ready.

## 9.2-System Testing Phase Entry Criteria

- Integration tests passed for major flows (mobile→backend & backend→web). (Integration QA)

- System build deployed to UAT/Staging (same backend used by mobile and web). (DevOps)

- Full feature test cases prepared and reviewed (test case docs present and assigned). (QA)

- Test data loaded in UAT: Schemes, Districts, Blocks, GPs, Villages, FE/GM accounts, sample FE records (Accept/Reject/Drafts). (QA/DBA)

- Samagra sandbox configured / mocked and responds to master-data/member lookups. (Integration QA/DevOps)

- Test tools & access set up: Postman, Charles/Fiddler, logs access, DB read-only access for verification. (QA/DevOps)

- No open P0/P1 (critical/high) defects from integration phase blocking system test. (Project Lead)

- Performance baseline defined for any performance tests to be run (SLA for response times). (QA/Performance)

- Test schedules and resource allocation confirmed (testers/devs on-call for triage). (QA Lead/PM)

Start when: Integration tests pass, UAT deployment is validated, test data and tools are ready, and no blocking defects exist.

## 9.3-Regression Testing Phase Entry Criteria

- New build deployed to test/regression environment. (DevOps)

- Change log / release notes available describing fixes and features to be validated. (Dev/PM)

- Regression test suite selected (smoke + critical regression cases)

- No open critical issues from the build that would invalidate regression (P0). (QA Lead)

- Test data for regression available (or refreshable via scripts). (QA)

- Test environment stable (no ongoing deployments). (DevOps)

Start when: Smoke testing passed and the environment is stable with release notes available.

## 9.4-Integration Testing Phase Exit Criteria

- All integration test cases for FE ↔ Backend ↔ GM workflows are executed.

- All API contract validations (Samagra, internal services) are passed.

- No open Critical (P0) or High (P1) integration defects remain.

- Data flows (Accept, Reject, Draft, Sync, Images, Remarks) are verified end-to-end.

- Error handling and retry logic are validated for network/API failures.

- Integration environment remains stable with zero crash events.

- Test data is validated for correctness and completeness.

## Exit Outcome: Build is ready for System Testing.

## 9.5-System Testing Phase Exit Criteria

- All functional test cases are executed with ≥ 95% pass rate.

- System testing is considered complete when:

- All functional test cases (FE App + GM Web) are executed at least once.

- All Critical (P0) and High (P1) defects are fixed, retested, and closed.

- Medium-severity defects have workarounds and are logged for later release.

- All regression test cases for modified features have passed.

- Offline mode, SYNC workflow, image workflow, GPS/map, and Samagra integration are validated.

- Performance baselines (page load time, sync time) meet the SLA criteria.

- UI validation across supported Android devices and browsers is completed.

- No blocker exists that prevents UAT execution.

- System Testing Completion Report is prepared and approved by QA Lead.

Exit Outcome: System stable for User Acceptance Testing (UAT).

9.6-Regression Testing Phase Exit Criteria

## Regression testing is complete when:

- Smoke regression suite passes 100%.

- Critical regression scenarios (login, sync, search, export, image view) pass with no failures.

- No new Critical/High regression defects introduced by the latest build.

- Fixes from previous cycles do not break existing functionality.

- Regression Summary Report is published.

## Exit Outcome: Build eligible for final release approval.

## 9.7-Suspension and Rejection Criteria

## Suspension Criteria:

Testing will be temporarily suspended if:

- Test environment becomes unstable or unavailable.

- Critical build deployment failure prevents further execution.

- A large number of showstopper defects block progress.

- Test data is corrupted or unavailable.

Rejection Criteria:

A build/test cycle will be rejected if:

- Entry criteria are not met (e.g., incomplete unit testing, unstable build).

- Major functional modules are missing in the deployed build.

- Key integration points (GIS services, APIs) are non-operational.

- Critical documentation (test cases, traceability) is not approved.

10. Pass / Fail Criteria

Test Approach for testing of project is defined in section 4 and for each point pass fail criteria is mentioning here below:

- If functionality is working as per the SRS, then it will be treated as pass initially.

- If Code Review/Design Review is not provided then it will be treated as pass on a manner and further testing is to be done.

- If Unit test cases/Code review/Design Review are not done or evidence not provided by dev. Team then point will be treated as fail initially.

- If functionality is not working as per FRS then it will be treated as Fail.

# 11. Test Deliverables

Followings document will be testing deliverables to PIC:

- Test schedules

- Test Cases

- Test Reports

- Bug Report

# 12. Communication Plan

| Project Communication Plan : |  | Quality Control |  |
| --- | --- | --- | --- |
| Sr. | Stakeholders | Name of the person | Contact Details (E-Mail ID) |
| 1 | Project QC in Charge |  |  |
| 2 | QC Head |  |  |
| 3 | Project in Charge | Tapan Khandelwal |  |
| 4 | OEG Head |  |  |

| Communication Aspect | Purpose |
| --- | --- |
| Testing status of team | Test engineer will intimate regarding Testing status of points with bug reports to Project QC In-charge on daily Basis. |
| Project QC In-charge with PIC | Project QC In-charge will communicate the status of testing to PIC and also will finalize the testing schedule of next release. |