Techno-Commercial Proposal

for Enhancement of the MP Cooperative Society Inspection (Nirikshan) Module

MP Cooperative Society — ICMIS Inspection Module (Parakh)

| Madhya Pradesh State Electronics Development Corporation (MPSeDC) State IT Center, 47-A, Arera Hills, Bhopal, M.P. – 462011 |  | Prepared for the Office of the Registrar Cooperative Societies, Government of Madhya Pradesh Phone: +91-755-2518300 URL: www.mpsedc.mp.gov.in |
| --- | --- | --- |

Techno-Commercial Proposal for New Department Requirements   |   Document Version 1.0   |   October 2026

# Contents

Document Control	3

1. Background	4

2. Purpose of this Proposal	4

3. Reference to Existing (Base) System	5

3.1 Existing Components (for reference only)	5

4. Scope of Enhancement	5

5. Revised Functionality List	8

6. Role-wise Access Matrix	9

7. Illustrative Report & API Payload Layout	10

8. Methodology & Approach	11

9. Deliverables	11

10. Project Timeline	12

11. Resource & Cost Estimate	13

12. Payment Terms	13

13. Assumptions & Constraints	14

14. Reference Documents	15

15. Contact Persons	15

# Document Control

| Field | Value |
| --- | --- |
| Document Title | MP Cooperative Society ICMIS Inspection Module – Techno-Commercial Proposal for New Requirements |
| Base Document | Approved Final Format of Nirikshan Form for MP Cooperative Society (Parakh) – RCS IT Section, 30.07.2026 |
| Prepared For | Office of the Registrar Cooperative Societies (RCS), Co-operation Department, Govt. of Madhya Pradesh |
| Prepared By | MPSeDC — Parakh Team / Business Analysis |
| Trigger References | RCS IT Section email dated 10.09.2026 (Updated Inspection Format & Master Data); RCS Computerization Meeting dated 18.09.2026; Updated Nirikshan Form dated 02.10.2026; Department requirement note (Inspection Report, e-Sign, Login, User List, ICMIS API) |
| Version | 1.0 |
| Status | Submitted for Approval |
| Classification | Commercial in Confidence |

# 1. Background

The Office of the Registrar Cooperative Societies (RCS), Madhya Pradesh, is computerizing its cooperative society management through the Integrated Cooperative Management Information System (ICMIS) portal. As part of this programme, MPSeDC has developed the MP Cooperative Society Inspection (Nirikshan) Module on the Parakh platform. The inspection form and workflow were deployed in the UAT environment on 18.06.2026 and reviewed with the Department in the meetings held on 23/24.06.2026, with the approved final format of the Nirikshan Form shared by the RCS IT Section on 30.07.2026.

Since then the Department has issued an updated Nirikshan Form and the related Master Data (RCS IT Section email dated 10.09.2026; Updated Form dated 02.10.2026), shared UAT feedback on the form, and, following the RCS Computerization Meeting of 18.09.2026, communicated a set of new requirements: an Inspection Report view in the ICMIS Departmental Login, a Custom e-Sign facility, an ICMIS-style Department-only login page, a hierarchy-wise user listing with search, and an API to share inspection reports with ICMIS. The Department has also defined the rules for annual inspection roster creation and assignment between Joint, Deputy and Additional Registrar offices.

Note: This document covers only the new and changed requirements shared by the Department. It does not repeat the full functional specification of the existing Inspection Module (form tabs, sections and workflow) already developed and deployed in UAT — only a reference summary is included where needed for context.

# 2. Purpose of this Proposal

This proposal defines the functional scope, delivery approach, timeline and cost for enhancing the MP Cooperative Inspection Module to: (a) publish inspection reports in the ICMIS Departmental Login, (b) provide a Custom e-Sign facility for report and roster signing, (c) align the login page and UI with the ICMIS portal design, (d) list users hierarchy-wise (JR, DR, AR) with keyword search, (e) share signed inspection reports with ICMIS through an API, and (f) incorporate the updated Nirikshan Form, masters and assignment rules provided by the Department.

# 3. Reference to Existing (Base) System

The Parakh-based Inspection Module currently provides the multi-tab Nirikshan Form (with Save & Next, tabular “Add Row” sections and auto-calculated fields) and the user/role workflow deployed in UAT. Detailed field-level specification of the existing form is documented in the approved Nirikshan Form format (30.07.2026) and the Business Requirement Document (BRD) maintained for the project, and is not reproduced here.

## 3.1 Existing Components (for reference only)

| S.No. | Component | Current Status |
| --- | --- | --- |
| 1 | Nirikshan Form (multi-tab, Save & Next) | Developed on Parakh; available in UAT |
| 2 | Table sections with “Add Row” and auto-calculated columns | Developed as per MoM of 24.06.2026 |
| 3 | Parakh login page (multiple login options) | Existing design, differs from ICMIS portal |
| 4 | User listing for inspection officers | Existing, not hierarchy-ordered |
| 5 | Inspection report hand-off to ICMIS | Not available; link to form requested on ICMIS portal (30.07.2026) |

Reference: Refer to the approved Nirikshan Form (30.07.2026) and the Updated Nirikshan Form (02.10.2026) for the complete section structure (A–J). This proposal only covers what is new or changes.

# 4. Scope of Enhancement

The following enhancement items are in scope, as per the Department’s requirement note, the updated Nirikshan Form and the UAT feedback received:

## ENH-01: Inspection Report in Departmental Login

- Provide a separate “Inspection Report” tab/menu in the ICMIS Departmental Login (alongside Dashboard, Reports and other existing menus).

- Authorized departmental officers can view and download the inspection reports submitted/generated through the Inspection Module, with filters for Year, Office Name and Status.

- Dashboard for the inspecting officer showing all offices under inspection, date of order, current status (Yet to start / In process / Completed) and major issues for completed reports.

- Marked as a priority item by the Department for effective monitoring and review of inspection activities.

## ENH-02: Custom e-Sign Facility

- Provide a Custom e-Sign facility in the portal so authorized users can digitally sign inspection reports and the annual inspection roster as per the prescribed workflow.

- Signing is performed through an OTP-based confirmation; the signed PDF is stored against the report with signer details and timestamp.

- Annual inspection roster is generated only after Final Submit and e-Sign by the Commissioner’s office.

## ENH-03: Login Page – Department Option Only

- Redesign the Parakh login page to the ICMIS portal design format (colour theme, layout, captcha and OTP flow).

- Display only the “Department” login option; remove/hide other login options.

- Align module UI colours with the ICMIS portal (UAT observation: UI colour mismatch between Parakh and ICMIS).

## ENH-04: Hierarchy-wise User Listing with Search

- Display users in the order: JR (Joint Registrar) first, then DR (Deputy Registrar), then AR (Additional Registrar).

- Provide a keyword-based search to quickly locate a particular user.

- Add “Office Name” (कार्यालय का नाम) to the User Master.

## ENH-05: API Integration with ICMIS for Sharing Inspection Reports

- Develop an API to share signed inspection reports with ICMIS.

- Basic payload parameters: Officer ID, Officer Name, Designation, Office ID, User ID and Inspection Report PDF.

- Additional parameters can be added based on further discussion with the receiving (ICMIS) team.

- Secure authentication, request/response logging, retry handling and error reporting for failed transfers.

## ENH-06: Annual Inspection Roster & Assignment Rules

- Commissioner/HO functionality to select Inspection Officer and the Division/District offices to be inspected, with Add / Edit / Delete actions.

- Eligibility rules: AR – only AR offices; DR – AR and DR offices; JR – JR, DR and AR offices.

- An officer cannot be assigned inspection of his/her own office; an office, once assigned in a year, is removed from the selectable list for other officers (one inspection per office per year; multiple offices may be assigned to one officer).

- After Final Submit and e-Sign, the Annual Roster is generated; a message with the order number and roster list is sent to the officers concerned.

- Admin report (Excel and PDF) with Year/Roster-date filters, current status and pending days from order generation.

## ENH-07: Updated Nirikshan Form & UAT Changes

- Incorporate the Updated Nirikshan Form (02.10.2026): Audit section (I) with all recovery-case sections (वसूली के प्रकरण : निष्पादन → धारा) with all Sections in a dropdown (e.g. 84, 64, 58B), and the Court Cases section (J).

- Auto-filled fields: Inspecting Officer Name, Office Head Name (no longer editable) and District Name, mapped from masters.

- Text correction in the Election section as per Department feedback; “Add Row” only where explicitly specified.

- Auto-calculated fields (e.g. Pending = A − B, Recovery % = F/C × 100) as per the updated format.

## ENH-08: Masters & Data Preparation

- Inspection Officer master (from existing ICMIS / e-HRMS data), Office master, Office Head master and Designation master as confirmed by the Department.

- Master mapping for “Auto” fields and for drop-downs that depend on them, for example the number of registered Urban Cooperative Banks in a district (Section H).

- Bulk creation of users from the Department’s User List template (First/Last name, Designation, Role, Reporting Officer, District).

# 5. Revised Functionality List

| S.No. | Functionality | Reference | Type |
| --- | --- | --- | --- |
| 1 | Inspection Report tab in ICMIS Departmental Login | ENH-01 | NEW – Priority |
| 2 | Custom e-Sign (reports and annual roster) | ENH-02 | NEW |
| 3 | ICMIS-style login page, Department option only | ENH-03 | CHANGE |
| 4 | Hierarchy-wise user listing (JR → DR → AR) with keyword search | ENH-04 | CHANGE |
| 5 | API integration with ICMIS for inspection reports | ENH-05 | NEW |
| 6 | Annual roster, eligibility rules, notifications, admin report and dashboard | ENH-06 | NEW |
| 7 | Updated Nirikshan Form and UAT changes | ENH-07 | CHANGE |
| 8 | Masters and user data preparation | ENH-08 | NEW |

# 6. Role-wise Access Matrix

| Functionality | Commissioner / HO | Inspecting Officer (JR / DR / AR) | Departmental Officer |
| --- | --- | --- | --- |
| Select inspecting officer & offices; generate annual roster | Yes (with e-Sign) | – | – |
| Fill & submit Nirikshan Form | – | Yes (own assigned offices) | – |
| e-Sign inspection report | – | Yes (OTP) | – |
| Inspection Report tab (view / download) | Yes (all) | Yes (own reports) | Yes (authorized offices) |
| Admin report & dashboard (Excel / PDF) | Yes | Own dashboard | View as authorized |
| Hierarchy-wise user list & search | Yes | – | Yes |
| API push of report to ICMIS | System-triggered after e-Sign | System-triggered after e-Sign | – |

Note: Inspection eligibility follows the rule JR → JR/DR/AR offices, DR → DR/AR offices, AR → AR offices. No officer may be assigned his/her own office (Section 4, ENH-06).

# 7. Illustrative Report & API Payload Layout

The table below illustrates the Admin Report columns (downloadable in Excel and PDF) for the annual inspection roster:

| Sr. | Inspecting Officer Name & Designation | Allotted Divisional Office (JR) | Allotted District Office | Current Status | Pending Days |
| --- | --- | --- | --- | --- | --- |
| 1 | Sample Officer, Joint Commissioner | Sample Division Office | Sample District Office | Not Started / In Progress / Completed | From order date |

Illustrative payload for sharing a signed inspection report with ICMIS:

| Parameter | Type | Description |
| --- | --- | --- |
| officer_id | String | Unique ID of the inspecting officer |
| officer_name | String | Name of the inspecting officer |
| designation | String | Designation from Designation Master |
| office_id | String | ID of the inspected office (Office Master) |
| user_id | String | Parakh/ICMIS user ID of the officer |
| report_pdf | Base64 / File | Signed inspection report in PDF format |
| (additional) | – | To be added after discussion with the ICMIS team |

Note: Field names, data types and authentication method are illustrative and will be finalized with the ICMIS integration team.

# 8. Methodology & Approach

As this enhancement builds on the existing Parakh inspection module and the ICMIS portal, the approach is phased and lightweight:

- Requirement Confirmation — confirm the requirement note, updated form and rules with the RCS IT Section (BRD update).

- Design — ICMIS-aligned UI design, role/eligibility model, e-Sign flow and API contract.

- Development — login redesign, Inspection Report tab, user listing, roster and assignment, e-Sign, form updates and ICMIS API.

- Testing — unit, integration and regression testing by MPSeDC, including API testing with the ICMIS team.

- UAT — deployment to the UAT environment for Department sign-off.

- Go-Live — deployment to Production after UAT sign-off.

# 9. Deliverables

- Inspection Report tab in the ICMIS Departmental Login with filters and dashboard.

- Custom e-Sign facility for inspection reports and annual roster.

- ICMIS-style login page with Department option only.

- Hierarchy-wise user listing (JR, DR, AR) with keyword search; Office Name added to User Master.

- ICMIS integration API with payload documentation.

- Annual roster generation, eligibility rules, notifications and Admin reports (Excel / PDF).

- Updated Nirikshan Form with masters, auto-filled fields and UAT changes.

- Updated BRD, UAT support and Department sign-off; Production deployment / Go-Live.

# 10. Project Timeline

The enhancement is estimated for completion in 30 working days from the date of approval and receipt of confirmed masters and API details, as shown below:

| Activity | Duration | Status / Target |
| --- | --- | --- |
| Requirement finalization & Design (BRD update) | 3 days | Day 1–3 from approval |
| Development (Login, Report tab, e-Sign, roster, form, API) | 16 days | Day 4–19 |
| Internal / Unit testing & API testing | 4 days | Day 20–23 |
| UAT deployment & Department UAT | 5 days | Day 24–28 |
| Production Go-Live | 2 days | Day 29–30 |
| Total | 30 days | Go-Live: Day 30 from approval |

# 11. Resource & Cost Estimate

This enhancement is proposed to be billed on the man-day basis, at the rate of Rs. 12,000/- per man-day plus GST, consistent with the rate applied for earlier MPSeDC portal enhancements. The man-day estimate below is indicative and subject to the Department’s approval; actual billing shall be based on man-days utilized.

| S.No. | Activity | Estimated Man-Days |
| --- | --- | --- |
| 1 | Requirement Analysis, BRD update & Design (BA) | 3 |
| 2 | Login page redesign to ICMIS format (ENH-03) | 2 |
| 3 | Inspection Report tab, dashboard & filters (ENH-01) | 3 |
| 4 | Custom e-Sign facility (ENH-02) | 6 |
| 5 | Hierarchy-wise user listing, search & Office Name in User Master (ENH-04) | 2 |
| 6 | ICMIS API integration (ENH-05) | 5 |
| 7 | Updated Nirikshan Form & UAT changes (ENH-07) | 6 |
| 8 | Annual roster, eligibility rules, notifications & admin reports (ENH-06) | 8 |
| 9 | Masters & user data preparation (ENH-08) | 2 |
| 10 | Internal / Unit & API testing | 4 |
| 11 | UAT deployment & Department UAT support | 3 |
| 12 | Deployment & Go-Live support | 1 |
|  | Total | 45 |

| S.No. | Item | Amount (Rs.) |
| --- | --- | --- |
| 1 | Resource Cost (45 man-days × Rs. 12,000/-) | 5,40,000 |
| 2 | GST @ 18% | 97,200 |
|  | Grand Total (Estimated) | 6,37,200 |

Note: Figures above are an illustrative estimate for the Department’s evaluation and approval. Final invoicing will reflect actual man-days consumed.

# 12. Payment Terms

- Payment shall be raised on completion and successful Go-Live of the enhancement in Production.

- Billing shall be computed on actual man-days utilized at the approved rate of Rs. 12,000/- per man-day, plus GST as applicable.

- Any scope beyond Section 4 (ENH-01 to ENH-08) shall be treated as a new enhancement with its own man-day estimate.

# 13. Assumptions & Constraints

- The enhancement will be built on the existing Parakh inspection module and ICMIS portal architecture, database and hosting infrastructure — no new infrastructure is required.

- The Department will confirm the Office, Office Head and Designation masters and provide the Inspection Officer master (ICMIS / e-HRMS data) before development of dependent items.

- The ICMIS team will provide API specifications, test environment and credentials; the e-Sign OTP gateway/service will be made available by the Department / MPSeDC.

- Requirement ENH-06 to ENH-08 are based on the Department’s functionality sheet, UAT feedback and updated form, and are subject to final confirmation in the updated BRD.

- The Department will provide timely review and UAT sign-off; any request beyond Section 4 will require a separate estimate.

# 14. Reference Documents

| Document | Reference No. / Date |
| --- | --- |
| Approved final format of Nirikshan Form for MP Cooperative Society on Parakh | RCS IT Section email dated 30.07.2026 |
| Updated Inspection Format and Master Data (RCS Office Master) | RCS IT Section email dated 10.09.2026 |
| Review and confirmation of masters for Inspection Module | MPSeDC email dated 09.09.2026 |
| RCS Computerization Meeting – Inspection Module status | RCS email dated 17.09.2026; meeting on 18.09.2026 |
| Updated Nirikshan Form and UAT change list | Nirikshan Formats dated 02.10.2026; “Before UAT” changes |
| Department requirement note (Inspection Report, e-Sign, Login, User List, API) | MP Cooperative Requirements |
| Sample ICMIS UI designs for module development | ICMIS portal screenshots (4 images) |
| MoM of meeting on MP Cooperative changes | MPSeDC email dated 29.06.2026 (meeting 24.06.2026) |

# 15. Contact Persons

| From Office of the Registrar Cooperative Societies | From MPSeDC |
| --- | --- |
| IT Section, O/o Registrar Cooperative Societies, Madhya Pradesh Assistant Commissioner, O/o Registrar Cooperative Societies | Shri Ajeet Pal Singh, Technology Management Consultant Shri Divendra Kumar Ojha, Project Manager Ms. Priya Sharma, IT Consultant Shri Dheeraj Motiyani, Sr. Business Analyst Shri Aman Mishra, Developer Shri Manish Dadhore, Tester |