Consolidated Change Request (UAT)

SIPRI Integration with Jal Rekha SVS Anushravan Module

| Document | Complete and finalised change request – both modules in one document |
| --- | --- |
| Modules covered | A. SIPRI mobile app (Jal Rekha SVS Anushravan) ¦ B. Jal Rekha SVS Anushravan web reports |
| Version | V 1.1 (updates V 1.0 – added A13, Sub Category scoped to web report, points for confirmation closed) |
| Date | 09 October 2026 |
| Total change items | 15 (Module A: 13, Module B: 2) |
| Prepared by | MPSeDC – MPSSDI/GIS Division |

# 1. Purpose

This document consolidates all changes identified during UAT across both modules into a single list, so that the impact can be assessed and the changes implemented together. It is intended to avoid repeated modifications and to minimise disruption and instability for existing SIPRI users.

Changes in names, labels and messages are against the wireframes approved earlier and are marked here as the final required wording. Please treat this as the complete set of changes for this cycle.

1. Make the Gram Panchayat download SIPRI App

2. Login and raise RFI

3. Assign the Sub Engineer to that GP

4. SUB ENGINEER must do the inspection and Accept/Reject the RFI

# 2. Module A – SIPRI mobile app (Jal Rekha SVS Anushravan)

| Ref | Screen / Area | Login / Role | Observed in UAT | Required change |
| --- | --- | --- | --- | --- |
| A1 | App – module name | All users | Module name inside the SIPRI app is shown as "Jal Nigam GP". | Display the module name as "ANUSHRAVAN". Do not use "Jal Nigam GP". Correct spelling is "Anushravan". |
| A2 | App – user designation | Sub Engineer (SE) | User designation is shown as "Jal Nigam FE". | Display the designation as "Sub Engineer". Do not use "Jal Nigam FE". |
| A3 | RFI status | GP / SE | After the RFI is accepted or rejected, the status still shows "Verify". | Show "Verified" only after the RFI inspection has been completed. |
| A4 | RFI submission – confirmation | SE | The confirmation pop-up reads "Site approved successfully by SE" (Screenshot 3). | On submission, display the message "RFI submitted successfully". |
| A5 | RFI History | SE | The RFI History list / tab is not visible after a successful RFI submission. | Make the RFI History tab and list available at SE login after submission. |
| A6 | RFI History – remarks | GP | Field Engineer remarks are not visible in the GP login history. | Display the remarks entered by the Field Engineer in the GP RFI History. |
| A7 | RFI History – photographs | GP | After the RFI is attended, only one photograph is available in the history. | Display both photographs in the GP login history: the "GP Field Photo" and the "Field Engineer (FE) Field Photo". |
| A8 | RFI History – GP photo button | GP | After the RFI request is submitted, the GP photo cannot be viewed in RFI History. | Make the photo viewable in RFI History under GP login. Name the button "GP Field Photo". |
| A9 | Photo viewing | GP / SE | Photos open as a URL / file download (Screenshot 4: "Choose where to download"). | View photos in the app as an image (jpg). Do not present them as a URL or a download. |
| A10 | RFI create request form | GP | The form is displayed in English. | Provide the RFI create request form in Hindi. |
| A11 | Village dropdown | GP | Villages show under the dummy user but not under the GP user ID; the alert "No village found for your Gram Panchayat. Do you want to retry?" appears (Screenshot 2). | Fix the village list for GP users. For verification, genuine GP user credentials and the registered mobile number are to be shared for login. |
| A12 | FE form submission | FE | Submitting the verification form for RFI Id 18 fails with the error: relation "pnrd.res_jranu_site" does not exist (Screenshot 1). | Resolve the database error so the Field Engineer can submit the form successfully. |
| A13 | RFI verification form | FE / SE | The "Date of inspection" field is not available in the form. | Add the "Date of inspection" field to the form. |

# 3. Module B – Jal Rekha SVS Anushravan web reports

| Ref | Screen / Area | Login / Role | Observed in UAT | Required change |
| --- | --- | --- | --- | --- |
| B1 | Reports – Sub Category | Web user (GP login) | The Sub Category column in the web report shows Null / empty values. | Populate the Sub Category column correctly in the web report after checking the underlying data. Applies to the web report only. |
| B2 | Reports – access | All web user logins | Reports are not visible to all web user logins that have been created. | Make the report available and visible to all web user logins. |

# 4. Dependencies

| D1 | Genuine GP user credentials and registered mobile numbers are required to verify the village dropdown (A11). |
| --- | --- |

# 5. Reference screenshots

| Screenshot 1: FE submit error (A12) | Screenshot 2: No village found, GP login (A11) | Screenshot 3: Confirmation text to change (A4) | Screenshot 4: Photo download prompt (A9) |
| --- | --- | --- | --- |

1. Display message SE submission will be " RFI submitted successfully"

2.  History list is not available at SE login

3. Photos need to be viewed in jpg instead of url

Inspection date given by GP user and RFI ssubmitted date is by SE . I think date is interchange pls check once

{

"Status": "00",

"Rows": [

{

"OfficeName": "GRAM PANCHAYAT, SODHIYA",

"DisplayName": "Gram Panchayat, Sodhiya",

"MobileNo": "9826987830",

"UserID": "120207",

"DistrictID": 386,

"DistrictName": "SEHORE",

"BlockID": 4348,

"BlockName": "NASRULLAGANJ",

"UserName": "PP GP 15968",

"UserType": "GramPanchayat",

"LGD_Code": 149315,

"BlockLGD": 3985,

"DistrictLGD": 427,

"LoginToken": "eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9.eyJVc2VySUQiOiIxMjAyMDciLCJVc2VyTmFtZSI6IlBQIEdQIDE1OTY4IiwiVXNlclR5cGUiOiJHcmFtUGFuY2hheWF0IiwiZXhwIjoxNzkxNDUyMDM3LCJpc3MiOiJodHRwczovL2FwaS5tcHBhbmNoYXlhdGRhcnBhbi5nb3YuaW4iLCJhdWQiOiJodHRwczovL2FwaS5tcHBhbmNoYXlhdGRhcnBhbi5nb3YuaW4ifQ.JAXs2wyWbgqVbwbyPgxAZdk1Eh2TsJNUBrjT-5VukhA",

"TokenExpiresAt": "08/10/2026 15:03:57",

"TokenIssuedAt": "08/10/2026 14:03:57"

}

],

"Message": "SUCCESS"

}

please check for villages again

filter added in report

At top remove Jal rekha name keep only Anusharavan

At pop remove "jal rekha data submitted successfully" and update it with "RFI Request Raised Successfully"

At GP user login

Write Sub Engineer (SE) instead of field engineer (FE)

The message display should be " RFI submitted successfully by SE"

History page at both login change Field engineer (FE) to sub Engineer (SE)