Jal Rekha Project

User Stories — Sprint 20 (September 2026)

Government of Madhya Pradesh – Public Health Engineering Department (PHED)

| Client | Government of MP – PHED |
| --- | --- |
| Contract Ref. | MPSEDC/MPSSDI(GIS)/2025/00423 |
| Prepared By | Dheeraj Motiyani, Senior Business Analyst |
| Reviewed By | Tapan Khandelwal, Senior Project Manager |
| Coverage | Sprint 20 sprint items (September 2026) — from the 03rd & 22nd/23rd September MD Sir Meetings, the Aaklan September status review, and the Anusharavan SVS/GP-SIPRI workflow design session (26-Sep-2026) |
| Document Date | 01-Oct-2026 |

# Document Overview

This document covers all new Sprint 20 (September 2026) sprint items, drawn from the 03rd and 22nd/23rd September MD Sir Meetings, the Aaklan Bill Tracking status review (23-Sep-2026), detailed Dhara reading-edit and survey-report change specifications, the Anusharavan SVS/GP-SIPRI integration workflow design session (26-Sep-2026), and the Play Console Crashes & ANRs report. Items already covered in the Sprint 19 (August 2026) User Stories document are not repeated here unless their scope materially changed in September.

Total: 37 user stories

Status breakdown — Done: 8  ·  In Progress: 13  ·  Open: 16

# Sprint 20 (September 2026) User Stories

Source: MD Sir Jal Rekha MoM — 03rd & 22nd/23rd September 2026; Aaklan Bill Tracking Status (23-Sep-2026); Dhara Reading-Edit & Survey-Report specs; Anusharavan SVS/GP-SIPRI workflow notes (26-Sep-2026); Play Console Crashes & ANRs report

Summary

| ID | Module | Title | Priority | Status |
| --- | --- | --- | --- | --- |
| US-SEP-01 | O&M Billing / Aaklan | O&M Billing workflow confirmed stable in production | High | Done |
| US-SEP-02 | O&M Billing / Aaklan | Withheld Addition/Deduction amounts shown at End-of-Month | Medium | In Progress |
| US-SEP-03 | O&M Billing / Aaklan | Fix: bill remains editable after Contractor submission | Medium | Done |
| US-SEP-04 | O&M Billing / Aaklan | TRP gate controlling O&M Phase availability | Medium | In Progress |
| US-SEP-05 | O&M Billing / Aaklan | Scheme-based SQC/TL list cleanup | Medium | In Progress |
| US-SEP-06 | O&M Billing / Aaklan | WSDCP / TRP / O&M Phase tabs with staged Abstract pages | Medium | In Progress |
| US-SEP-07 | O&M Billing / Aaklan | Full audit trail on Contractor Bill edits | High | Open |
| US-SEP-08 | O&M Billing / Aaklan | PMC / Deputy O&M role-scoped scheme visibility | Medium | Open |
| US-SEP-09 | O&M Billing / Aaklan | Gross Payable Bill — minimum value validation | Medium | Open |
| US-SEP-10 | O&M Billing / Aaklan | Census Population verification before Generate Bill | Medium | Done |
| US-SEP-11 | O&M Billing / Aaklan | User Management — PIU-wise ID search with Tenure and Agency columns | Medium | In Progress |
| US-SEP-12 | O&M Billing / Aaklan | TL ID conflict resolution (Bhopal / Sehore) | Medium | Open |
| US-SEP-13 | O&M Billing / Aaklan | Save-as-Draft confirmation popup on Bulk bill actions | Low | Open |
| US-SEP-14 | O&M Billing — Complaint Redressal | Carry-forward of unresolved complaints with 48-hour flag | Medium | In Progress |
| US-SEP-15 | Dhara | Dhara sequential reading approval lock | High | In Progress |
| US-SEP-16 | Dhara | Dhara reading edit rules by meter status (GM / SQC-TL login) | High | Open |
| US-SEP-17 | Dhara | Dhara Survey Report column restructuring | Medium | Open |
| US-SEP-18 | Dhara | Dhara Electricity Meter Bill — MPEB Smart Meter API integration | Medium | Open |
| US-SEP-19 | Dhara / Asset Mapping | Asset Mapping — OHT Id cleanup in reports | Low | Open |
| US-SEP-20 | Cube Testing | Cube RFI Id display | Low | Open |
| US-SEP-21 | Cube Testing | Cube Reinspection — colour flag and separate status | Medium | In Progress |
| US-SEP-22 | Material Testing | Material Reinspection Id — separate flag status | Medium | In Progress |
| US-SEP-23 | Bharosa | Bharosa inspection reassignment and photo-upload fix | Medium | In Progress |
| US-SEP-24 | Anusharavan | Fix: multiple survey submission by SQC/TL | Medium | In Progress |
| US-SEP-25 | Vistrit (Master) | Survey Intake, WTP and OHT Master sub-modules | Medium | In Progress |
| US-SEP-26 | Parinam | FE dashboard, FE-login reports, and multi-survey support confirmed stable | Medium | Done |
| US-SEP-27 | SVS Water Supply Monitoring | SVS Water Supply Dashboard and SVS Nirmal module completed | High | Done |
| US-SEP-28 | SVS Nirmal | FTK kit report and SVS Nirmal wireframe | Medium | Done |
| US-SEP-29 | SVS Anusharavan GP | GP Master and Anusharavan GP wireframe and user management | Medium | Done |
| US-SEP-30 | SVS Anusharavan GP | GP Anusharavan Mobile Screen for FE | Medium | In Progress |
| US-SEP-31 | Anusharavan SVS — RFI | Gram Panchayat RFI raise and Sub-Engineer review workflow | Medium | Open |
| US-SEP-32 | Anusharavan SVS — SIPRI Integration | SIPRI / NREGA / Yuktdhara integration for GP works planning | Medium | Open |
| US-SEP-33 | Anusharavan SVS — SIPRI Integration | SIPRI AE block-wise login and Panchayat ID whitelisting | Low | Open |
| US-SEP-34 | GP Master Data | Gram Panchayat Funds-Source and Nirman Karya work-type masters | Low | Open |
| US-SEP-35 | Jal Samadhan | CM Helpline (181) integration for Jal Samadhan | Low | Open |
| US-SEP-36 | Jal Rekha — Security (2FA) | Two-Factor Authentication — current scope confirmed | Medium | Done |
| US-SEP-37 | Mobile App Stability | Crash and ANR fixes from Play Console vitals | High | Open |

## Detailed User Stories

US-SEP-01  O&M Billing workflow confirmed stable in production

As a GM PIU / SQC / Contractor, I want the full O&M billing workflow — forward/backward routing, the Addition/Deduction feature for SQC and GM, and Bill History Timeline changes — confirmed working in production, so that bills move reliably through the full review chain with every adjustment and routing step accurately recorded.

| Module | O&M Billing / Aaklan | Priority | High |
| --- | --- | --- | --- |
| Status | Done | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- O&M workflow (forward and backward routing) is confirmed working

- Addition and deduction feature for SQC and GM is confirmed working

- Bill History Timeline changes are implemented and confirmed working

- Dhara report integration into the O&M Billing module is confirmed Done

US-SEP-02  Withheld Addition/Deduction amounts shown at End-of-Month

As a GM PIU / SQC, I want an amount placed on Addition/Deduction 'Withheld' to be carried and surfaced in the End-of-Month Amount rather than disappearing from the bill, so that a withheld adjustment remains visible and accounted for until it is genuinely resolved, instead of being silently lost.

| Module | O&M Billing / Aaklan | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Addition/Deduction entries can be marked Withheld

- A Withheld amount is added into the End-of-Month Amount calculation rather than being dropped

- Withheld entries remain visible to GM/SQC on the bill until resolved

- Complete Edit capability for this feature is still being finalised by the development team

US-SEP-03  Fix: bill remains editable after Contractor submission

As a Contractor / GM PIU, I want the bill form's JavaScript-side editable state to be disabled immediately after Contractor submission, so that a submitted bill cannot be silently altered client-side, preserving the integrity of what was actually submitted.

| Module | O&M Billing / Aaklan | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Bill fields are disabled (JS-side) immediately upon Contractor submission

- A submitted bill cannot be edited further from the same session without going through the formal backward-routing flow

- Fix verified across Contractor, GM PIU and SQC views

US-SEP-04  TRP gate controlling O&M Phase availability

As a GM PIU, I want the O&M Billing Phase to open only when the Trial Run Phase (TRP) is marked Yes; if TRP is marked No, the O&M Phase should remain closed, so that a scheme cannot be billed for regular O&M before its trial run has been formally completed.

| Module | O&M Billing / Aaklan | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- TRP = Yes unlocks the O&M Billing Phase for that scheme

- TRP = No keeps the O&M Billing Phase closed/inaccessible

- Gate is enforced consistently across the WSDCP, TRP and O&M Billing Phase tabs

US-SEP-05  Scheme-based SQC/TL list cleanup

As a Jal Nigam Admin / GM PIU, I want a scheme-wise SQC/TL list prepared and reviewed so inactive users are identified and removed from User Management, so that bills are only ever routed to currently active, correctly assigned SQC/TL officers.

| Module | O&M Billing / Aaklan | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Scheme-based SQC/TL list is prepared by Jal Nigam for review

- Inactive users are identified against this list

- Identified inactive users are removed from User Management

- Review is coordinated for all PIUs, not a single district

US-SEP-06  WSDCP / TRP / O&M Phase tabs with staged Abstract pages

As a GM PIU / Contractor, I want the Generate Bill screen's WSDCP, TRP and O&M Phase tabs to each support a 1st and 2nd Abstract Page as the bill progresses, so that construction-phase, trial-run and regular O&M billing each have their own clearly staged abstract view.

| Module | O&M Billing / Aaklan | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- WSDCP, TRP and O&M Phase each remain distinct tabs on the Generate Bill screen

- A 1st Abstract Page and a 2nd Abstract Page are available within the relevant phase tab

- Contract Details and Abstract (Bill/Contract Details) are correctly linked to the right phase

US-SEP-07  Full audit trail on Contractor Bill edits

As a GM PIU / Auditor, I want every Edit, Add and Delete action on the Contractor's full bill to be tracked with an Edited By / Deleted By / Added By attribution and a mandatory Remark, so that every change to a submitted bill is fully traceable to the person who made it and the reason given.

| Module | O&M Billing / Aaklan | Priority | High |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- A new audit-trail layer is kept against the Contractor's full bill document

- Edit, Add and Delete actions each capture the acting user (Edited By / Deleted By / Added By)

- A Remark is mandatory for every tracked change

- Audit trail is visible to GM PIU and auditors reviewing the bill history

US-SEP-08  PMC / Deputy O&M role-scoped scheme visibility

As a TL (PMC) / Deputy O&M, I want my login to show only the schemes under my own PIU, and the Abstract Contract Detail page (currently not visible to PMC Id and Deputy O&M Id) to be made accessible to me, so that I review only the schemes I am responsible for, with full visibility into the contract details I need.

| Module | O&M Billing / Aaklan | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- TL (PMC) login is restricted to view only schemes within its assigned PIU

- Deputy O&M login is similarly scoped to its own PIU's schemes

- Abstract Contract Detail page, currently missing for PMC Id and Deputy O&M Id, is made visible to both

- Scoping does not block GM PIU or GM O&M from their existing full-scheme visibility

US-SEP-09  Gross Payable Bill — minimum value validation

As a GM PIU / Contractor, I want the Gross Payable Bill amount (in Rs.) to never be allowed to go below zero, so that a billing or deduction calculation error cannot produce a nonsensical negative payable amount.

| Module | O&M Billing / Aaklan | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Gross Payable Bill field enforces a minimum value of zero

- Any calculation that would otherwise produce a negative result is floored at zero and flagged for review

- Validation applies consistently across WSDCP, TRP and O&M Phase bills

US-SEP-10  Census Population verification before Generate Bill

As a GM PIU, I want the Mauja/village (Majoli) Census Population data to be verified before a bill can be generated, so that the billing denominator is confirmed correct before it is locked into a generated bill.

| Module | O&M Billing / Aaklan | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Census Population data for the relevant villages is checked before Generate Bill is enabled

- Discrepancies in Census Population are flagged before generation proceeds

- Generate Bill action is confirmed working once verification passes

US-SEP-11  User Management — PIU-wise ID search with Tenure and Agency columns

As a Admin / GM PIU, I want User Management to support searching IDs PIU-wise, with Tenure and Agency Name columns shown, and a clear distinction between User Id and Login Id, so that administrators can quickly audit who holds which login across which PIU and agency, and for how long.

| Module | O&M Billing / Aaklan | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- User Management supports a PIU-wise search/filter on IDs

- Tenure column is added showing how long the ID has been active

- Agency Name column is added against each ID

- User Id and Login Id are shown as clearly distinct fields

US-SEP-12  TL ID conflict resolution (Bhopal / Sehore)

As a Admin, I want the identified TL ID conflict between Bhopal and Sehore to be resolved, so that TL-level approvals are routed to the correct individual without cross-district ID confusion.

| Module | O&M Billing / Aaklan | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Conflicting TL ID assignment between Bhopal and Sehore districts is identified and corrected

- Each TL ID is mapped to exactly one active district assignment at a time

- Historical approvals made under the conflicted ID remain traceable after the fix

US-SEP-13  Save-as-Draft confirmation popup on Bulk bill actions

As a Contractor / GM PIU, I want a confirmation popup when Save as Draft is used on a Bulk bill action, summarising Gross and related totals before the draft is saved, so that I can confirm the figures before a bulk draft is saved, reducing accidental saves with wrong amounts.

| Module | O&M Billing / Aaklan | Priority | Low |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Save as Draft on a Bulk bill action triggers a confirmation popup

- Popup summarises the Gross amount and other key totals before saving

- User can confirm or cancel the save from the popup

US-SEP-14  Carry-forward of unresolved complaints with 48-hour flag

As a GM PIU / SQC, I want each complaint to carry a Complaint ID and the Arrived Date / Date Received by Contractor, with any complaint unresolved within that billing month automatically carried forward to the next month and flagged once it exceeds 48 hours, so that no complaint is silently dropped at month-end, and overdue complaints are clearly visible for escalation.

| Module | O&M Billing — Complaint Redressal | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Every complaint carries a unique Complaint ID and an Arrived Date

- Date Received by Contractor is captured separately from the Arrived Date

- A complaint not resolved within the billing month is automatically carried forward to the following month

- Complaints open beyond 48 hours are flagged for escalation

- Carried-forward status is visible on both the Complaint Redressal Sheet and the bill

US-SEP-15  Dhara sequential reading approval lock

As a GM PIU, I want meter readings to be approved strictly in date sequence — 1st September, then 2nd September, and so on — with no ability to approve a later date before an earlier one, so that the running meter-reading record stays chronologically consistent and auditable.

| Module | Dhara | Priority | High |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Approval of a reading for a given date is blocked until all earlier dates in that month are approved

- Attempting an out-of-sequence approval shows a clear validation message

- Once approved, a reading is locked from further edits unless explicitly reopened through the controlled flow

- Rule applies uniformly to Intake, WTP, OHT and Village-level readings

US-SEP-16  Dhara reading edit rules by meter status (GM / SQC-TL login)

As a GM PIU / SQC-TL, I want Start Reading, End Reading and Total Clear Water Filled editability to follow a defined matrix by Meter Status — Functional, Replaced, Not Functional, and No Water Supply — with an end reading edit also reflected in the next day's start reading, so that reading corrections respect the physical reality of the meter's condition instead of allowing inconsistent manual overrides.

| Module | Dhara | Priority | High |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Meter Functional / Meter Replaced: Start and End Reading are editable; Total Clear Water Filled (KL) auto-calculates

- Not Functional: Start and End Reading are not editable; Total Clear Water Filled is entered manually, using the prior day's end reading and current day's start reading as reference

- No Water Supply: Start and End Reading are not editable; Total Clear Water Filled is not editable and defaults to 0

- If the last day's reading is approved and frozen, the next day's Start Reading becomes not editable while End Reading remains editable (Meter Functional case), with Total Clear Water Filled auto-calculated

- Any edited and saved End Reading is reflected in the next day's Start Reading, on both portal and app

US-SEP-17  Dhara Survey Report column restructuring

As a GM PIU / Report viewer, I want the Intake, WTP, OHT-Village and Bulk Consumer Meter Survey reports to rename the 'Approval Status' column to 'Entry Status', remove the Latitude/Longitude columns and the FE-vs-GM comparison images, and resequence columns so Supply Date appears before Survey Date with billing driven by Supply Date rather than Survey Date, so that the survey reports are easier to read and billing is driven by the date water was actually supplied rather than when the survey happened to be recorded.

| Module | Dhara | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- 'Approval Status' column is renamed to 'Entry Status' across Intake, WTP, OHT-Village and Bulk Consumer survey reports

- Latitude and Longitude columns are removed from these reports

- Images taken by FE for GM comparison are removed from the report view

- Supply Date column is introduced ahead of Survey Date; billing logic uses Supply Date rather than Survey Date

- Remaining columns are reshuffled into the agreed order

US-SEP-18  Dhara Electricity Meter Bill — MPEB Smart Meter API integration

As a GM PIU, I want electricity meter bill data to be captured daily for all Intake, WTP and OHT assets via an MPEB Smart Meter API integration, to support Power Consumption billing, so that power-consumption figures used in O&M billing are sourced directly from the electricity board rather than manually entered.

| Module | Dhara | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- MPEB Smart Meter API service is integrated for Intake, WTP and OHT assets

- Electricity meter readings/bill data are captured on a daily basis

- Captured data feeds the Power Consumption section of O&M billing

- Design/integration stage; development not yet started

US-SEP-19  Asset Mapping — OHT Id cleanup in reports

As a GM PIU, I want the Asset Mapping (OHT record) report to remove the OHT Id column, and once removed from the table, remove the corresponding row entirely rather than leaving a blank entry, so that the Asset Mapping report stays clean and does not show orphaned rows with no meaningful data.

| Module | Dhara / Asset Mapping | Priority | Low |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- OHT Id column is removed from the Asset Mapping report table

- Rows that would otherwise be blank after this removal are dropped from the report entirely

- Change verified against existing Asset Mapping data for accuracy

US-SEP-20  Cube RFI Id display

As a FE / GM PIU, I want the Cube RFI Id to be clearly displayed against each cube testing record, so that a specific RFI can be identified and referenced quickly across the cube testing workflow.

| Module | Cube Testing | Priority | Low |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Cube RFI Id is shown on the cube testing record detail view

- Id is consistent across Contractor, FE, GM, SQC and TPIA views

- Id can be used to search/filter cube testing records

US-SEP-21  Cube Reinspection — colour flag and separate status

As a FE / GM / Contractor / SQC / TPIA, I want a cube record under reinspection to show a distinct colour flag (addition for reinspection), and the Cube Reinspection Id to be shown under its own separate status flag rather than merged with the original inspection status, so that reviewers can immediately tell a reinspection record apart from a first-pass inspection at a glance.

| Module | Cube Testing | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Records under reinspection display a distinct colour flag

- Cube Reinspection Id is shown as its own separate status flag, distinct from the original Cube Id's status

- Colour and flag are consistent across all role logins viewing the record

US-SEP-22  Material Reinspection Id — separate flag status

As a FE / GM / Contractor / SQC / TPIA, I want the Material Testing Reinspection Id to be shown under its own separate status flag, consistent with the same change made for Cube Testing, so that reinspection records for Material Testing are as clearly distinguishable as they now are for Cube Testing.

| Module | Material Testing | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Material Reinspection Id is shown as its own separate status flag

- Behaviour is consistent with the Cube Testing reinspection flag implementation

- Change verified across all role logins

US-SEP-23  Bharosa inspection reassignment and photo-upload fix

As a Contractor, I want to be able to reassign a Bharosa inspection to a different inspector, and have the 'Something went wrong' error on the Factory Material Pipe photo-upload screen fixed, so that inspections are not stuck with an unavailable inspector, and evidence photos can be uploaded reliably during factory testing.

| Module | Bharosa | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Contractor can reassign a Bharosa inspection to another inspector from their login

- Reassignment is logged with who reassigned it and when

- Photo-upload error ('Something went wrong') on the Factory Material Pipe user screen is root-caused and fixed

- Uploaded photos remain visible to all roles needing full visibility into the inspection flow

US-SEP-24  Fix: multiple survey submission by SQC/TL

As a SQC / TL, I want the bug causing multiple survey submissions by SQC/TL for the same record to be fixed, so that each Anusharavan survey record carries exactly one valid submission instead of being duplicated.

| Module | Anusharavan | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Root cause of duplicate survey submissions by SQC/TL is identified

- System prevents more than one active submission per record from the same SQC/TL action

- Existing duplicate records are identified and cleaned up

US-SEP-25  Survey Intake, WTP and OHT Master sub-modules

As a GM PIU, I want three new sub-modules under Vistrit — Survey Intake Master, Survey OHT Master and Survey WTP Master — where I can Add/Update Source (Dam/River), Name of Source, and Capacity of Intake Well (MLD) from an Action column that switches from Add to Update once saved, so that intake, OHT and WTP source details are captured and kept current in a single structured master, not scattered across survey sheets.

| Module | Vistrit (Master) | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Three sub-modules — Survey Intake Master, Survey OHT Master, Survey WTP Master — are added under Vistrit

- Users can Add/Update Source (Dam/River), Name of Source, and Capacity of Intake Well (MLD) from the Action column

- Action column initially shows Add; once details are saved successfully, it switches to Update

- Update option allows previously added details to be modified at any time

US-SEP-26  FE dashboard, FE-login reports, and multi-survey support confirmed stable

As a Field Engineer, I want the FE name shown in reports, the FHTC Samagra ID multi-survey support, the FE-facing Dashboard (released via Mobile APK, pending Play Store approval), and reports now shown in FE login, all confirmed working, so that field engineers have full visibility of their own survey activity and outcomes directly from their login.

| Module | Parinam | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- FE name is shown against records in Parinam reports

- FHTC Samagra ID supports more than one survey against the same ID (UAT Done, confirmed Done in production)

- Dashboard is shown to FE and included in the updated Mobile APK, currently under Play Store approval

- Reports are now shown directly in FE login

US-SEP-27  SVS Water Supply Dashboard and SVS Nirmal module completed

As a GM PIU / PHE field user, I want the SVS Water Supply Dashboard (integrated with Dhara) and the SVS Nirmal module both completed and confirmed working, so that village-level water supply status and water-quality testing are both fully operational within the SVS suite.

| Module | SVS Water Supply Monitoring | Priority | High |
| --- | --- | --- | --- |
| Status | Done | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- SVS Water Supply Dashboard, integrated with Dhara data, is confirmed Done

- SVS Nirmal module is confirmed Done

- Both carry forward all confirmed behaviour from the Sprint 19 (August) status: removed JJM/Village status fields, login-scoped District/Block/GP, additional 'No Supply' reason, bilingual Hindi/English conversion

US-SEP-28  FTK kit report and SVS Nirmal wireframe

As a PHE field user, I want an FTK (Field Testing Kit) report generated by the development team, and the SVS Nirmal wireframe completed, so that field testing kit results are captured in a structured report consistent with the finalised Nirmal design.

| Module | SVS Nirmal | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- FTK kit report is created by the development team

- SVS Nirmal wireframe is completed

- Wireframe and report are aligned with the screens already rebuilt in the SVS/MVS Village Water Supply wireframe

US-SEP-29  GP Master and Anusharavan GP wireframe and user management

As a GM PIU / Admin, I want the GP Master and Anusharavan GP wireframe completed, along with GP Master development for user management, so that Gram Panchayat-level data and user access are structured and ready before the GP mobile and RFI workflows are built on top of them.

| Module | SVS Anusharavan GP | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Anusharavan GP wireframe is completed

- GP Master and Anusharavan GP wireframe are completed together

- GP Master development for User Management is completed

US-SEP-30  GP Anusharavan Mobile Screen for FE

As a Field Executive, I want a mobile screen for Anusharavan at the Gram Panchayat level, built for my FE login, so that I can carry out Anusharavan (GP-level inspection/survey) activity directly from the field on mobile.

| Module | SVS Anusharavan GP | Priority | Medium |
| --- | --- | --- | --- |
| Status | In Progress | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- GP Anusharavan mobile screen is built for FE login

- Screen is consistent with the completed GP Master and Anusharavan GP wireframe

- Development is ongoing, targeted for completion alongside the GP RFI workflow

US-SEP-31  Gram Panchayat RFI raise and Sub-Engineer review workflow

As a Gram Panchayat / Sub-Engineer, I want to raise an RFI from the Gram Panchayat against a village, capturing the work name, scheme/Yojana and work-site details, a work-site photo, and the work source (Borewell/Dugwell/Pipeline Repair/OHT/Type of Work/Repair), with the RFI then routed to the assigned Sub-Engineer for Accept/Reject or Accept-with-Comment, with supporting video, so that minor works and repairs raised at the Panchayat level are captured with enough detail for a Sub-Engineer to review and act on without a site visit for every request.

| Module | Anusharavan SVS — RFI | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- RFI capture includes: village, work name, Yojana/scheme and work details, work-site details, work-site photo, Date of RFI

- Work source is selected from Borewell, Dugwell, Pipeline Repair, OHT, Type of Work or Repair

- RFI is routed to the Panchayat's assigned Sub-Engineer (one Sub-Engineer login per Panchayat in this design)

- Sub-Engineer can Accept, Reject, or Accept with Comment, with an accompanying report table showing RFI Raised / Sub-Engineer / Accept-Reject status / Accepted-with-Comment / Video

- Video capture is supported in addition to photos for inspection evidence

US-SEP-32  SIPRI / NREGA / Yuktdhara integration for GP works planning

As a Gram Panchayat / AE / Sub-Engineer, I want Jal Rekha (Dhara, Nirmal and Anusharavan RFI) data to integrate with the State Infrastructure Planning & Reporting Interface (SIPRI), following the flow: added to the Planner at State level, submitted to Block/Zila for NREGA approval, then opened in SIPRI for Sub-Engineer field verification and AE sign-off, with geo-fencing/geo-tagging used to generate a Work Code via Yuktdhara, and Technical Sanction (TS) approval required for any work exceeding ₹1 lakh, so that Gram Panchayat works raised in Jal Rekha are planned, approved and tracked through the same state infrastructure and employment-guarantee systems already used for all other panchayat works, instead of existing in a silo.

| Module | Anusharavan SVS — SIPRI Integration | Priority | Medium |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- A work item is added to the Planner at State level and submitted to Block/Zila for NREGA approval

- Approved items open in SIPRI for Sub-Engineer field verification, followed by AE sign-off

- Geo-fencing/geo-tagging (by Sub-Engineer/AE) generates a Work Code via Yuktdhara, linked to the Gram Panchayat

- Technical Sanction (TS) approval is mandatory for any work valued above ₹1 lakh

- Design/integration stage based on the 26-Sep-2026 workflow review; development not yet started

US-SEP-33  SIPRI AE block-wise login and Panchayat ID whitelisting

As a Assistant Engineer (AE) / Admin, I want an AE block-wise login restricted to a view-only role (similar to the FE Inspection view), with Accept/Reject actions reserved for the Sub-Engineer only, and SIPRI to maintain a whitelist of valid Panchayat login IDs, so that oversight at the AE level stays read-only and doesn't bypass Sub-Engineer accountability, while only legitimate Panchayat accounts can submit data into SIPRI.

| Module | Anusharavan SVS — SIPRI Integration | Priority | Low |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- AE block-wise login can view records (consistent with the existing FE Inspection view pattern) but cannot Accept/Reject

- Accept/Reject action remains exclusive to the assigned Sub-Engineer

- SIPRI maintains a whitelist of valid Panchayat login IDs permitted to submit RFIs

- Non-whitelisted Panchayat IDs are blocked from submission

US-SEP-34  Gram Panchayat Funds-Source and Nirman Karya work-type masters

As a Gram Panchayat / Sub-Engineer, I want the standard Gram Panchayat funding-source list (15th/16th Finance Commission Tied/Untied/Performance, State Finance Commission, District/Janpad Panchayat Fund, Stamp Duty surcharge, SBM, JJM, PM-JANMAN, DA-JGUA, CM Infrastructure Fund, MLA/MP Fund, Donation, Own Source Revenue, etc.) and the Nirman Karya work-type list (water-supply works, water-conservation works, sanitation works, and general infrastructure works such as CC roads, boundary walls, Anganwadi/school buildings, street lighting) added as master reference data for the Head-of-Account and Type-of-Work fields in the GP RFI workflow, so that every RFI and works record is tagged against the correct, standardised funding source and work category instead of free-text entries.

| Module | GP Master Data | Priority | Low |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- All 20 standard GP funding-source categories are added as master reference data

- The Nirman Karya work-type list (covering drinking water, water conservation, sanitation and general infrastructure categories) is added as master reference data

- Head-of-Account field in the RFI workflow is populated from the funding-source master

- Type-of-Work field in the RFI workflow is populated from the Nirman Karya master

- Both masters are editable by an authorised admin for future additions

US-SEP-35  CM Helpline (181) integration for Jal Samadhan

As a Public / GM PIU, I want Jal Samadhan complaints to integrate with the CM Helpline (181) so complaints raised through that channel are reflected in Jal Rekha, so that citizens who complain via the state's existing CM Helpline get the same tracked resolution path as complaints raised directly in Jal Rekha.

| Module | Jal Samadhan | Priority | Low |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- Integration point with CM Helpline 181 is scoped and agreed

- Complaints originating from CM Helpline 181 are captured within Jal Samadhan

- Status updates on such complaints remain visible to both the helpline process and Jal Rekha

- Carried forward from the broader Jal Samadhan Complaint Queries module, still at design stage

US-SEP-36  Two-Factor Authentication — current scope confirmed

As a Admin / GM PIU, I want confirmation of the current Two-Factor Authentication scope, which today applies only to GM login IDs, so that the security team and leadership have a clear, accurate picture of 2FA coverage before deciding whether to extend it to other roles.

| Module | Jal Rekha — Security (2FA) | Priority | Medium |
| --- | --- | --- | --- |
| Status | Done | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- 2FA is confirmed active and working for all GM login IDs

- Current scope (GM-only) is documented as the baseline

- Any decision to extend 2FA to additional roles (SQC, TL, Contractor) is tracked as a separate future item

US-SEP-37  Crash and ANR fixes from Play Console vitals

As a Field Executive / Contractor / SQC / TPIA (mobile users), I want the top Crashes and ANRs reported in the Play Console Android vitals for MP Jal Rekha (v1.3.7) fixed — including RFI PermissionHelper ANRs, RFI ImageHelper NullPointerException crashes, AddAssetActivity and AddDIActivity/AddISAActivity location-fetch ANRs, RequestInspectionActivity crashes, a RecyclerView IndexOutOfBoundsException, and a core Utility.base64 ANR, so that field users experience fewer app freezes and crashes during surveys, inspections and asset/DI/ISA entry, which are exactly the moments where a stable app matters most.

| Module | Mobile App Stability | Priority | High |
| --- | --- | --- | --- |
| Status | Open | Sprint | Sprint 20 — September 2026 |

Acceptance Criteria

- RFI PermissionHelper 'fetching timed out' ANR is root-caused and fixed

- RFI ImageHelper.addText NullPointerException crash is fixed

- AddAssetActivity.showLocation 'fetching timed out' ANR is fixed

- RequestInspectionActivity NullPointerException crash is fixed

- RecyclerView.Recycler IndexOutOfBoundsException crash is fixed

- AddDIActivity and AddISAActivity location-fetch ANRs are fixed

- core.Utility.base64 ANR ('No focused window') and core.ApiCaller IllegalArgumentException crash are fixed

- Fixes verified against Play Console Android vitals showing reduced crash/ANR counts for the next release (post 1.3.7)