JAL REKHA PROJECT

Module-Wise Work / Task Description

Consolidated across all module documentation versions (August 2025 – July 2026)

This document consolidates the module-wise scope, status and work/tasks completed for the Jal Rekha GIS-based Web & Mobile Application, compiled from all module presentation versions and the latest work-done summary. Duplicate points across versions have been merged; each point below appears only once.

## 1. User Role Management

Purpose: Role-based access control for user permissions and task assignment.   |   Status: Completed

- Admin/GM PIU can add, edit and update user details.

- Users assigned to specific schemes based on their role.

- Controlled access defined for modules, data and reports.

## 2. Asset Mapping

Purpose: Mapping of assets/components (Intake, OHT, BPT, WTP, pipelines) with geo-tagged photos across schemes.   |   Status: Completed

- Upload of approved DPR drawings for planned work.

- Mapping of components with geo-tagged photographs.

- Survey of laid pipelines and components via mobile app.

- Visualisation of planned vs. actual network layout (as-built data).

- Device registration and data-sync workflow for the field app.

- Progress dashboards for pipeline length and point-wise mapping (% surveyed vs. executed).

## 3. Traverse Functionality

Purpose: Enables movement through pipeline components (CWGM, CWPM, Distribution Pipe, RWPM) to capture attribute-level data.   |   Status: Completed

- Scheme and ESR name pre-filled and assigned by the PIU.

- Component selection via dropdown with photo, remark and location save.

## 4. Geofencing

Purpose: Geofences all map/traverse data to control and validate inspections.   |   Status: Completed

- All mapped and traverse data geofenced for inspection accuracy.

## 5. Anusharavan – RFI & Daily Inspection (Work Monitoring)

Purpose: End-to-end monitoring through Request for Inspection (RFI) and Daily Inspection reporting, approval and notification.   |   Status: Completed

- Contractors raise RFIs; assigned by CGMs/GM/PIU to SQC or TPIA.

- Field officials submit daily inspection observations with geotagged photos.

- Mandatory Village/GP dropdown restriction removed for Intake, WTP, MBR, RWPM, CWPM.

- Save-as-Draft enabled with later photo upload.

- OHT search added during RFI creation.

- FE RFI report enhanced with multiple submission dates and Block name.

- RFI Pull-Back & Reassign option for GM PIU (deferred/low priority).

- Anusharavan Abstract view added on Contractor mobile login.

- Second-cycle re-inspection loop after GM rejection (FE→GM→Contractor→GM→SQC/TPIA→FE) with optional image upload.

## 6. Dhara – Water Supply Quantity Monitoring

Purpose: Monitors and maintains volumetric water-supply data; generates the Daily Water Supply Report (DWSR) used for GP billing via Panchayat Darpan.   |   Status: Completed & Updation

- New Dhara report rolled out on all Jal Rekha logins.

- GM-Approved-Reports and Contractor-Dispute view released.

- GP-wise village reading report completed.

- Approved report data locked (GM PIU can add, not edit).

- Remark, photo-upload, forward and backward actions made optional platform-wide.

- Fixed critical Mohkhed multi-source meter-reading replication bug.

- Contractor KL-reading objection workflow added with 3-day auto-approve.

## 7. Nirmal – Water Quality Monitoring

Purpose: Assesses and monitors water quality against the BIS:10500 standard through regular sample testing.   |   Status: Completed

- Sample collection captured at WTP inlet/outlet, OHT and village/beneficiary level.

- Lab test results recorded through web and mobile application.

## 8. Sahbhagita – ISA/NGO Activity Monitoring

Purpose: Tracks social and awareness-generation activities performed by Implementation Support Agencies (ISAs)/NGOs.   |   Status: Completed

- RA Bill functionality enabled on ISA/CP Manager login after activity approval (with edit option).

- Pagination added on approval screens.

- RA bill routing moved from CP Manager to ISA.

- FE visibility restricted to their assigned ISA.

- ISA password-reset option added.

- Save-as-Draft enabled for video/image/document uploads.

- Village/Combined activity abstract report added with V/C/A filter, multi-select RA(1)-RA(12) dropdown with Withhold option, and Village Activity Document hyperlink/preview.

- AI-based photo duplicate-detection planned as future scope.

## 9. Sopan – Construction Progress Monitoring (OHT/WTP etc.)

Purpose: Tracks stage-wise construction progress and contractor commitments for OHT, WTP, Intake and IPS components.   |   Status: Completed & Updation

- Contractors commit planned start and completion dates.

- Tracks actual stage of work completed and delays in stage-wise development.

- Tracks financial liabilities procured at site.

## 10. FHTC / Parinam

Purpose: Captures and analyses Functional Household Tap Connection (FHTC) outcomes to track JJM coverage and saturation, scheme-wise.   |   Status: Completed & Updation

- Contractor search option added.

- Field Engineer (FE) name now shown in Parinaam/FHTC reports.

## 11. Jal Samadhan – Citizen Grievance

Purpose: Enables citizens to report water leakage, water quality, supply irregularity, pressure and other issues.   |   Status: Requirement Gathering (Planned)

- Planned initiative to empower citizens to report location-based water issues.

## 12. O&M Billing / Aaklan

Purpose: Simplifies O&M billing by auto-fetching water quantity data from Dhara and quality data from Nirmal.   |   Status: UAT

- Dhara data integrated into O&M Billing/Aaklan module.

- Census population added to Scheme Master (GM-side report).

- Redundant reports removed; DWSR made clickable (hyperlink).

- GM final-approval-only workflow with mandatory Concern Remark.

- Power Consumption and Water-Supply-During-Construction columns completed.

- O&M villages list (under-construction/approved) finalised.

- 10% Pump-Transformer deduction logic implemented.

- Mandatory document upload gate (Submission Letter/Tax Invoice) before Contractor can forward a bill.

- Residual Pressure and Complaint Redressal screens redesigned per report format.

- Bill generation for 64 schemes; Contractor summary report, abstract generation, multi-document PDF merge.

- GST integration, CDAC e-Sign and TL E-Office letter added; billing workflow redesigned.

- Contractor discrepancy-raising window added against Dhara data.

- GM (PIU)/GM (O&M)/Deputy O&M 'View Pending Bills' and 'Manage Bill' screens added.

## 13. Bharosa – Factory Testing

Purpose: End-to-end pre-dispatch quality testing of water-supply components for vendor approval and traceability.   |   Status: Completed

- Upload of approved Quality Assurance Plans (QAPs) for procured material.

- GMs assign components and inspectors for testing.

- Test details captured via web and mobile app with supporting documents (photos, videos, reports).

- Real-time notifications on testing results.

- Factory Testing (Web) completed with 3rd-party QAP and multiple-image upload support.

## 14. Material Testing / Cube Testing

Purpose: Testing of construction materials and components (cube strength, structural checks) via mobile and web application.   |   Status: UAT

- Structural components added per component type.

- RFI-loop costing dates (7th/28th day) captured.

- Filter Bed added as a WTP sub-component.

- Mandatory multi-image upload with Save-as-Draft enabled on FE mobile inspection form.

- Cube ID now generates before image upload.

- Rejected records surfaced back to Contractor for correction.

- Second-cycle re-inspection loop added with optional image upload.

## 15. Master / Vistrit (Scheme, Village, OHT Masters)

Purpose: Maintains core master data (schemes, villages, PIUs, OHT, bulk consumers, meters) underpinning all modules.   |   Status: Completed

- Scheme/PIU/Village master and OHT village master completed.

- Bulk-consumer master and bulk-consumer-to-OHT/WTP mapping completed.

- Duplicate village-mapping validation delivered.

- Consolidated Mapped Status report (Vidhan Sabha/district-wise) delivered.

- WTP Meter Mapping given new columns (Date, Scheme, PIU) with standard naming convention (e.g. Narela-WTP-01).

- Intake Mapping enriched with Meter Name, OHT connections, District/Block/GP.

- Scheme Village Mapping validation applied to Testing and Permitted fields.

- OHT visibility bug for deactivated entries fixed.

- Master records locked once linked to live Dhara/O&M/Asset Mapping transactions.

- OTP/SMS-based verification added for GM login on Master edit/delete and Vistrit/Pipeline Master pages.

## 16. SVS – Har Ghar Jal (PHE)

Purpose: Daily water-supply entry and monitoring for Single Village Schemes under PHE.   |   Status: Completed

- New GP/PHE daily water-supply entry form built (District/Block/GP/Village, connections, date picker).

- Water Supply Status (Yes/No/Partial) with reason dropdown and remarks added.

- Login-specific auto-filled District/Block/GP.

- Bilingual Hindi (MP Shashan) interface delivered.

- JJM ID, Village Status and hand-over-to-community fields removed.

- LGD code and household data joined in Excel export.

- Partial-entry edit option added.